SHUBH LABH CRM
PHASE 13 — SALES & CUSTOMER INTELLIGENCE
CONTROLLED ANTIGRAVITY MICRO-SPRINT IMPLEMENTATION PLAN

# Phase Objective

Evolve the validated CRM and Phase 12 BI foundation into a practical sales-intelligence layer that helps the sales team identify genuine customer opportunities and decide what human action should happen next. Phase 13 remains explainable and rule-based initially; AI, predictive scoring and automatic outreach are deferred.

# Phase 13 Principle

IDENTIFY OPPORTUNITY → EXPLAIN WHY → RECOMMEND HUMAN ACTION → RECORD ACTION → MEASURE OUTCOME

The system assists the salesperson; it does not replace the salesperson. Every opportunity or recommendation must be traceable to existing CRM/Tally evidence.

# Sprint Map

| Sprint | Focus | Primary Outcome | Gate |
| --- | --- | --- | --- |
| 13.1 | Customer Opportunity Identification | Identify genuine opportunities with evidence | Opportunity Rules Approved |
| 13.2 | Next Best Follow-up | Recommend the next human action using transparent rules | Action Rules Approved |
| 13.3 | Dormant Customer Opportunity | Prioritize dormant customers for reactivation | Reactivation Priority Approved |
| 13.4 | Purchase Gap Intelligence | Identify unusual buying gaps from validated history | Gap Rules Approved |
| 13.5 | Cross-Sell Opportunity | Identify evidence-based product/category opportunities | Cross-Sell Rules Approved |
| 13.6 | Requirement → Sales Opportunity | Connect requirements to commercial follow-up | Requirement Opportunity Approved |
| 13.7 | Salesperson Work Queue | Create a prioritized actionable queue | Work Queue Approved |
| 13.8 | Opportunity Tracking | Track opportunity → action → outcome | Outcome Tracking Approved |
| 13.9 | Management Opportunity View | Management view of opportunities and outcomes | Management View Approved |
| 13.10 | Intelligence Validation & Optimization | Validate recommendations against actual outcomes | Phase 13 Approved |

# Global Antigravity Control Protocol

Read Phase 12 and the previous sprint completion report before coding.

Inspect existing CRM, BI, Customer 360, Tally voucher, Follow-up, Requirement and Activity implementations.

Supabase/PostgreSQL remains the central database.

Reuse existing entities; do not create parallel Customer, Follow-up, Activity, Requirement or opportunity systems.

Every opportunity/recommendation must have explicit evidence and a documented rule.

Do not silently modify CRM Status, Tally Status or Party Identity.

No AI, machine learning, predictive probability or opaque scoring in Phase 13.

No automatic WhatsApp messages or campaigns.

No automatic customer-status changes or unsupported financial inference.

Every sprint must be independently testable and produce a completion report.

STOP after each sprint and wait for explicit Product Owner approval.

# MICRO-SPRINT 13.1 — CUSTOMER OPPORTUNITY IDENTIFICATION

## Objective

Identify customers with genuine business opportunities using validated CRM/Tally evidence.

## Scope

Review purchase, activity, follow-up, requirement and reactivation signals from Phase 12.

Define a small set of opportunity types.

Examples: purchase gap, open requirement, reactivation opportunity and recent engagement.

Require evidence for every opportunity.

Show customer, opportunity type, evidence and recommended human action.

Do not create an opaque opportunity score.

Provide drill-down to underlying records.

## Explicitly Out of Scope

AI opportunity score

Predictive revenue

Automatic outreach

Automatic status changes

Automatic sales assignment

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.1
CUSTOMER OPPORTUNITY IDENTIFICATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Identify customers with genuine business opportunities using validated CRM/Tally evidence.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Review purchase, activity, follow-up, requirement and reactivation signals from Phase 12.
- Define a small set of opportunity types.
- Examples: purchase gap, open requirement, reactivation opportunity and recent engagement.
- Require evidence for every opportunity.
- Show customer, opportunity type, evidence and recommended human action.
- Do not create an opaque opportunity score.
- Provide drill-down to underlying records.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.1_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Opportunity types approved
[ ] Evidence visible
[ ] Drill-down works
[ ] No opaque score
[ ] RLS verified
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Opportunity types approved

Evidence visible

Drill-down works

No opaque score

RLS verified

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 13.2 — NEXT BEST FOLLOW-UP

## Objective

Recommend the next human action for an identified opportunity using simple approved rules.

## Scope

Define action types using existing CRM actions.

Map opportunity types to suggested actions.

Examples: call customer, WhatsApp follow-up, review requirement, reactivation contact.

Show why the action was recommended.

Allow salesperson to accept, change or dismiss.

Record the resulting action in existing Follow-up/Activity.

Do not send messages automatically.

## Explicitly Out of Scope

AI next-best-action model

Automatic WhatsApp

Bulk campaigns

New task engine

Opaque prioritization

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.2
NEXT BEST FOLLOW-UP
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Recommend the next human action for an identified opportunity using simple approved rules.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Define action types using existing CRM actions.
- Map opportunity types to suggested actions.
- Examples: call customer, WhatsApp follow-up, review requirement, reactivation contact.
- Show why the action was recommended.
- Allow salesperson to accept, change or dismiss.
- Record the resulting action in existing Follow-up/Activity.
- Do not send messages automatically.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.2_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Recommendations explainable
[ ] Human can override
[ ] Actions recorded
[ ] No automatic outreach
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Recommendations explainable

Human can override

Actions recorded

No automatic outreach

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 13.3 — DORMANT CUSTOMER OPPORTUNITY

## Objective

Use validated dormant/reactivation information to prioritize customers with genuine reactivation potential.

## Scope

Use existing dormant/reactivation definitions.

Identify dormant customers with relevant purchase/activity history.

Show evidence such as historical purchasing and last activity.

Keep reactivation opportunity separate from CRM Status.

Provide a recommended human action.

Allow drill-down to customer history.

## Explicitly Out of Scope

Automatic reactivation

AI churn model

Automatic WhatsApp

Unsupported revenue prediction

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.3
DORMANT CUSTOMER OPPORTUNITY
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Use validated dormant/reactivation information to prioritize customers with genuine reactivation potential.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Use existing dormant/reactivation definitions.
- Identify dormant customers with relevant purchase/activity history.
- Show evidence such as historical purchasing and last activity.
- Keep reactivation opportunity separate from CRM Status.
- Provide a recommended human action.
- Allow drill-down to customer history.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.3_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Priority rules approved
[ ] Evidence visible
[ ] No status mutation
[ ] Action path works
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Priority rules approved

Evidence visible

No status mutation

Action path works

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 13.4 — PURCHASE GAP INTELLIGENCE

## Objective

Identify unusual purchase gaps from validated voucher-level Tally history.

## Scope

Use only validated voucher-level transactions.

Define a purchase-gap baseline where sufficient history exists.

Identify customers whose current gap materially exceeds their own historical pattern.

Handle insufficient-history customers separately.

Show last purchase and historical evidence.

Recommend human review/contact, not automatic action.

Show data freshness.

## Explicitly Out of Scope

Ledger-list transaction inference

AI forecasting

Predictive revenue

Automatic follow-up

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.4
PURCHASE GAP INTELLIGENCE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Identify unusual purchase gaps from validated voucher-level Tally history.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Use only validated voucher-level transactions.
- Define a purchase-gap baseline where sufficient history exists.
- Identify customers whose current gap materially exceeds their own historical pattern.
- Handle insufficient-history customers separately.
- Show last purchase and historical evidence.
- Recommend human review/contact, not automatic action.
- Show data freshness.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.4_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Gap rule documented
[ ] Voucher data reconciled
[ ] Insufficient-history cases handled
[ ] Evidence visible
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Gap rule documented

Voucher data reconciled

Insufficient-history cases handled

Evidence visible

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 13.5 — CROSS-SELL OPPORTUNITY

## Objective

Identify evidence-based additional product/category opportunities.

## Scope

Review existing product/category and purchase data.

Define only evidence-based cross-sell rules.

Use captured requirements, purchased categories or relevant history where supported.

Show why the product/category is suggested.

Keep recommendation optional and human-controlled.

Do not assume every customer needs every product.

## Explicitly Out of Scope

AI recommendations

Automatic campaigns

Unvalidated product affinity

Guaranteed sales assumptions

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.5
CROSS-SELL OPPORTUNITY
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Identify evidence-based additional product/category opportunities.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Review existing product/category and purchase data.
- Define only evidence-based cross-sell rules.
- Use captured requirements, purchased categories or relevant history where supported.
- Show why the product/category is suggested.
- Keep recommendation optional and human-controlled.
- Do not assume every customer needs every product.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.5_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Rules approved
[ ] Evidence visible
[ ] Product/category mapping validated
[ ] Human control retained
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Rules approved

Evidence visible

Product/category mapping validated

Human control retained

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 13.6 — REQUIREMENT → SALES OPPORTUNITY

## Objective

Connect captured feed-grade requirements to actionable commercial follow-up.

## Scope

Review existing Requirement lifecycle.

Identify open requirements that represent actionable opportunities.

Show customer, product/category, age, owner and latest action.

Provide next action based on approved rules.

Keep requirement status and sales activity distinct.

Track outcome using existing CRM records.

## Explicitly Out of Scope

Automatic quotation generation

Production planning

AI recommendation

New requirement engine

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.6
REQUIREMENT → SALES OPPORTUNITY
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Connect captured feed-grade requirements to actionable commercial follow-up.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Review existing Requirement lifecycle.
- Identify open requirements that represent actionable opportunities.
- Show customer, product/category, age, owner and latest action.
- Provide next action based on approved rules.
- Keep requirement status and sales activity distinct.
- Track outcome using existing CRM records.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.6_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Requirement linkage works
[ ] Opportunity evidence visible
[ ] Follow-up recorded
[ ] No duplicate requirement system
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Requirement linkage works

Opportunity evidence visible

Follow-up recorded

No duplicate requirement system

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 13.7 — SALESPERSON WORK QUEUE

## Objective

Create a prioritized actionable queue using approved opportunity and follow-up rules.

## Scope

Review Today's Work architecture.

Define approved priority ordering.

Combine relevant opportunities and due follow-ups.

Show reason/evidence for priority.

Allow direct opening of customer/action.

Prevent duplicate work items.

Respect permissions and RLS.

## Explicitly Out of Scope

Complex workforce management

AI ranking

Automatic assignment

Bulk messaging

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.7
SALESPERSON WORK QUEUE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Create a prioritized actionable queue using approved opportunity and follow-up rules.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Review Today's Work architecture.
- Define approved priority ordering.
- Combine relevant opportunities and due follow-ups.
- Show reason/evidence for priority.
- Allow direct opening of customer/action.
- Prevent duplicate work items.
- Respect permissions and RLS.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.7_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Priority rules documented
[ ] Queue actionable
[ ] Duplicate prevention verified
[ ] RLS verified
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Priority rules documented

Queue actionable

Duplicate prevention verified

RLS verified

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 13.8 — OPPORTUNITY TRACKING

## Objective

Track opportunity → human action → outcome using existing Activity, Follow-up and Requirement structures.

## Scope

Define a lightweight opportunity lifecycle.

Record identified date, action, outcome and closure where supported.

Link opportunity to customer and source evidence.

Support approved outcomes such as contacted, interested, requirement created, follow-up scheduled, no response or not relevant.

Avoid duplicate interaction history.

## Explicitly Out of Scope

Full sales automation

AI outcome classification

Complex CRM pipeline

Automatic closure

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.8
OPPORTUNITY TRACKING
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Track opportunity → human action → outcome using existing Activity, Follow-up and Requirement structures.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Define a lightweight opportunity lifecycle.
- Record identified date, action, outcome and closure where supported.
- Link opportunity to customer and source evidence.
- Support approved outcomes such as contacted, interested, requirement created, follow-up scheduled, no response or not relevant.
- Avoid duplicate interaction history.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.8_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Lifecycle approved
[ ] Outcome traceable
[ ] Existing Activity/Follow-up reused
[ ] Reports reconcile
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Lifecycle approved

Outcome traceable

Existing Activity/Follow-up reused

Reports reconcile

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 13.9 — MANAGEMENT OPPORTUNITY VIEW

## Objective

Give management a compact view of opportunity volume, actions and outcomes.

## Scope

Show opportunities by type.

Show open/actioned/closed outcomes.

Show opportunities by salesperson where permissions support it.

Show overdue opportunities.

Show conversion/outcome counts only where definitions are reliable.

Provide drill-down to records.

Display freshness and limitations.

## Explicitly Out of Scope

Decorative dashboards

Predictive revenue

AI forecasting

Unsupported conversion rates

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.9
MANAGEMENT OPPORTUNITY VIEW
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Give management a compact view of opportunity volume, actions and outcomes.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Show opportunities by type.
- Show open/actioned/closed outcomes.
- Show opportunities by salesperson where permissions support it.
- Show overdue opportunities.
- Show conversion/outcome counts only where definitions are reliable.
- Provide drill-down to records.
- Display freshness and limitations.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.9_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Every KPI traceable
[ ] RLS verified
[ ] Drill-down works
[ ] Definitions documented
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Every KPI traceable

RLS verified

Drill-down works

Definitions documented

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 13.10 — INTELLIGENCE VALIDATION & OPTIMIZATION

## Objective

Validate Phase 13 recommendations against real customer outcomes and prepare evidence-based improvements.

## Scope

Select representative opportunities across each type.

Verify evidence and recommendation correctness.

Measure accepted, changed and dismissed recommendations.

Measure follow-up/outcome completion where captured.

Identify false positives and false negatives.

Separate rule defects from data-quality issues.

Freeze validated rules and document proposed improvements.

Do not introduce AI merely because validation is complete.

## Explicitly Out of Scope

AI implementation

Major redesign

Automatic rule changes

Unvalidated optimization

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 13.10
INTELLIGENCE VALIDATION & OPTIMIZATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior Sales-Intelligence Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 12 and the immediately previous completion report. Inspect
the existing implementation before changing code.

OBJECTIVE:
Validate Phase 13 recommendations against real customer outcomes and prepare evidence-based improvements.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque ranking. No silent CRM Status, Tally Status or Party
Identity changes. No automatic WhatsApp outreach. No duplicate systems.

SCOPE:
- Select representative opportunities across each type.
- Verify evidence and recommendation correctness.
- Measure accepted, changed and dismissed recommendations.
- Measure follow-up/outcome completion where captured.
- Identify false positives and false negatives.
- Separate rule defects from data-quality issues.
- Freeze validated rules and document proposed improvements.
- Do not introduce AI merely because validation is complete.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM and Phase 12 BI architecture.
- Every opportunity/recommendation needs explicit evidence.
- Every rule needs a documented definition.
- Important metrics must identify source fields/tables.
- Voucher-level financial intelligence uses only validated voucher data.
- Ledger-list PDFs are not transaction history.
- Respect authentication and RLS.
- Human users remain in control.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and permissions/RLS. Reconcile important outputs to source records.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_13.10_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Opportunity/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Manual validation complete
[ ] Critical discrepancies resolved/documented
[ ] Rules versioned
[ ] Outcome data reviewed
[ ] Phase 13 completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Manual validation complete

Critical discrepancies resolved/documented

Rules versioned

Outcome data reviewed

Phase 13 completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# Phase 13 Governance

Phase 13 is an intelligence-assistance phase, not an automation phase. The system identifies opportunities and recommends actions; the salesperson remains responsible for deciding and executing the action.

Every opportunity is explainable.

Every recommendation has evidence.

Human users can override recommendations.

No automatic WhatsApp outreach.

No automatic CRM status changes.

No AI or predictive scoring.

Opportunity outcomes are captured for validation.

Management metrics are traceable.

Rules are validated before advanced intelligence.

# Execution Order

13.1 → APPROVE → 13.2 → APPROVE → 13.3 → APPROVE → 13.4 → APPROVE → 13.5 → APPROVE → 13.6 → APPROVE → 13.7 → APPROVE → 13.8 → APPROVE → 13.9 → APPROVE → 13.10

# Product Owner Rule

Give Antigravity ONE micro-sprint at a time. Review the completion report, test the result, and explicitly authorize the next sprint. Do not provide the entire Phase 13 plan as one coding instruction.