SHUBH LABH CRM
PHASE 16 — CUSTOMER ACCOUNT 360 & RELATIONSHIP OPERATIONS
CONTROLLED ANTIGRAVITY MICRO-SPRINT IMPLEMENTATION PLAN

# Phase 16 Objective

Build a practical Customer Account 360 layer on top of the validated CRM foundation. Phase 16 brings customer identity, contacts, commercial context, communication, requirements, opportunities, follow-ups, payment follow-up, service issues and activity into one operational account view. The phase remains lightweight, explainable and human-controlled.

# Operating Principle

CUSTOMER → ACCOUNT → RELATIONSHIP → COMMERCIAL CONTEXT → ACTION → OUTCOME

The CRM remains the relationship and execution system. Tally remains the financial source of truth. Phase 16 must not become an accounting, ERP or uncontrolled automation system.

# Phase 16 Sprint Map

| Sprint | Focus | Primary Outcome | Gate |
| --- | --- | --- | --- |
| 16.1 | Customer Account 360 Foundation | Unified customer account view | Account 360 Approved |
| 16.2 | Relationship & Contact Management | Structured customer contacts and roles | Contacts Approved |
| 16.3 | Customer Commercial Profile | Useful commercial context without duplicating Tally | Commercial Profile Approved |
| 16.4 | Payment Follow-up Workspace | Controlled payment follow-up using validated Tally data | Payment Workflow Approved |
| 16.5 | Customer Service & Issue Tracking | Track service issues and resolutions | Service Workflow Approved |
| 16.6 | Relationship Health | Transparent relationship-health indicators | Health Rules Approved |
| 16.7 | Customer Timeline Intelligence | Unified chronological customer timeline | Timeline Approved |
| 16.8 | Account Review & Action Planning | Structured periodic customer review | Account Review Approved |
| 16.9 | Management Account Control | Management view of account risks/actions | Management View Approved |
| 16.10 | Phase 16 UAT & Hardening | Validate complete account-management workflow | Phase 16 Approved |

# Global Antigravity Control Protocol

Read the Phase 15 completion report and the immediately previous sprint completion report before coding.

Inspect the existing Customer, Party Identity, Tally, Opportunity, Requirement, Communication, Follow-up, Activity, Today's Work and BI implementations.

Supabase/PostgreSQL remains the central CRM database.

Reuse existing entities and history structures. Do not create duplicate customer, activity, communication or follow-up systems.

Do not silently merge customer identities or alter Tally identity mappings.

Tally remains the financial source of truth.

Financial figures must come from validated Tally data; do not infer financial facts from CRM activity.

Every relationship-health rule and KPI must be explicit and explainable.

No AI/ML, predictive churn, opaque scoring or automatic customer decisions.

No automatic WhatsApp sending or bulk marketing campaigns.

No automatic customer blocking, status changes or financial actions.

Respect authentication, authorization and RLS.

Each micro-sprint must be independently testable and must produce a completion report.

STOP after each micro-sprint and wait for explicit Product Owner approval.

# MICRO-SPRINT 16.1 — CUSTOMER ACCOUNT 360 FOUNDATION

## Objective

Create the central customer account view that brings existing CRM information together without duplicating source data.

## Scope

Audit current Customer profile and related modules.

Define the Account 360 information architecture.

Show identity, Tally relationship, status and owner.

Show contacts, requirements, opportunities, follow-ups, recent communications and activities.

Show validated commercial/financial summaries only where existing Tally BI data supports them.

Provide navigation from summary sections to source records.

Do not duplicate source records merely to display them.

## Explicitly Out of Scope

New accounting ledger

Duplicate activity store

AI summary

Automatic customer scoring

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.1
CUSTOMER ACCOUNT 360 FOUNDATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create the central customer account view that brings existing CRM information together without duplicating source data.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Audit current Customer profile and related modules.
- Define the Account 360 information architecture.
- Show identity, Tally relationship, status and owner.
- Show contacts, requirements, opportunities, follow-ups, recent communications and activities.
- Show validated commercial/financial summaries only where existing Tally BI data supports them.
- Provide navigation from summary sections to source records.
- Do not duplicate source records merely to display them.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.1_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Account 360 renders correctly
[ ] Source records link correctly
[ ] No duplicate data created
[ ] Permissions/RLS verified
[ ] Responsive UX works
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Account 360 renders correctly

Source records link correctly

No duplicate data created

Permissions/RLS verified

Responsive UX works

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 16.2 — RELATIONSHIP & CONTACT MANAGEMENT

## Objective

Create structured customer contacts and relationship roles for practical sales operations.

## Scope

Review whether current customer/contact structures already exist.

Define contact fields required for business use.

Support multiple contacts per customer where appropriate.

Support roles such as owner, purchase contact, accounts contact, decision maker or other approved roles.

Allow authorized users to add/edit/deactivate contacts.

Keep contact identity separate from Tally Party Identity.

Show preferred communication channel where available.

Respect Do Not Contact preferences.

## Explicitly Out of Scope

Mass contact import

Marketing contact database

External contact enrichment

AI contact discovery

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.2
RELATIONSHIP & CONTACT MANAGEMENT
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create structured customer contacts and relationship roles for practical sales operations.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Review whether current customer/contact structures already exist.
- Define contact fields required for business use.
- Support multiple contacts per customer where appropriate.
- Support roles such as owner, purchase contact, accounts contact, decision maker or other approved roles.
- Allow authorized users to add/edit/deactivate contacts.
- Keep contact identity separate from Tally Party Identity.
- Show preferred communication channel where available.
- Respect Do Not Contact preferences.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.2_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Multiple contacts supported
[ ] Roles work
[ ] Contact status works
[ ] DNC respected
[ ] Permissions verified
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Multiple contacts supported

Roles work

Contact status works

DNC respected

Permissions verified

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 16.3 — CUSTOMER COMMERCIAL PROFILE

## Objective

Provide a useful commercial profile without recreating Tally accounting functionality.

## Scope

Define lightweight CRM commercial attributes.

Show customer type/relationship, product interests, business context and relevant requirements.

Show validated purchase indicators only when available from voucher-level Tally data.

Distinguish CRM-entered information from Tally-derived information.

Allow authorized users to update CRM commercial context.

Expose source and freshness where appropriate.

Keep commercial profile focused on sales actionability.

## Explicitly Out of Scope

Full ledger replacement

Accounting balances stored independently

Unsupported financial inference

AI customer value score

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.3
CUSTOMER COMMERCIAL PROFILE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Provide a useful commercial profile without recreating Tally accounting functionality.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Define lightweight CRM commercial attributes.
- Show customer type/relationship, product interests, business context and relevant requirements.
- Show validated purchase indicators only when available from voucher-level Tally data.
- Distinguish CRM-entered information from Tally-derived information.
- Allow authorized users to update CRM commercial context.
- Expose source and freshness where appropriate.
- Keep commercial profile focused on sales actionability.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.3_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Profile fields documented
[ ] Source labels visible
[ ] Validated Tally data linked
[ ] CRM fields editable
[ ] No duplicate accounting
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Profile fields documented

Source labels visible

Validated Tally data linked

CRM fields editable

No duplicate accounting

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 16.4 — PAYMENT FOLLOW-UP WORKSPACE

## Objective

Give sales/desk users a controlled workspace for payment follow-up based on validated Tally information.

## Scope

Review existing voucher-level Tally BI data.

Identify customers with payment follow-up needs using explicit rules and available data.

Show relevant Tally-derived amount/date/reference where supported.

Create a payment follow-up action without changing Tally data.

Allow communication through existing Phase 14 controlled WhatsApp flow.

Capture customer response/outcome.

Keep CRM follow-up status separate from actual Tally payment status.

Do not claim payment is received unless validated source data confirms it.

## Explicitly Out of Scope

Payment posting

Ledger editing

Automatic collection messages

Financial reconciliation replacement

Unvalidated outstanding amounts

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.4
PAYMENT FOLLOW-UP WORKSPACE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Give sales/desk users a controlled workspace for payment follow-up based on validated Tally information.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Review existing voucher-level Tally BI data.
- Identify customers with payment follow-up needs using explicit rules and available data.
- Show relevant Tally-derived amount/date/reference where supported.
- Create a payment follow-up action without changing Tally data.
- Allow communication through existing Phase 14 controlled WhatsApp flow.
- Capture customer response/outcome.
- Keep CRM follow-up status separate from actual Tally payment status.
- Do not claim payment is received unless validated source data confirms it.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.4_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Source evidence visible
[ ] Follow-up works
[ ] Communication linked
[ ] Outcome recorded
[ ] Tally remains authoritative
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Source evidence visible

Follow-up works

Communication linked

Outcome recorded

Tally remains authoritative

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 16.5 — CUSTOMER SERVICE & ISSUE TRACKING

## Objective

Create a lightweight issue/service workflow for customer complaints, delivery concerns and product/service follow-through.

## Scope

Define a small issue model.

Support issue category, priority, owner, customer, date, description and status.

Allow issue assignment and reassignment.

Link issues to requirements, opportunities, communications or follow-ups where relevant.

Support Open, In Progress, Waiting, Resolved and Closed states or equivalent approved states.

Capture resolution/outcome.

Show unresolved issues in Today's Work where action is required.

Maintain history.

## Explicitly Out of Scope

Full helpdesk platform

AI complaint classification

Automatic resolution

External ticketing integration

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.5
CUSTOMER SERVICE & ISSUE TRACKING
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create a lightweight issue/service workflow for customer complaints, delivery concerns and product/service follow-through.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Define a small issue model.
- Support issue category, priority, owner, customer, date, description and status.
- Allow issue assignment and reassignment.
- Link issues to requirements, opportunities, communications or follow-ups where relevant.
- Support Open, In Progress, Waiting, Resolved and Closed states or equivalent approved states.
- Capture resolution/outcome.
- Show unresolved issues in Today's Work where action is required.
- Maintain history.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.5_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Issue lifecycle documented
[ ] Ownership works
[ ] Links work
[ ] Resolution captured
[ ] Today's Work integration
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Issue lifecycle documented

Ownership works

Links work

Resolution captured

Today's Work integration

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 16.6 — RELATIONSHIP HEALTH

## Objective

Create transparent relationship-health indicators using explicit rules rather than predictive scoring.

## Scope

Define a small set of explainable indicators.

Consider recent communication, unresolved requirements/issues, overdue follow-ups and validated activity where available.

Separate health indicators from CRM customer status.

Show the evidence behind each indicator.

Handle insufficient data explicitly.

Allow authorized users to review and act on indicators.

Do not automatically change customer status.

## Explicitly Out of Scope

AI churn prediction

Black-box health score

Predictive lifetime value

Automatic status changes

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.6
RELATIONSHIP HEALTH
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create transparent relationship-health indicators using explicit rules rather than predictive scoring.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Define a small set of explainable indicators.
- Consider recent communication, unresolved requirements/issues, overdue follow-ups and validated activity where available.
- Separate health indicators from CRM customer status.
- Show the evidence behind each indicator.
- Handle insufficient data explicitly.
- Allow authorized users to review and act on indicators.
- Do not automatically change customer status.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.6_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Rules documented
[ ] Evidence visible
[ ] Insufficient data handled
[ ] Indicators actionable
[ ] No automatic status mutation
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Rules documented

Evidence visible

Insufficient data handled

Indicators actionable

No automatic status mutation

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 16.7 — CUSTOMER TIMELINE INTELLIGENCE

## Objective

Create a unified chronological timeline from existing CRM events.

## Scope

Audit existing Activity, Communication, Requirement, Opportunity, Follow-up, Issue and relevant Tally-linked events.

Define event ordering and display rules.

Show meaningful events chronologically.

Provide links back to source records.

Clearly distinguish CRM events from Tally-derived events.

Handle missing timestamps safely.

Prevent duplicate timeline entries.

Keep timeline performant for realistic customer histories.

## Explicitly Out of Scope

Separate timeline database

AI narrative generation

Unsupported event reconstruction

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.7
CUSTOMER TIMELINE INTELLIGENCE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create a unified chronological timeline from existing CRM events.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Audit existing Activity, Communication, Requirement, Opportunity, Follow-up, Issue and relevant Tally-linked events.
- Define event ordering and display rules.
- Show meaningful events chronologically.
- Provide links back to source records.
- Clearly distinguish CRM events from Tally-derived events.
- Handle missing timestamps safely.
- Prevent duplicate timeline entries.
- Keep timeline performant for realistic customer histories.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.7_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Events ordered correctly
[ ] Source links work
[ ] Duplicates prevented
[ ] Tally/CRM distinction visible
[ ] Performance acceptable
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Events ordered correctly

Source links work

Duplicates prevented

Tally/CRM distinction visible

Performance acceptable

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 16.8 — ACCOUNT REVIEW & ACTION PLANNING

## Objective

Create a simple structured account-review workflow for important customers.

## Scope

Define account-review record/action model.

Allow salesperson to review customer situation and capture next priorities.

Show open requirements, opportunities, issues, payment follow-ups and recent activity.

Create explicit next actions.

Support review notes and next-review date.

Show due account reviews in Today's Work.

Keep notes concise and action-oriented.

## Explicitly Out of Scope

Complex meeting-management system

AI account planning

Automatic action creation

Long-form CRM reports

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.8
ACCOUNT REVIEW & ACTION PLANNING
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create a simple structured account-review workflow for important customers.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Define account-review record/action model.
- Allow salesperson to review customer situation and capture next priorities.
- Show open requirements, opportunities, issues, payment follow-ups and recent activity.
- Create explicit next actions.
- Support review notes and next-review date.
- Show due account reviews in Today's Work.
- Keep notes concise and action-oriented.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.8_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Review workflow works
[ ] Evidence visible
[ ] Next actions recorded
[ ] Today's Work integrated
[ ] Permissions verified
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Review workflow works

Evidence visible

Next actions recorded

Today's Work integrated

Permissions verified

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 16.9 — MANAGEMENT ACCOUNT CONTROL

## Objective

Provide management with a compact view of customer-account execution and risks.

## Scope

Show accounts requiring attention using transparent rules.

Show unresolved issues, overdue follow-ups and important open opportunities.

Show payment follow-up workload where validated Tally data is available.

Show relationship-health indicators with drill-down evidence.

Allow filtering by owner/status/relationship where existing permissions support it.

Ensure every KPI has a source and definition.

Respect RLS and management permissions.

## Explicitly Out of Scope

AI customer ranking

Predictive churn dashboard

Unsupported revenue forecast

Employee surveillance

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.9
MANAGEMENT ACCOUNT CONTROL
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Provide management with a compact view of customer-account execution and risks.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Show accounts requiring attention using transparent rules.
- Show unresolved issues, overdue follow-ups and important open opportunities.
- Show payment follow-up workload where validated Tally data is available.
- Show relationship-health indicators with drill-down evidence.
- Allow filtering by owner/status/relationship where existing permissions support it.
- Ensure every KPI has a source and definition.
- Respect RLS and management permissions.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.9_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] KPIs defined
[ ] Drill-down works
[ ] Source freshness visible
[ ] RLS verified
[ ] No opaque ranking
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

KPIs defined

Drill-down works

Source freshness visible

RLS verified

No opaque ranking

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 16.10 — PHASE 16 UAT & HARDENING

## Objective

Validate the complete Customer Account 360 and relationship-operations workflow before production use.

## Scope

Test customer Account 360 from identity through timeline.

Test multiple contacts and role management.

Test commercial profile source separation.

Test Tally-based payment follow-up.

Test issue lifecycle.

Test relationship-health rules and insufficient-data handling.

Test timeline duplication/performance.

Test account review and Today's Work integration.

Test salesperson versus management permissions and RLS.

Run regression tests across Phases 1–15.

Document known limitations and deferred enhancements.

## Explicitly Out of Scope

AI rollout

Predictive scoring

Bulk automation

Major ERP features

Unvalidated financial claims

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 16.10
PHASE 16 UAT & HARDENING
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Account Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 15 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Validate the complete Customer Account 360 and relationship-operations workflow before production use.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting replacement.
Do not create parallel Customer, Activity, Communication or Follow-up
systems.

SCOPE:
- Test customer Account 360 from identity through timeline.
- Test multiple contacts and role management.
- Test commercial profile source separation.
- Test Tally-based payment follow-up.
- Test issue lifecycle.
- Test relationship-health rules and insufficient-data handling.
- Test timeline duplication/performance.
- Test account review and Today's Work integration.
- Test salesperson versus management permissions and RLS.
- Run regression tests across Phases 1–15.
- Document known limitations and deferred enhancements.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Financial/payment figures require validated Tally data.
- CRM-entered information must remain distinguishable from Tally-derived data.
- Every rule/KPI must have an explicit definition.
- Human users control actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicates, invalid state
changes, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, verify source linkage and freshness.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_16.10_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rule/state definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] End-to-end UAT complete
[ ] Critical defects resolved/documented
[ ] RLS/security validated
[ ] Regression passes
[ ] Performance acceptable
[ ] Known limitations documented
[ ] Phase 16 completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

End-to-end UAT complete

Critical defects resolved/documented

RLS/security validated

Regression passes

Performance acceptable

Known limitations documented

Phase 16 completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# Phase 16 Governance

Phase 16 establishes Customer Account 360 and relationship operations without turning the CRM into an ERP. Tally remains authoritative for financial truth; CRM remains authoritative for relationship actions, communications, requirements, opportunities, issues and follow-through.

One micro-sprint at a time.

Account 360 must reuse existing source records.

Financial data must remain traceable to Tally.

CRM-entered and Tally-derived information must be distinguishable.

Relationship-health indicators must be explainable.

No predictive churn or AI scoring.

No automatic financial actions.

No uncontrolled WhatsApp automation.

No silent customer-status changes.

Every sprint ends with a completion report and Product Owner gate.

# Execution Order

16.1 → APPROVE → 16.2 → APPROVE → 16.3 → APPROVE → 16.4 → APPROVE → 16.5 → APPROVE → 16.6 → APPROVE → 16.7 → APPROVE → 16.8 → APPROVE → 16.9 → APPROVE → 16.10

# Product Owner Rule

Give Antigravity ONE micro-sprint at a time. Review the completion report, test the result, and explicitly authorize the next sprint. Never provide the entire phase as one coding instruction.