SMALL-SCALE FEED CRM
ANTIGRAVITY CONTROLLED SPRINT PLAN
SPRINTS 6, 7 & 8

Operational Intelligence • Tally Voucher Intelligence • Production Hardening & UAT

Execution rule: One sprint at a time. Every sprint ends with a hard stop and Product Owner approval.

# 1. MASTER ANTIGRAVITY CONTROL PROTOCOL

Antigravity must execute these sprints sequentially and must not automatically proceed to the next sprint.

IMPLEMENT
   ↓
TEST
   ↓
REGRESSION TEST
   ↓
DOCUMENT
   ↓
SPRINT COMPLETION REPORT
   ↓
⛔ STOP
   ↓
PRODUCT OWNER APPROVAL
   ↓
NEXT SPRINT

Any new feature outside the approved scope must be recorded as a Future Enhancement. Do not silently expand scope.

# 2. SPRINT 6 — SIMPLE BUSINESS INTELLIGENCE

Objective: Enhance the existing CRM with simple, transparent and actionable business intelligence using reliable CRM data from Sprints 1–5.

Primary question: “What should I focus on today?”

No AI, predictive scoring, marketing automation, or Tally voucher intelligence in this sprint.

## 2.1 Starting Condition

Inspect current codebase and Sprints 1–5 schema.

Inspect Today's Work, Customers, Requirements, Follow-ups and Activity.

Identify intelligence safely derivable from existing data.

Do not recreate existing functionality.

Do not modify working functionality unless required for Sprint 6.

Before coding, provide:

SPRINT 6 PRE-IMPLEMENTATION PLAN
1. Existing relevant tables
2. Existing relevant APIs
3. Existing screens/components
4. Intelligence safely derivable
5. Database changes proposed
6. UI changes proposed
7. Files expected to change
8. Features explicitly NOT being implemented

## 2.2 Enhance Today's Work

Due Today: follow-ups, Call Later actions, open requirements requiring action, pending quotation-related actions.

Overdue: overdue follow-ups and requirements/actions.

Customer Attention: no recent interaction, open requirement without recent action, repeatedly postponed follow-up.

## 2.3 Customer Attention Rules

DORMANT CANDIDATE
CRM Status = Active
AND No interaction for configured period
AND No open requirement

AT-RISK CANDIDATE
Open requirement exists
AND No recent follow-up/action

FOLLOW-UP RISK
Follow-up postponed multiple times

Rules must be transparent and documented. Do not create a hidden score.

## 2.4 Requirement Demand View

PRODUCT       OPEN REQ.       QUANTITY
DDGS              6              85 MT
Maize             4              60 MT
DORB              3              35 MT

Use only CRM requirement records. Do not combine Tally financial data in Sprint 6.

## 2.5 Customer Profile Enhancement

LAST CONTACT
LAST OUTCOME
LAST REQUIREMENT
OPEN REQUIREMENTS
NEXT ACTION
NEXT FOLLOW-UP
ASSIGNED PERSON

[WHATSAPP] [CALL] [NEW REQUIREMENT] [NEW FOLLOW-UP]

## 2.6 Lightweight Management Summary

TODAY'S CRM
Follow-ups Due       XX
Overdue              XX
Open Requirements    XX
Requirements Today   XX
Customers Contacted  XX

Do not create a large BI dashboard.

## 2.7 Database Requirements

Inspect existing schema first. Prefer PostgreSQL views/query logic where possible.

Potential views:
v_today_followups
v_overdue_followups
v_open_requirements
v_customer_attention
v_requirement_demand

Do not duplicate calculated values unnecessarily into permanent tables.

## 2.8 Explicitly Out of Scope

AI scoring

Customer Health Score

Predictive ordering

Machine learning

Marketing automation

Bulk WhatsApp automation

Tally voucher intelligence

Financial forecasting

Credit scoring

Complex BI platform

## 2.9 Testing & Definition of Done

Customer → Requirement → Follow-up → Today's Work
→ Action completed → Activity updated

Empty states work correctly.

Overdue calculations and date boundaries are correct.

Multiple users/assignees behave correctly.

Completed follow-ups leave active work correctly.

Requirement quantities and filters are correct.

Search/filter behaviour is regression tested.

Sprints 1–5 functionality remains working.

Database changes and tests are documented.

## 2.10 Sprint 6 Hard Stop

⛔ SPRINT 6 COMPLETE
Generate: SPRINT 6 COMPLETION REPORT
Then STOP and wait for:
APPROVED — START SPRINT 7

# 3. SPRINT 7 — TALLY VOUCHER-LEVEL BUSINESS INTELLIGENCE

Objective: Introduce Tally-derived financial/transaction intelligence using a verified voucher-level Tally export.

Critical rule: The existing ledger-list PDF is not sufficient for transaction intelligence.

## 3.1 Starting Condition

Inspect 07_sprint_7_schema.sql and the current Tally architecture. Do not recreate transaction architecture blindly.

SPRINT 7 PRE-IMPLEMENTATION AUDIT
1. Existing transaction tables
2. Existing Tally import infrastructure
3. Existing party identity links
4. Expected Tally transaction source
5. Fields available
6. Fields missing
7. Mapping proposed
8. Metrics that can be calculated reliably
9. Metrics that cannot be calculated
10. Files expected to change

If a suitable voucher-level Tally export is not available: STOP. Do not fabricate or simulate financial data.

## 3.2 Transaction Import Pipeline

TALLY VOUCHER EXPORT
        ↓
tally_imports
        ↓
tally_raw_transactions
        ↓
VALIDATION
        ↓
NORMALIZATION
        ↓
TALLY PARTY IDENTITY
        ↓
CRM PARTY
        ↓
FINANCIAL INTELLIGENCE

Raw transaction information must remain recoverable.

## 3.3 Party Linking

Tally Transaction
       ↓
Tally Ledger Identity
       ↓
Party Identity Link
       ↓
CRM Party

If uncertain:
UNMATCHED → REVIEW / EXCEPTION

Never force an uncertain match.

## 3.4 Financial Metrics

Last Purchase — based on qualifying transaction date.

Purchase Frequency — based on actual qualifying transactions.

Purchase Value — based on clearly defined transaction types.

Outstanding — only if the supplied Tally source supports reliable calculation.

Sales History — only if appropriate sales transactions are available.

Every metric must have a documented definition.

## 3.5 Customer Financial Snapshot

TALLY SNAPSHOT
Last Purchase
Purchase Value
Purchase Frequency
Outstanding
Last Tally Sync

Clearly label these figures as TALLY-DERIVED. The CRM is not the accounting system.

## 3.6 Import Audit

IMPORT ID | SOURCE FILE | IMPORT DATE
RECORDS RECEIVED | ACCEPTED | REJECTED
PARTY MATCHES | UNMATCHED TRANSACTIONS | ERRORS | STATUS

## 3.7 Explicitly Out of Scope

Accounting replacement

Invoice creation

Voucher editing

Ledger editing

Tally write-back

Accounting reconciliation engine

AI financial prediction

Credit scoring

Advanced financial forecasting

Complex BI

## 3.8 Validation

TALLY → ABC CUSTOMER → Known transactions
→ CRM import → CRM calculation → Compare With Tally

CRM-derived results must match independently verified Tally data. Any discrepancy must be documented.

## 3.9 Definition of Done

Voucher-level source verified.

Raw transactions safely staged.

Transactions link to CRM identities.

Unmatched transactions handled safely.

Financial metrics have documented definitions.

Sample metrics validated against Tally.

Existing CRM passes regression testing.

No accounting functionality introduced.

Completion Report produced.

## 3.10 Sprint 7 Hard Stop

⛔ SPRINT 7 COMPLETE
Generate: SPRINT 7 COMPLETION REPORT
Then STOP and wait for:
APPROVED — START SPRINT 8

# 4. SPRINT 8 — PRODUCTION HARDENING & UAT

Objective: Prepare the existing CRM for real business usage through reliability, security, data safety, usability and UAT.

This is NOT a feature-development sprint.

## 4.1 Absolute Rule

Do not add new product features. Fix defects, security problems, usability blockers, meaningful performance problems and deployment-readiness issues. New ideas become Future Enhancements.

## 4.2 Security Audit

Authentication

Authorization

Supabase RLS

User roles

Data access boundaries

API security

Environment variables

Secrets

Production configuration

USER A → Allowed records?
USER B → Allowed records?
UNAUTHENTICATED USER → Blocked?

## 4.3 Database Integrity

Foreign keys

Unique constraints

Null handling

Duplicate prevention

Delete behaviour

Party merge behaviour

Requirement relationships

Follow-up relationships

Activity relationships

Tally identity links

Transaction links

Critical test: verify that merging two CRM identities cannot accidentally lose requirements, activities, follow-ups or Tally links.

## 4.4 Tally Import Safety

IMPORT 1: Tally Data → Import
IMPORT 2: Same Tally Data + New/Changed Data → Import

No unwanted duplicates.

Existing identities preserved.

New parties detected.

Changed names handled.

(OLD) handled correctly.

Review queue remains safe.

## 4.5 WhatsApp QA

Valid number

Invalid number

Missing number

Do Not Contact

Preferred channel

Message template

URL encoding

Hindi text

Special characters

Feedback return flow

CUSTOMER → WHATSAPP → SEND MESSAGE → RETURN
→ FEEDBACK → REQUIREMENT / FOLLOW-UP → ACTIVITY

## 4.6 Today's Work UAT

Use an actual operator. Give one instruction: “Find today's pending customers and contact them.” Observe clicks, confusion, missing information, unnecessary navigation, feedback speed and priority clarity.

## 4.7 Responsive Testing

Desktop: 1920 × 1080

Desktop: 1366 × 768

Representative tablet width

Representative mobile width

Verify navigation, tables, forms, customer profile, Today's Work, Requirements, Follow-ups and WhatsApp actions.

## 4.8 Performance Testing

Customer search

Customer list

Today's Work

Requirements

Follow-ups

Activity

Identity Review Queue

Tally import

Transaction import

Check slow PostgreSQL queries, missing indexes, excessive API requests, duplicate requests and large table scans.

## 4.9 Error Handling

LOADING → SUCCESS
LOADING → ERROR → RETRY

Customer save

Requirement save

Follow-up save

Tally import

Transaction import

Identity resolution

WhatsApp flow

Network failure

Users must not see raw technical/database errors.

## 4.10 Backup & Recovery

Supabase backup strategy

Database migrations

Recovery procedure

Raw Tally preservation

Import reprocessing

Disaster recovery approach

Document how the business would recover if the CRM database had a serious problem tomorrow.

## 4.11 Final End-to-End UAT

### Test 1 — Customer

Create → Search → Open → Edit → Save

### Test 2 — Tally Party

Tally Import → Staging → Identity Review → Confirm → CRM Party

### Test 3 — Daily Sales Workflow

Today's Work → Customer → WhatsApp → Feedback → Requirement → Follow-up → Activity

### Test 4 — Requirement

Requirement → Follow-up → Complete → Activity History

### Test 5 — Tally Intelligence

Voucher Import → Party Matching → Financial Snapshot → Compare With Tally

### Test 6 — Communication Control

Do Not Contact → WhatsApp action → Correct restriction

### Test 7 — Relationship

Customer + Supplier → Correct relationship → Correct display

## 4.12 Defect Classification

| Priority | Meaning |
| --- | --- |
| P0 — Release Blocker | Data loss, security breach, incorrect financial calculation, silent merge, broken production authentication. |
| P1 — Serious | Major workflow unusable, critical import failure, important data incorrectly displayed. |
| P2 — Minor | Minor UI or non-critical usability issue. |
| P3 — Future Enhancement | Improvement that should not block launch. |

## 4.13 Final Release Candidate Report

Executive Summary

Final Architecture

Database Schema

Authentication & Security

RLS Verification

Tally Party Import

Party Identity Resolution

Tally Voucher Intelligence

Customer Management

Today's Work

Follow-ups

Activity

Requirements

WhatsApp

Communication Preferences

Settings

Responsive Testing

Performance Testing

Regression Testing

UAT Results

Defects

Known Limitations

Backup & Recovery

Deployment Readiness

Future Enhancements

Final Recommendation

FINAL STATUS
RELEASE CANDIDATE
⛔ WAITING FOR PRODUCT OWNER APPROVAL

# 5. STANDARD SPRINT COMPLETION REPORT TEMPLATE

Antigravity must use this structure at the end of every sprint.

## Sprint

____________________________________________________________________________

## Objective

____________________________________________________________________________

## Implementation Summary

____________________________________________________________________________

## Features Completed

____________________________________________________________________________

## Database Changes

____________________________________________________________________________

## API / Backend Changes

____________________________________________________________________________

## Frontend Changes

____________________________________________________________________________

## Files Created / Modified

____________________________________________________________________________

## Tests Executed

____________________________________________________________________________

## Regression Test Results

____________________________________________________________________________

## UAT / Evidence

____________________________________________________________________________

## Defects Found

____________________________________________________________________________

## Defects Fixed

____________________________________________________________________________

## Known Issues

____________________________________________________________________________

## Security / RLS Findings

____________________________________________________________________________

## Performance Findings

____________________________________________________________________________

## Scope Deviations

____________________________________________________________________________

## Future Enhancements Identified

____________________________________________________________________________

## Final Sprint Status

____________________________________________________________________________

# 6. PRODUCT OWNER APPROVAL GATES

| Gate | Required State | Next Action |
| --- | --- | --- |
| Sprint 6 | Completion Report + tests + no scope violation | PO approval → Start Sprint 7 |
| Sprint 7 | Voucher validation + financial reconciliation + report | PO approval → Start Sprint 8 |
| Sprint 8 | UAT + security + hardening + release candidate | PO approval → Production decision |

FINAL CONTROL PRINCIPLE: Antigravity is responsible for implementation and evidence. The Product Owner is responsible for approving sprint completion and authorizing the next stage.