SHUBH LABH CRM
PHASE 20 — MANAGEMENT CONTROL TOWER & EXECUTIVE BUSINESS REVIEW
CONTROLLED ANTIGRAVITY MICRO-SPRINT IMPLEMENTATION PLAN

# Why Phase 20?

After Phase 19, the CRM has the foundation for controlled automation, auditability, data-quality monitoring and KPI definitions. The next logical step is to make the accumulated information useful for management review and decision-making. Phase 20 therefore focuses on a disciplined Management Control Tower rather than adding another large operational module.

# Phase 20 Objective

Create a management-level view of sales execution, customer/dealer activity, requirements, follow-ups, demand signals, Tally-derived business indicators, territory performance and operational exceptions. Every KPI must be traceable to a defined source and formula.

# Operating Principle

DATA → KPI → EXCEPTION → DRILL-DOWN → MANAGEMENT ACTION → FOLLOW-UP

The Control Tower is a decision-support layer, not an accounting, ERP, inventory or production system. It must never invent business figures or hide insufficient data.

# Phase 20 Sprint Map

| Sprint | Focus | Primary Outcome |
| --- | --- | --- |
| 20.1 | KPI Registry Implementation | Convert approved KPI definitions into reusable database/view logic |
| 20.2 | Executive Sales Overview | Management view of sales execution and commercial activity |
| 20.3 | Customer & Dealer Performance | Account/channel performance and attention visibility |
| 20.4 | Requirement & Demand Intelligence | Management demand and requirement overview |
| 20.5 | Follow-up & Team Productivity | Execution discipline and workload visibility |
| 20.6 | Territory & Distribution Performance | Territory/dealer coverage and performance view |
| 20.7 | Tally Business Indicator Reconciliation | Reconcile CRM indicators with voucher-derived Tally data |
| 20.8 | Exception & Management Action Center | Surface exceptions requiring management attention |
| 20.9 | Executive Dashboard UX & Reporting | Polish management UX, filters and report export |
| 20.10 | Phase 20 UAT & Management Sign-off | Validate KPIs, security, accuracy and usability |

# Global Antigravity Control Protocol

Read the Phase 19 completion report and the latest KPI Registry before coding.

Inspect all existing KPI, Tally BI, Customer, Dealer, Territory, Requirement, Demand, Follow-up, Activity and Automation implementations.

Supabase/PostgreSQL remains the central CRM database.

Reuse approved KPI definitions; do not create competing definitions for the same metric.

Every KPI must have a name, definition, formula, source, time period and freshness context.

Tally remains the financial source of truth.

Voucher-level metrics require voucher-level Tally data.

If data is insufficient, display 'Insufficient Data' rather than estimating.

No AI/ML/predictive scoring in Phase 20.

No unsupported revenue, margin, stock, production or market-size calculations.

No automatic financial or commercial decisions.

Every management number must be drillable to supporting records where practical.

Respect authentication, authorization and RLS.

One micro-sprint at a time; STOP after each completion report.

# MICRO-SPRINT 20.1 — KPI REGISTRY IMPLEMENTATION

## Objective

Implement the approved KPI Registry as the single source for management metrics.

## Scope

Create reusable KPI definitions/views using approved formulas.

Record source tables and fields.

Define date/time basis for each KPI.

Define freshness and data-availability rules.

Separate CRM-observed metrics from Tally-derived metrics.

Provide a validation mechanism for KPI output.

## Explicitly Out of Scope

New competing KPI definitions

AI-generated KPIs

Unvalidated business formulas

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.1
KPI REGISTRY IMPLEMENTATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Implement the approved KPI Registry as the single source for management metrics.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Create reusable KPI definitions/views using approved formulas.
- Record source tables and fields.
- Define date/time basis for each KPI.
- Define freshness and data-availability rules.
- Separate CRM-observed metrics from Tally-derived metrics.
- Provide a validation mechanism for KPI output.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 20.2 — EXECUTIVE SALES OVERVIEW

## Objective

Build a compact management view of sales execution.

## Scope

Show approved sales KPIs.

Show customer/dealer activity trends where supported.

Show requirements, opportunities and follow-up workload.

Allow date filtering.

Allow drill-down to underlying CRM records.

Clearly label Tally-derived financial indicators.

## Explicitly Out of Scope

Predictive sales forecast

Unsupported revenue numbers

AI scoring

Decorative charts without source

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.2
EXECUTIVE SALES OVERVIEW
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Build a compact management view of sales execution.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Show approved sales KPIs.
- Show customer/dealer activity trends where supported.
- Show requirements, opportunities and follow-up workload.
- Allow date filtering.
- Allow drill-down to underlying CRM records.
- Clearly label Tally-derived financial indicators.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 20.3 — CUSTOMER & DEALER PERFORMANCE

## Objective

Provide management visibility into customer and dealer performance using approved data.

## Scope

Show active/dormant/at-risk/inactive distributions where already defined.

Show dealer activity and coverage.

Show requirement and follow-up workload by account/channel.

Show repeat-buy evidence where voucher data supports it.

Link metrics to Account 360.

Do not invent profitability or customer value.

## Explicitly Out of Scope

AI customer score

Predictive churn

Unsupported profitability

Automatic account status changes

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.3
CUSTOMER & DEALER PERFORMANCE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Provide management visibility into customer and dealer performance using approved data.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Show active/dormant/at-risk/inactive distributions where already defined.
- Show dealer activity and coverage.
- Show requirement and follow-up workload by account/channel.
- Show repeat-buy evidence where voucher data supports it.
- Link metrics to Account 360.
- Do not invent profitability or customer value.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 20.4 — REQUIREMENT & DEMAND INTELLIGENCE

## Objective

Give management a reliable view of what customers and dealers are asking for.

## Scope

Show open requirements by product/category.

Show demand signals by source.

Show unresolved and stale demand.

Show demand by territory/dealer where data supports it.

Show requirement-to-action progress.

Keep demand signal distinct from confirmed order.

## Explicitly Out of Scope

Production planning

Inventory forecast

AI demand prediction

Automatic ordering

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.4
REQUIREMENT & DEMAND INTELLIGENCE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Give management a reliable view of what customers and dealers are asking for.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Show open requirements by product/category.
- Show demand signals by source.
- Show unresolved and stale demand.
- Show demand by territory/dealer where data supports it.
- Show requirement-to-action progress.
- Keep demand signal distinct from confirmed order.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 20.5 — FOLLOW-UP & TEAM PRODUCTIVITY

## Objective

Measure execution discipline without turning the CRM into employee surveillance software.

## Scope

Show open, overdue and completed follow-ups.

Show workload by responsible user.

Show response/outcome rates where reliably recorded.

Show aging of unresolved actions.

Link metrics to Today's Work and Activity.

Use transparent definitions.

## Explicitly Out of Scope

Opaque employee scoring

AI productivity score

Attendance monitoring

Automatic disciplinary actions

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.5
FOLLOW-UP & TEAM PRODUCTIVITY
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Measure execution discipline without turning the CRM into employee surveillance software.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Show open, overdue and completed follow-ups.
- Show workload by responsible user.
- Show response/outcome rates where reliably recorded.
- Show aging of unresolved actions.
- Link metrics to Today's Work and Activity.
- Use transparent definitions.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 20.6 — TERRITORY & DISTRIBUTION PERFORMANCE

## Objective

Provide territory-level management visibility using existing territory and dealer structures.

## Scope

Show customer/dealer coverage.

Show activity and requirement concentration.

Show approved sales indicators by territory.

Show territory exceptions.

Allow territory drill-down.

Separate observed performance from estimated market potential.

## Explicitly Out of Scope

Market-size prediction

AI territory ranking

Unsupported market share

Automatic territory decisions

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.6
TERRITORY & DISTRIBUTION PERFORMANCE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Provide territory-level management visibility using existing territory and dealer structures.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Show customer/dealer coverage.
- Show activity and requirement concentration.
- Show approved sales indicators by territory.
- Show territory exceptions.
- Allow territory drill-down.
- Separate observed performance from estimated market potential.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 20.7 — TALLY BUSINESS INDICATOR RECONCILIATION

## Objective

Ensure financial and voucher-derived indicators displayed by the CRM remain trustworthy.

## Scope

Reconcile approved voucher-derived indicators with source Tally staging data.

Validate customer identity linkage.

Validate date ranges and voucher inclusion rules.

Validate outstanding/transaction indicators only where source data supports them.

Document known Tally export limitations.

Never modify Tally source data from CRM.

## Explicitly Out of Scope

Ledger-list financial inference

Automatic accounting correction

Unsupported margin calculation

Direct Tally mutation

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.7
TALLY BUSINESS INDICATOR RECONCILIATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Ensure financial and voucher-derived indicators displayed by the CRM remain trustworthy.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Reconcile approved voucher-derived indicators with source Tally staging data.
- Validate customer identity linkage.
- Validate date ranges and voucher inclusion rules.
- Validate outstanding/transaction indicators only where source data supports them.
- Document known Tally export limitations.
- Never modify Tally source data from CRM.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 20.8 — EXCEPTION & MANAGEMENT ACTION CENTER

## Objective

Convert management exceptions into actionable, traceable work.

## Scope

Define exceptions from approved KPI/rule conditions.

Show why each exception exists.

Assign or route to existing responsible users where permitted.

Allow acknowledgement and follow-up creation.

Track exception status.

Prevent duplicate exception records.

## Explicitly Out of Scope

AI exception prediction

Automatic commercial decisions

Silent status changes

Bulk communication

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.8
EXCEPTION & MANAGEMENT ACTION CENTER
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Convert management exceptions into actionable, traceable work.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Define exceptions from approved KPI/rule conditions.
- Show why each exception exists.
- Assign or route to existing responsible users where permitted.
- Allow acknowledgement and follow-up creation.
- Track exception status.
- Prevent duplicate exception records.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 20.9 — EXECUTIVE DASHBOARD UX & REPORTING

## Objective

Polish the management experience and provide practical reporting.

## Scope

Create clear management navigation.

Use consistent KPI cards, tables and drill-down patterns.

Add date/territory/dealer/product filters where applicable.

Show loading, empty, stale and insufficient-data states.

Provide export for approved management reports if supported by existing architecture.

Ensure responsive Web UX.

## Explicitly Out of Scope

Visual clutter

Untraceable charts

Unapproved external analytics platform

Unsupported export formats

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.9
EXECUTIVE DASHBOARD UX & REPORTING
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Polish the management experience and provide practical reporting.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Create clear management navigation.
- Use consistent KPI cards, tables and drill-down patterns.
- Add date/territory/dealer/product filters where applicable.
- Show loading, empty, stale and insufficient-data states.
- Provide export for approved management reports if supported by existing architecture.
- Ensure responsive Web UX.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 20.10 — PHASE 20 UAT & MANAGEMENT SIGN-OFF

## Objective

Validate the complete management control tower before production use.

## Scope

Test every KPI against known sample data.

Test Tally reconciliation.

Test customer/dealer/territory drill-down.

Test demand and follow-up views.

Test exception workflow.

Test RLS and user permissions.

Test empty/insufficient/stale data states.

Run regression across Phases 1–19.

Obtain management sign-off on KPI definitions and visible business figures.

## Explicitly Out of Scope

AI rollout

Predictive forecasting

Automatic financial decisions

Production planning

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 20.10
PHASE 20 UAT & MANAGEMENT SIGN-OFF
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior Business Intelligence
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 19 completion report and inspect the existing KPI
Registry and Management/BI implementation before coding.

OBJECTIVE:
Validate the complete management control tower before production use.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No unsupported business inference.
No automatic financial/accounting/Tally mutation.
No silent CRM status changes.
No parallel KPI definitions or duplicate master entities.

SCOPE:
- Test every KPI against known sample data.
- Test Tally reconciliation.
- Test customer/dealer/territory drill-down.
- Test demand and follow-up views.
- Test exception workflow.
- Test RLS and user permissions.
- Test empty/insufficient/stale data states.
- Run regression across Phases 1–19.
- Obtain management sign-off on KPI definitions and visible business figures.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and KPI definitions.
- Every KPI has definition, formula, source, time basis and freshness.
- Tally remains the financial source of truth.
- Voucher-level metrics require voucher-level Tally data.
- Insufficient data must be displayed explicitly.
- Management figures should drill down to supporting records.
- Respect authentication and RLS.

TESTING:
Test known sample values, empty data, insufficient data, date filters,
duplicate records, Tally reconciliation, permissions/RLS, responsive
UX and regression impact.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_{num}_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. KPI definitions/formulas used
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Test cases and results
7. Reconciliation results where applicable
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ KPI/source validation passed

☐ Tests passed

☐ RLS/security verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# Phase 20 Governance

Phase 20 turns the CRM's accumulated operational data into a management decision-support layer. Accuracy and traceability are more important than visual complexity. Every number must be explainable.

One micro-sprint at a time.

Every KPI must be defined and traceable.

Tally remains authoritative for financial truth.

Voucher-level evidence is mandatory for voucher-derived historical metrics.

Never estimate missing business data.

No AI/predictive scoring in Phase 20.

No automatic financial or commercial decisions.

Every management exception must have an explainable reason.

Every sprint ends with a completion report and Product Owner gate.

# Execution Order

20.1 → APPROVE → 20.2 → APPROVE → 20.3 → APPROVE → 20.4 → APPROVE → 20.5 → APPROVE → 20.6 → APPROVE → 20.7 → APPROVE → 20.8 → APPROVE → 20.9 → APPROVE → 20.10

# Product Owner Rule

Give Antigravity ONE micro-sprint at a time. Review the completion report, verify the result and explicitly authorize the next sprint. Never give the entire phase as one coding instruction.