# SHUBH LABH CRM

UPDATED RAW MATERIAL PRICES
CONTROLLED MICRO-SPRINT ROADMAP

Purpose: build and stabilize Raw Material Prices through small, reviewable micro-sprints. Existing Shubh Labh CRM architecture, UI patterns, database structure, security model, and reusable components remain the source of truth.

# Project Control Standards

One micro-sprint at a time. No next sprint without explicit Product Owner approval.

Inspect existing code, components, routes, database objects, utilities, and workflows before changing anything.

Reuse existing architecture and CRM UI patterns. Never create duplicate systems.

Never disable RLS, bypass permissions, fabricate business data, or silently overwrite historical records.

Do not expand scope when related improvements are discovered; record them as deferred work.

Every sprint ends with testing, a completion report, and PASS / FAIL / BLOCKED status.

Mandatory gate: STOP → REVIEW → APPROVE → NEXT.

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# Updated Sprint Sequence

| Sprint | Title | Primary Objective |
| --- | --- | --- |
| 11.1 | Navigation Standardization | Make Raw Material Prices behave like a standard primary CRM module. |
| 11.2 | WhatsApp Update Reliability | Make the existing update action reliable, validated, and honest about delivery status. |
| 11.3 | Raw Material Master | Create a controlled material master without damaging historical price records. |
| 11.4 | Daily Price Entry | Create safe date-wise price entry, draft, validation, and publish workflow. |
| 11.5 | Dashboard & History | Create an operational dashboard and trustworthy searchable history. |
| 11.6 | Price Analysis | Create transparent comparison and trend analysis from verified price data. |
| 11.7A | Today’s Work Integration | Connect only the approved Raw Material Prices action to Today’s Work. |
| 11.7B | Communication Integration | Connect approved communication workflow only where already supported. |
| 11.7C | Activity / Follow-up Integration | Connect existing Activity/Follow-up architecture only for an approved use case. |
| 11.8 | Final QA & Release Hardening | Full functional, regression, security, data-integrity, responsive, and accessibility gate. |

# Standard Completion Report — Every Sprint

Business objective and scope completed.

Existing architecture/components inspected and reused.

Files changed and reason for each.

Database objects/changes, if any.

Functional and acceptance-test results.

RLS/authentication/permission checks where applicable.

Desktop/mobile results where applicable.

Loading, empty, error, permission-denied states where applicable.

Console/network errors checked.

Known issues and deferred work.

Final status: PASS / FAIL / BLOCKED.

No next sprint starts automatically.

# MICRO-SPRINT 11.1 — RAW MATERIAL PRICES NAVIGATION STANDARDIZATION

## Context

Standardize Raw Material Prices as a first-class CRM module using the existing Operations navigation pattern.

## Control Principle

INSPECT → REUSE OPERATIONS PATTERN → STANDARDIZE → TEST → REPORT → STOP

## Precondition / Gate

Inspect sidebar, Operations navigation, route/expanded-state logic, desktop/mobile behavior, six Raw Material Prices routes, authentication and permissions.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Top-level expandable module.

Parent label opens /raw-material-prices; chevron only expands/collapses.

Keep submenu expanded on /raw-material-prices/*.

Active child styling.

Preserve six routes.

Reuse existing icon, typography, spacing, hover, active, responsive, keyboard and focus patterns.

Fix only Raw Material Prices navigation inconsistencies.

## Explicitly Out of Scope

Daily-entry redesign

Material master

Price schema

History/analysis redesign

WhatsApp API

Dashboard KPI changes

Operations/unrelated modules

New navigation architecture

## Acceptance Tests

Parent click opens dashboard.

Chevron does not navigate.

Every child opens and highlights correctly.

Refresh/direct URL/back/forward work.

Desktop/mobile work.

Operations unchanged.

No broken/duplicate links.

No navigation console errors.

## Completion Report

/docs/MICRO_SPRINT_11_1_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# MICRO-SPRINT 11.2 — WHATSAPP UPDATE ACTION RELIABILITY

## Context

Fix the existing WhatsApp Update action so it cannot silently fail and never claims delivery that has not been confirmed.

## Control Principle

VALIDATE → PREPARE → CHECK PROVIDER → INITIATE → SHOW ACTUAL RESULT → RECORD → STOP

## Precondition / Gate

11.1 PASS and Product Owner approved.

Inspect existing WhatsApp page, recipient state, message generation, deep-link/API behavior, and toast/error conventions.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Require valid recipient.

Reuse existing CRM phone validation/normalization utility; no second validation system.

Remove hardcoded recipients.

Prevent duplicate recipients/repeated clicks.

Show ready/sending/success/failure/setup-required states.

Preserve report generation.

Distinguish deep-link opening from API-confirmed delivery.

## Data / Business Rules

Use the project's existing phone normalization rules; do not invent a new format policy.

## Explicitly Out of Scope

WhatsApp Business API

Bulk campaigns

Delivery/read receipts

AI messages

New messaging DB

New Activity system

Navigation redesign

## Acceptance Tests

No recipient → clear validation.

Invalid → cannot proceed.

Supported Indian number formats normalize through existing utility.

Duplicate → rejected.

Repeated click → safely prevented.

Provider absent → setup-required.

Deep-link opened → not labelled delivered.

No silent failure.

## Completion Report

/docs/MICRO_SPRINT_11_2_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# MICRO-SPRINT 11.3 — RAW MATERIAL MASTER CONFIGURATION

## Context

Create a controlled material master so daily price entry does not depend on hardcoded material lists.

## Control Principle

INSPECT DATA MODEL → REUSE/EXTEND SAFELY → VALIDATE → PROTECT HISTORY → VERIFY RLS → STOP

## Precondition / Gate

Inspect existing material/price tables, configuration structures, relationships, constraints, RLS, and master-data patterns.

Do not create a new material table if an equivalent approved structure exists.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Add/edit/activate/deactivate using existing modal/drawer patterns.

Maintain only approved material fields: name, category, unit, supplier/market, display order, notes.

Prevent duplicate active materials using normalized comparison.

Preserve historical price records when deactivated.

Reuse existing auditability/language architecture.

## Data / Business Rules

Never delete a material with historical prices unless an explicitly approved migration requires it.

Never silently reassign historical prices.

Historical relationships use stable material identity, not display name.

## Explicitly Out of Scope

Daily transactions

Dashboard KPIs

Analysis

WhatsApp sending

Tally

Customer master

New general settings

Destructive migration

## Acceptance Tests

Schema inspected first.

Duplicate active-material tests pass.

Case/whitespace normalization consistent.

Deactivate preserves history.

Inactive material cannot be used where business rules prohibit it.

Edit preserves historical relationships.

RLS/permissions verified.

Mobile CRUD works.

## Completion Report

/docs/MICRO_SPRINT_11_3_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# MICRO-SPRINT 11.4 — DAILY PRICE ENTRY WORKFLOW

## Context

Build a safe daily price workflow on top of the approved material master.

## Control Principle

SELECT DATE → LOAD ACTIVE MATERIALS → ENTER → CALCULATE → SAVE DRAFT → VALIDATE → PUBLISH → STOP

## Precondition / Gate

11.3 PASS and approved.

Inspect existing price tables, constraints, calculation utilities, save patterns and status conventions.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Date defaults to today.

Active materials.

Search/category/status filters where supported.

Manual entry.

Previous-price lookup.

Absolute and percentage movement.

Separate draft/save and publish.

Safe unique/upsert behavior for material/date as defined by approved schema.

Supplier/market/notes only where supported.

Responsive table/card pattern.

## Data / Business Rules

Use existing unit/currency/precision rules.

Published historical records must not be silently rewritten by later dates.

## Explicitly Out of Scope

Material master

WhatsApp API

Advanced analytics

Automatic market import

Tally

Bulk campaigns

Destructive migration

## Acceptance Tests

Valid price saves.

Duplicate material/date prevented.

Previous price correct.

Same price = zero movement.

Missing previous = unavailable, never fabricated.

Zero previous handled safely.

Invalid/negative values handled by approved rules.

Draft not treated as published.

Incomplete entries cannot silently publish.

Historical records unchanged.

## Completion Report

/docs/MICRO_SPRINT_11_4_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# MICRO-SPRINT 11.5 — PRICE DASHBOARD AND HISTORY

## Context

Turn verified price records into an operational dashboard and trustworthy searchable history.

## Control Principle

LOAD VERIFIED DATA → SHOW TODAY'S STATUS → FILTER → INSPECT HISTORY → CROSS-CHECK → STOP

## Precondition / Gate

11.4 PASS and approved.

Inspect existing dashboard/history patterns, price data model, status model, and table/filter components.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Dashboard: active materials, updated today, pending today, increases, decreases, recent changes, today's price-status table, quick actions.

Dashboard must answer: What needs attention today?

History: date range, material, category, supplier/market where supported, previous-price comparison, historical table, empty/no-data states.

Export only if an approved existing pattern supports it.

Reuse CRM UI/CSS and responsive patterns.

## Data / Business Rules

Do not label material as expensive/cheap/good without an approved business rule.

Never invent today's price when no record exists.

## Explicitly Out of Scope

New entry logic

New material model

WhatsApp redesign

Forecasting

AI insights

Campaign management

## Acceptance Tests

Every KPI matches defined database records.

Filters work together.

History never overwrites old records.

Draft/published handling follows approved rules.

No data → clear empty state.

Loading/error work.

Dashboard and History agree on source-of-truth values.

Mobile works.

## Completion Report

/docs/MICRO_SPRINT_11_5_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# MICRO-SPRINT 11.6 — PRICE ANALYSIS AND DECISION SUPPORT

## Context

Provide transparent, decision-friendly price comparison and trend analysis based only on verified records.

## Control Principle

SELECT → DEFINE COMPARISON → CALCULATE → SHOW TREND → EXPLAIN DATA LIMITS → STOP

## Precondition / Gate

11.5 PASS and approved.

Inspect approved history calculations, chart standard, date handling, units, and broker/source data.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Material selector.

Date-range/comparison selector.

Current/previous/high/low/average where valid.

Absolute/% change.

Increase/decrease summary.

Existing chart standard.

Limited-data warning.

Broker/source evidence where available.

Readable decision-focused layout.

Existing CRM UI tokens/components only.

## Data / Business Rules

Define 'previous' explicitly before implementation: previous available published value or another approved comparison rule.

Define whether averages are broker-quote averages, daily averages, or another approved measure.

Use verified/published records unless an approved rule states otherwise.

Never turn a numerical movement into a business recommendation without an approved rule.

## Explicitly Out of Scope

AI recommendations

Scraping

Forecasting

Procurement automation

WhatsApp campaigns

New analytics framework

## Acceptance Tests

Comparison definition is explicit.

Average definition is explicit.

High/low use selected valid range.

Missing data does not create values.

Zero/undefined denominator handled safely.

Analysis matches History.

One-record/no-record states understandable.

Chart matches records.

Filters update all relevant sections.

Desktop/mobile readable.

## Completion Report

/docs/MICRO_SPRINT_11_6_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# MICRO-SPRINT 11.7A — TODAY’S WORK INTEGRATION

## Context

Connect Raw Material Prices to Today’s Work only for an approved, useful action.

## Control Principle

IDENTIFY APPROVED ACTION → REUSE → MINIMAL LINK/ACTION → TEST → STOP

## Precondition / Gate

11.6 PASS and approved.

Inspect Today’s Work architecture and quick-action patterns.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Add only approved Raw Material Prices action/context.

Reuse existing components.

Preserve Today’s Work behavior.

## Explicitly Out of Scope

Communication integration

Activity/follow-up

Notifications

New modules

New architecture

## Acceptance Tests

Action opens correct context.

No duplicate action.

Permissions respected.

Desktop/mobile work.

## Completion Report

/docs/MICRO_SPRINT_11_7A_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# MICRO-SPRINT 11.7B — APPROVED COMMUNICATION INTEGRATION

## Context

Connect Raw Material Prices to an already-supported communication workflow only for a specific approved use case.

## Control Principle

APPROVED USE CASE → REUSE EXISTING FLOW → ACTUAL STATUS → VERIFY → STOP

## Precondition / Gate

11.7A PASS and approved.

Inspect existing WhatsApp/deep-link communication flow.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Add only approved price-update communication action.

Reuse existing recipient validation/message generation.

Record only legitimate existing activity data.

Never claim delivery without confirmation.

## Explicitly Out of Scope

WhatsApp Business API

Bulk campaigns

Marketing automation

New messaging DB

New Activity system

Automatic broadcasts

## Acceptance Tests

Approved action works.

Verified price data used.

Deep-link/API status accurate.

No duplicate records.

Permissions verified.

## Completion Report

/docs/MICRO_SPRINT_11_7B_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# MICRO-SPRINT 11.7C — ACTIVITY / FOLLOW-UP INTEGRATION

## Context

Connect price-related actions to existing Activity/Follow-up architecture only for an approved business use case.

## Control Principle

INSPECT → APPROVE USE CASE → REUSE EXISTING RECORDS → TEST → STOP

## Precondition / Gate

11.7B PASS and approved.

Inspect existing Activity/Follow-up tables, APIs, UI, permissions and duplicate rules.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Only approved price-related actions.

Reuse existing record types/components.

No parallel activity/follow-up system.

Preserve source context where supported.

## Explicitly Out of Scope

New Activity system

New Follow-up system

Campaigns

AI

Tally

Unrelated redesign

## Acceptance Tests

Correct existing record type.

Repeated clicks do not duplicate.

RLS/permissions verified.

Existing screens remain stable.

Mobile/desktop work.

## Completion Report

/docs/MICRO_SPRINT_11_7C_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# MICRO-SPRINT 11.8 — FINAL QA, SECURITY, AND RELEASE HARDENING

## Context

Final release gate after all preceding sprints are independently approved.

## Control Principle

VERIFY REPORTS → FUNCTIONAL QA → REGRESSION → RLS → DATA INTEGRITY → RESPONSIVE → ACCESSIBILITY → RELEASE RECOMMENDATION → STOP

## Precondition / Gate

11.1, 11.2, 11.3, 11.4, 11.5, 11.6, 11.7A, 11.7B and 11.7C are PASS and explicitly approved.

If any is FAIL, BLOCKED or unapproved: STOP; do not label release-ready.

If the precondition is not satisfied: STOP. Do not guess or create replacement architecture.

## Scope

Full route/navigation regression.

Material CRUD.

Daily entry/draft/validation/publish.

Dashboard/history cross-check.

Analysis cross-check.

WhatsApp validation/provider states.

Approved integrations.

Authentication/role testing.

RLS.

Data integrity/duplicates.

Desktop/mobile.

Keyboard/accessibility.

Loading/empty/error/permission denied.

Console/network review.

Review all reports and release recommendation.

## Data / Business Rules

No release approval based only on automated tests; critical user workflows must be manually verified.

## Explicitly Out of Scope

New features

New redesign

Unapproved DB changes

Unrelated performance

Tally

AI

WhatsApp Business API

Campaigns

New architecture

## Acceptance Tests

End-to-end material → price → publish → dashboard → history → analysis → approved integration works.

No historical loss.

No duplicates.

RLS blocks unauthorized access.

No critical console/network errors.

Responsive/accessibility pass.

Known issues documented.

Release recommendation explicit.

## Completion Report

/docs/MICRO_SPRINT_11_8_COMPLETION_REPORT.md

CONTROL GATE: Complete → Test → Completion Report → STOP → Product Owner Review → APPROVE → Next Sprint

# FINAL RELEASE GATE

Raw Material Prices is complete only after successful testing, completion reports, Product Owner review, and explicit approval.

PASS means defined acceptance criteria were met; Product Owner approval is still required to continue.

FAIL means acceptance criteria were not met.

BLOCKED means a required dependency, access, architecture decision, or approval is unavailable; do not work around it by inventing a replacement.

Final release readiness is decided only after Sprint 11.8.

Recommended first action: begin only with Micro-Sprint 11.1.