SHUBH LABH FIELD ASSISTANT

Controlled Micro-Sprint Development Plan

Stitch-led UI/UX • Separate Field Staff App • One Sprint at a Time

# 1. Product Objective

Shubh Labh Field Assistant is a separate, field-first mobile application for sales staff. It is not a miniature back-office CRM. The product principle is “CAPTURE, DON’T MANAGE”: open the app, see what to do, reach the customer, capture what happened, complete work, and move on.

# 2. Source of Truth

Approved Stitch design: https://stitch.withgoogle.com/projects/8444892899635486687

Stitch is the visual and UX source of truth. Existing Shubh Labh CRM architecture remains the business source of truth where integration is required.

# 3. Global Development Control

Use controlled micro-sprints. Do not implement the whole application in one pass.

Complete one sprint, create its completion report, STOP, and wait for explicit Product Owner approval.

Reuse existing Customers, Party Identity, Staff Identity, Follow-ups, Requirements, Activities and ownership architecture.

Do not create duplicate CRM/business systems.

Do not use mock business data.

Do not make unsupported assumptions about schema, ownership, permissions or business rules.

Preserve the existing Shubh Labh CRM/back-office application.

Physical Android testing is required for device-dependent functionality; simulated PASS is not sufficient.

Stitch prompts are UI/UX/design only; Antigravity prompts implement functionality.

# 4. Navigation Target

Home  |  Customers  |  Nearby  |  My Work  |  Profile

Persistent contextual action: + Customer. Visit Mode and Quick Capture are contextual experiences rather than permanent navigation items.

# 5. Micro-Sprint Roadmap

| Sprint | Name | Objective |
| --- | --- | --- |
| FA-01 | New Project + Stitch Audit + Blueprint | Separate project, complete Stitch audit, screen/flow/component inventory, CRM architecture audit, implementation blueprint. |
| FA-02 | Mobile Framework Foundation + Physical Android | Approved framework, package identity, build/run configuration and physical Android path. |
| FA-03 | Design System + Stitch UI Foundation + i18n | Centralized Stitch-based design tokens/components and English/Hindi-ready UI foundation. |
| FA-04 | Authentication + Field Staff Identity | Existing authentication and logged-in field-staff identity. |
| FA-05 | Home / Today’s Work | Stitch Home with real field-user work context and navigation. |
| FA-06 | My Customers | Assigned customer list, search/filter, quick actions and Customer Profile navigation. |
| FA-07 | Customer Profile + Contextual Actions | 10-second customer view and Call, WhatsApp, Visit, Requirement, Follow-up and Note actions. |
| FA-08 | Add Customer | Short Stitch Add Customer flow using existing customer/party architecture. |
| FA-09 | Visit Mode | Start Visit and rapid field-first Visit Mode. |
| FA-10 | Quick Capture — Requirement / Follow-up / Note | Reusable minimum-input capture patterns. |
| FA-11 | Call + WhatsApp + Call Outcome | Native call, return/outcome capture and contextual WhatsApp. |
| FA-12 | Voice-first Capture | Reusable voice capture, local/on-device transcription where supported, review-before-save. |
| FA-13 | Nearby Customers + GPS | GPS-first nearby experience with real customer locations and permission/error handling. |
| FA-14 | My Work + Assigned Work | Overdue, Due Today, Upcoming and Assigned Work using existing CRM work structures. |
| FA-15 | Offline Capture + Sync | Controlled offline capture/sync for approved field workflows. |
| FA-16 | Permissions + Device Capabilities | Harden GPS, microphone, phone, notifications and approved device capabilities. |
| FA-17 | Integration + Cross-Feature Validation | End-to-end continuity across Customer, Visit, Requirement, Follow-up, Activity, Work, GPS and Voice. |
| FA-18 | Physical E2E UAT + Release Readiness | Complete physical-device UAT, regression, critical-flow validation and release readiness. |

# 6. Sprint Execution Standard

READ — Read prior sprint/phase reports and inspect current implementation.

AUDIT — Verify actual project structure, existing patterns, schema, permissions and working flows.

IMPLEMENT — Change only the current sprint scope.

TEST — Run relevant automated/static tests plus physical-device tests when applicable.

REPORT — Create the exact completion report required by the sprint.

CONTROL — List changed files and DB objects; report PASS/FAIL/BLOCKED.

STOP — Do not start the next sprint.

GATE — Product Owner decides PASS → next sprint; FAIL → fix and re-test; BLOCKED → decision required.

# 7. Field UX Principles

TAP → SELECT → GPS → VOICE → TYPE

Customer context is automatically carried into contextual actions.

Use native date/time pickers and selectors where applicable.

Use GPS for location whenever appropriate and native phone actions for calls.

Use voice-first capture for free-text business notes.

Keep routine actions to the minimum practical number of taps.

Do not turn contextual actions into unnecessary permanent screens.

Design for one-handed field use and 48px+ touch targets.

English and Hindi use centralized translation resources.

# 8. Final Product Definition

The finished product should feel like “MY FIELD WORK ASSISTANT” rather than “ANOTHER CRM”. The field user should open the app, see the next action, visit a customer, capture what happened with minimal typing, complete work, and move to the next customer.

# 9. Product Owner Gate

PASS — Authorize next sprint

FAIL — Fix and re-test

BLOCKED — Product Owner decision required

No sprint may automatically trigger the next sprint. Explicit Product Owner approval is required.