MICRO-SPRINT

# SL-BUYER-REWARD-SCHEME-01

Reward Scheme — Read-Only Audit & Implementation Plan

# OBJECTIVE

Start the Shubh Labh Buyer App Reward Scheme feature safely by auditing the existing CRM, canonical order/dispatch data, Buyer App navigation, notifications and scheme-related records. Produce a verified implementation plan for CRM-configured milestone rewards and Buyer App progress/history. This first micro-sprint is READ-ONLY: do not implement the feature.

# CURRENTLY APPROVED BUSINESS RULES

CRM is the source of truth for reward scheme configuration and eligibility rules.

Only products and/or categories explicitly selected in CRM are eligible.

Bag-based schemes are supported; tonnage schemes must use separate measurement rules and must not be mixed with bag targets.

Only qualifying dispatched line-item quantities count. Order creation, placement or order-header totals alone do not qualify.

Milestone-based rewards are used; exact thresholds and reward types must be discovered from existing configuration or reported as decisions still needed.

Returns and corrections recalculate progress. CRM approval is required before reversing an affected reward or placing fulfilment on hold.

The default grace period is 7 calendar days. It does not automatically extend the earning period. Late-arriving records and corrections need explicit rules.

CRM review is required before final scheme closure. Outstanding cases must remain visible until resolved.

Buyer notifications should use in-app history and push alerts, reusing existing Shubh Labh Updates/notification infrastructure where suitable.

No reward reversal, hold, fulfilment or final closure decision may silently overwrite the audit history.

# SCOPE — THIS MICRO-SPRINT

Inspect existing scheme-related CRM screens, tables/views, APIs/RPCs, permissions and status rules.

Trace canonical order, line-item, dispatch, return and correction data; identify authoritative timestamps and identifiers.

Inspect Buyer App Profile/navigation, My Orders/order details and existing in-app/push notification/history flows.

Identify existing reward/scheme functionality and reuse opportunities; do not create duplicate modules or parallel data sources.

Document gaps, data integrity risks, permissions, dependencies, test scenarios and a proposed phased implementation plan.

# OUT OF SCOPE

Any code changes, database writes, schema migrations, RLS/policy changes, RPC changes or deployment.

Creating or editing schemes, milestones, reward balances, buyer records or historical order data.

Sending real notifications or issuing, reversing, holding or fulfilling real rewards.

Assuming undocumented table names, columns, statuses, weight conversions or reward rules.

Changing existing CRM, Buyer App, Field Assist or order lifecycle behaviour.

# MANDATORY AUDIT TASKS

Locate the actual CRM and Buyer App project paths and confirm repository/branch before inspection.

Map existing scheme configuration: eligible buyers, product/category selection, date range, measurement basis, milestones, rewards, status, grace period and closure rules. Mark each item FOUND, PARTIAL or MISSING.

Trace how a dispatch becomes authoritative, including partial dispatches, late syncs, returns, cancellations and corrections. Record the exact source of each field.

Confirm how buyer identity maps to CRM customer/party records and how permissions prevent one buyer seeing another buyer's scheme/progress.

Inspect current notification and Business Updates infrastructure for durable in-app history, push delivery, deduplication and read/unread status.

Define calculation inputs and exclusions, duplicate-event protection, recalculation triggers, traceability and handling of missing/ambiguous data.

Map CRM Reward Review Queue needs: affected reward, original/revised quantity, reason, evidence, proposed action, reviewer, decision and timestamps.

Identify how the 7-calendar-day grace period is represented, which late events it permits, the business timezone, and what blocks final closure.

Check whether existing screens/components/APIs can be reused; do not propose new tables or schema until the existing model has been documented.

Produce a file-by-file implementation plan with risks, dependencies, acceptance tests and any business decisions still required.

# SECURITY & DATA INTEGRITY GUARDRAILS

Read-only operations only. Do not run INSERT, UPDATE, DELETE, ALTER, DROP, migrations, seed scripts or mutating RPCs.

Do not weaken RLS or introduce unrestricted policies such as USING (true).

Never trust quantities or reward eligibility supplied by the Buyer App; calculations must be server-authoritative and based on canonical records.

Do not infer missing product eligibility, bag conversions, dispatch dates or return quantities. Flag unknowns.

Preserve existing order, dispatch, reward and notification records. Do not backfill or recalculate production data during this audit.

Do not expose credentials, tokens, customer-sensitive data or personal information in the report.

# VALIDATION / DEFINITION OF DONE

A concise architecture map identifies actual projects, screens, APIs/RPCs, tables/views and authoritative dispatch/line-item sources.

A rules matrix marks each approved business rule as supported, partially supported or missing, with evidence.

A read-only data-flow trace explains how qualifying dispatched bags would be calculated and how returns/corrections affect progress.

The notification/history and CRM review workflows are mapped to existing infrastructure or clearly identified gaps.

A test matrix covers selected vs unselected products, mixed-product orders, partial dispatch, duplicate sync, late in-period dispatch, post-end dispatch, return, correction, milestone reversal review, grace-period expiry and unresolved closure cases.

A phased implementation plan names proposed files/modules and required decisions, without changing any files or data.

The completion report clearly states that no code, database or deployment changes were made.

# REQUIRED COMPLETION REPORT

Audit summary and exact project paths inspected.

Existing architecture and source-of-truth map.

Rule-by-rule status: supported / partial / missing.

Data fields and authoritative event timestamps confirmed.

Security, RLS, privacy and data-integrity findings.

Gaps, risks and unresolved business decisions.

Proposed phased micro-sprints and file-by-file scope.

Test matrix and expected results.

Explicit confirmation: no code, database, configuration or deployment changes.

# HARD STOP

STOP after the read-only audit and delivery of the report. Do not implement, migrate, seed, deploy, send notifications, modify existing records or begin the next sprint without explicit approval.