SHUBH LABH BUYER APP

# REWARD SCHEME — FULL MICRO-SPRINT PLAN

Controlled delivery plan | Audit → Design confirmation → Build → Test → Approval

PURPOSE

This document contains the complete proposed micro-sprint sequence for the Shubh Labh Buyer App reward scheme. Each sprint is independently scoped and must end with a report and explicit approval before the next sprint begins.

IMPORTANT: Sprint 01 is READ-ONLY. Do not implement the feature or modify data until the audit report has been reviewed and the user explicitly approves the next sprint.

# CONFIRMED BUSINESS DECISIONS

CRM is the source of truth for scheme rules and reward decisions.

Only products and/or categories explicitly selected in CRM qualify.

Bag-based schemes are supported. Tonnage schemes must have separate measurement rules and cannot be mixed with bag targets.

Only qualifying dispatched line-item quantities count; order creation, placement and header-only quantities do not qualify.

Rewards use configurable milestones. Exact thresholds and reward types must be confirmed per scheme; do not invent defaults.

Returns and corrections trigger automatic progress recalculation.

CRM approval is required before reversing an affected reward or placing fulfilment on hold.

Default grace period is 7 calendar days. The grace period does not automatically extend the earning period.

Late-arriving in-period dispatch records and corrections require explicit acceptance rules and reliable evidence.

CRM review is required before final scheme closure. Outstanding cases remain visible until resolved.

Buyer experience uses in-app notifications/history plus push alerts, reusing existing Shubh Labh Updates/notification infrastructure where appropriate.

Keep original calculations and reward events in an auditable history; do not silently overwrite them.

# GLOBAL RULES FOR EVERY SPRINT

Use the actual project paths and current repository/branch discovered during Sprint 01. The Buyer App has previously been identified as D:\ShubhLabhCRM\shubhlabh-order; verify before acting.

Do not modify D:\ShubhLabhCRM\mobile or D:\ShubhLabhCRM\mobile-field-staff. Keep this feature scoped to the Buyer App and CRM locations explicitly approved after audit.

One sprint at a time: execute only the current sprint, provide evidence and a completion report, then STOP for approval.

Do not assume table names, columns, API names, reward types, status values or conversions. Inspect and document actual implementations first.

Never weaken Row Level Security or add unrestricted access policies. Buyer data must be isolated by authenticated buyer identity.

No destructive or broad changes. Preserve canonical order/dispatch records and historical records.

Any database change requires an explicit approved migration plan after the audit; no schema changes in Sprint 01.

Do not send production notifications, issue real rewards, reverse rewards or hold fulfilment during development tests.

Use test/staging data for scenario testing. Never fabricate production order, dispatch or reward events.

At the end of each sprint, report files changed, migrations (if separately approved), commands/tests run, outcomes, known issues and physical-device results when relevant.

# SL-BUYER-REWARD-SCHEME-01 — Read-Only Audit & Implementation Plan

OBJECTIVE

Audit the current CRM, Buyer App, canonical order/dispatch data, existing scheme functionality and notifications. Produce a verified architecture map and phased implementation plan. READ-ONLY ONLY.

SCOPE

Confirm repository roots, branches and working tree status before inspection.

Locate existing CRM scheme configuration, product/category selection, milestones, rewards, dates, status, permissions and APIs/RPCs.

Trace canonical buyer/customer identity, requirements/orders, line items, dispatches, partial dispatches, returns, cancellations and corrections. Record actual source fields and timestamps.

Inspect Buyer App Profile/navigation, My Orders, order details, Shubh Labh Updates, notification history and push delivery.

Map existing data model and RLS policies; identify reuse opportunities and gaps. Do not create parallel sources.

Document how seven-day grace handling, CRM reward review and final closure could fit the existing architecture.

VALIDATION / TESTS

Provide evidence-based FOUND / PARTIAL / MISSING status for every confirmed rule.

Trace at least one existing order from header to line items and authoritative dispatch data without exposing sensitive personal data.

List candidate files/modules and dependencies; do not edit them.

List unresolved business decisions and risks.

DEFINITION OF DONE

Architecture map, rules matrix, data-flow map, security findings, test matrix and proposed sprint plan are delivered.

No files, configuration, database records, policies or deployments are changed.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-02 — Functional Specification & Data Contract

OBJECTIVE

Turn the audit findings into a source-grounded functional specification and explicit data contract before implementation.

SCOPE

Document scheme fields, eligible buyer/group rules, explicit product/category selection, bag measurement, milestone/reward definitions, dates and statuses.

Define qualifying dispatch event, authoritative dispatch date, partial dispatch, late sync, cancellation, return and correction semantics.

Define calculation inputs/outputs, exclusion reasons, rule versioning, idempotency and recalculation triggers.

Define CRM review cases, approval permissions, grace-period closure and buyer-visible statuses.

Map every proposed field to an existing source; identify gaps without changing schema.

VALIDATION / TESTS

Review scenarios for selected/unselected products, mixed-product orders, partial dispatch, duplicate sync, return, correction, late sync and post-end dispatch.

Check that missing or ambiguous data results in a visible exception, not a guessed value.

DEFINITION OF DONE

Functional specification and field/API contract are documented.

Any required schema/API changes are separately listed for approval; nothing is implemented in this sprint.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-03 — CRM Scheme Configuration

OBJECTIVE

Implement or extend CRM configuration only after Sprints 01–02 are approved, using existing patterns and approved data model.

SCOPE

Provide authorized CRM users with scheme name, earning dates, eligible buyers/groups, explicit product/category selection, measurement basis and milestone/reward definitions.

Represent bag-based and tonnage schemes as separate calculation bases.

Configure grace-period duration with a seven-calendar-day default; define allowed late events and correction deadline explicitly.

Configure return/correction policy, approval requirements, notification events and closure requirements.

Validate required fields, date ordering, duplicate thresholds, incompatible measurement settings and invalid eligibility selections.

VALIDATION / TESTS

Authorized user can create/edit a draft scheme; unauthorized users cannot.

Invalid date ranges, empty eligibility selections and mixed measurement rules are rejected.

Existing schemes and other CRM functions remain unchanged.

DEFINITION OF DONE

CRM configuration is persisted using approved architecture.

Configuration changes are auditable and no Buyer App can alter scheme rules.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-04 — Authoritative Eligibility & Calculation Engine

OBJECTIVE

Build a server-authoritative calculation service that derives progress from canonical dispatch line items and approved scheme rules.

SCOPE

Count only qualifying dispatched line-item quantities for eligible buyers and explicitly selected products/categories.

Use actual qualifying dispatch dates and approved timezone rules; do not count order creation date or header placeholders.

Handle partial dispatches and exclude unselected line items.

Apply returns/corrections using the approved policy; prevent duplicate processing and duplicate milestone issuance.

Store or expose traceable calculation details, rule version, contributing records, exclusions, recalculation time and exception reasons using the approved architecture.

Keep bag and tonnage calculations separate; do not infer missing bag weights or conversions.

VALIDATION / TESTS

Verify mixed eligible/ineligible order lines.

Verify partial dispatch counts only actual dispatched qualifying quantity.

Replay the same event twice and confirm no double count.

Test return and corrected quantity recalculation.

Test missing product mapping, missing dispatch timestamp and ambiguous records; each must be flagged.

DEFINITION OF DONE

Results reconcile to canonical records and are reproducible.

Buyer-supplied quantities cannot influence authoritative eligibility.

Automated tests cover the agreed calculation cases.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-05 — Milestone Evaluation & Reward Ledger

OBJECTIVE

Evaluate configured milestones and track reward status without silently overwriting previous achievements.

SCOPE

Evaluate milestones from the authoritative eligible quantity and scheme version.

Support one-time milestones by default unless repeatable milestones are explicitly configured and approved.

Track achievement, verification, approval, fulfilment, affected/review, hold and reversal states using the approved status model.

Prevent duplicate rewards and maintain event history for each transition.

Separate calculated eligibility from CRM's decision to approve, hold, reverse or fulfil.

VALIDATION / TESTS

Test below target, exact target, above target and multiple milestone crossings.

Test recalculation below a previously achieved milestone.

Confirm repeated sync/recalculation does not create duplicate rewards.

Confirm prior reward events remain visible after status changes.

DEFINITION OF DONE

Milestones are evaluated consistently and idempotently.

Reward status changes are traceable and permission-controlled.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-06 — CRM Reward Review Queue

OBJECTIVE

Provide CRM reviewers with a controlled queue for rewards affected by returns, corrections or data exceptions.

SCOPE

Show buyer, scheme, milestone, reward, original and revised eligible quantities, affected orders/dispatches, reason and evidence.

Support authorised decisions: approve/reject proposed reversal, approve/reject fulfilment hold, resolve exception and record remarks.

Preserve original calculations and reward fulfilment records.

Enforce role permissions and record reviewer identity, decision and timestamp.

Do not automatically recover or deduct already-delivered rewards; any corrective action requires a separate CRM decision.

VALIDATION / TESTS

Unauthorised users cannot approve or execute reward decisions.

Return affecting an unfulfilled reward creates a review case rather than an automatic reversal.

Already-fulfilled reward remains in history and is flagged for review.

Reviewer decision and rationale appear in audit history.

DEFINITION OF DONE

Review queue supports the approved workflow and keeps unresolved cases visible.

Every decision is attributable and cannot silently erase prior events.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-07 — Grace Period & Final Scheme Closure

OBJECTIVE

Implement the seven-calendar-day default grace period and CRM-controlled final closure, according to the approved rules.

SCOPE

Separate earning end date, grace-period deadline and final closure timestamp.

Define and enforce accepted late-arriving records and corrections with reliable event dates/evidence.

Do not count a new post-end-date dispatch just because the grace period is open.

Keep outstanding reward reviews, sync exceptions and corrections visible after the grace deadline.

Prevent final closure while required reviews remain unresolved; allow authorised CRM closure after review.

Record final calculation snapshot and closure decision without overwriting history.

VALIDATION / TESTS

Test in-period dispatch synced during grace period.

Test dispatch occurring after earning end date.

Test correction inside and outside the configured grace deadline.

Test grace deadline with unresolved review: closure must be blocked.

Test authorised closure after all required cases are resolved.

DEFINITION OF DONE

Grace-period and closure behaviour matches the approved rules.

Unresolved cases cannot disappear or be silently finalised.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-08 — Buyer App Reward Screens

OBJECTIVE

Expose accurate scheme progress and reward history in the Buyer App using the approved API and navigation patterns.

SCOPE

Add Profile → My Reward Schemes using existing navigation/design conventions.

Show upcoming, active and completed schemes with dates, eligibility and status.

Show eligible dispatched bags, milestone target, progress percentage, remaining bags and reward status.

Show qualifying order/dispatch history, excluded items and clear exclusion reasons where safe and available.

Show reward approval, review, fulfilment and reversal history without exposing internal sensitive reviewer data.

Handle loading, empty, error, offline/stale data and retry states.

VALIDATION / TESTS

Compare displayed progress with the authoritative calculation for the same buyer.

Confirm buyer A cannot access buyer B's scheme or history by changing IDs or requests.

Test no schemes, one scheme, multiple milestones, review status and completed scheme.

Test navigation back from all new screens and refresh/re-login behaviour.

DEFINITION OF DONE

Buyer App shows consistent server-authoritative results.

Existing Home, Products, Orders and Profile flows continue to work.

UI does not fabricate missing quantities or statuses.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-09 — Notifications & Reward History

OBJECTIVE

Integrate reward events with existing durable in-app notification/history and push infrastructure.

SCOPE

Reuse existing Shubh Labh Updates/notification infrastructure where suitable; do not create a duplicate centre without an approved reason.

Support approved events such as scheme active, milestone reached, reward approved, review required/decision, fulfilment and scheme closure.

Define configurable near-target/expiry reminders only if approved; avoid excessive duplicate alerts.

Deduplicate by event and recipient; preserve in-app history if push delivery fails.

Use neutral, accurate buyer-facing language for a reward under review; do not imply a reversal before CRM decides.

VALIDATION / TESTS

Verify each event creates at most one in-app record per intended recipient/event.

Simulate push failure and confirm in-app history persists.

Confirm read/unread state and navigation to the relevant scheme.

Confirm notifications contain no other buyer's private data.

DEFINITION OF DONE

Approved notifications and permanent history work together.

Push delivery failure does not lose the event.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-10 — Security, Permissions & Audit Hardening

OBJECTIVE

Perform a focused security review and close approved gaps before release.

SCOPE

Verify buyer isolation on all scheme/progress/reward/history reads and API operations.

Verify only authorized CRM roles can configure schemes, approve holds/reversals and close schemes.

Review RLS, API authorization, input validation, service-role use and sensitive logging.

Confirm calculation/reward decisions are server-authoritative and events are idempotent.

Ensure immutable or append-only audit behaviour is implemented using the approved existing architecture.

VALIDATION / TESTS

Attempt cross-buyer reads and unauthorised CRM actions in a test environment.

Test malformed IDs, invalid quantities, duplicate requests and replayed events.

Confirm no broad RLS policies or client-side trust shortcuts were introduced.

Review logs for tokens, credentials or unnecessary personal data.

DEFINITION OF DONE

Security findings are resolved or explicitly documented as release blockers.

Permissions and audit history pass the agreed tests.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-11 — End-to-End Regression & Physical Device Testing

OBJECTIVE

Validate the complete scheme lifecycle across CRM and Buyer App using test/staging data.

SCOPE

Run end-to-end scenarios from CRM scheme setup through dispatch calculation, milestone, notification, reward review, correction and closure.

Test selected/unselected products, partial dispatch, duplicate sync, returns, corrections, grace period and unresolved review.

Verify CRM, calculation service and Buyer App reconcile to the same canonical records.

Test Android physical device layout, navigation, slow network, reconnect, app restart and login/session changes.

Do not issue real rewards or send production notifications.

VALIDATION / TESTS

Every agreed test has PASS/FAIL evidence and a defect reference where applicable.

Existing Buyer App order and profile flows regress cleanly.

All high-severity issues are resolved before release recommendation.

DEFINITION OF DONE

End-to-end test report and physical-device results are delivered.

Release blockers and residual risks are explicit.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# SL-BUYER-REWARD-SCHEME-12 — Release Readiness & Controlled Rollout

OBJECTIVE

Prepare the approved feature for a controlled release only after all previous sprints are accepted.

SCOPE

Review final change list, approved migrations (if any), rollback plan, environment variables, permissions and release configuration.

Prepare a staging sign-off checklist and controlled rollout/feature-flag plan if supported by the existing architecture.

Confirm monitoring for calculation failures, duplicate rewards, review queue backlog, notification errors and closure blockers.

Document support/operations steps for correcting data and resolving reward reviews.

Deploy only after explicit release approval; this sprint must not assume approval to deploy.

VALIDATION / TESTS

Staging acceptance and regression evidence are complete.

Rollback and operational response steps are documented.

Production release remains blocked until the user explicitly approves.

DEFINITION OF DONE

Release checklist, rollback plan and sign-off report are ready.

No production deployment occurs without explicit approval.

HARD STOP

STOP after this sprint. Report results and wait for explicit user approval before starting the next sprint.

# FINAL EXECUTION PROTOCOL

Start with SL-BUYER-REWARD-SCHEME-01 only.

After each sprint, deliver the required report and evidence, list files/data/configuration changed, run tests, and identify unresolved issues.

STOP and wait for explicit user approval before starting the next numbered sprint.

If a sprint reveals an unapproved schema change, business rule, security-policy change or scope expansion, stop and request approval before proceeding.

Never combine multiple sprints into one implementation run.

# MASTER ACCEPTANCE CHECKLIST

CRM-selected product/category eligibility is enforced.

Only authoritative qualifying dispatched line-item quantities count.

Bag and tonnage schemes remain separate.

Returns/corrections recalculate progress and trigger controlled CRM review when rewards are affected.

Seven-calendar-day default grace period follows explicit late-event rules and does not automatically extend earning eligibility.

Final closure is blocked until required outstanding cases are resolved.

Buyer progress and reward history reconcile to canonical records.

In-app notification history survives push delivery failure.

Buyer isolation, CRM permissions, audit history and idempotency pass security tests.

Physical-device and regression testing passes before release.

# HARD STOP — GLOBAL

No sprint may proceed without approval of the preceding sprint. Sprint 01 is strictly read-only. Do not modify the database, change RLS, issue/reverse rewards, send production notifications or deploy unless a later sprint is explicitly approved and the necessary changes are separately authorised.