SHUBH LABH BUYER APP

# SMART DAIRY ADVISOR

FULL MICRO-SPRINT PLAN — ALL PHASES

Purpose: This document contains the complete proposed sprint sequence from read-only audit through release readiness. It is not permission to execute all sprints at once. Execute Sprint 01 only, then stop for review and explicit approval.

# CONFIRMED PRODUCT DECISIONS

Smart Dairy is a new feature/tab inside the Shubh Labh Buyer App for shopkeepers/dealers only.

The dealer uses it to provide guidance to a farmer; farmers do not need an app login.

Do not create or maintain a farmer database, farmer contact list, permanent animal profiles, identifiable milk-production histories or permanent consultation history.

Consultation inputs are temporary and should be cleared when the session ends, with background/crash/cache behaviour explicitly addressed.

Shubh Labh may analyse broad, suitably aggregated consultation topics to improve approved guidance, without customer identities.

Do not retain raw consultation prompts, transcripts or identifying consultation content for analytics.

Use a hybrid model: structured approved guidance for common cases plus AI explanations/follow-up constrained to approved Shubh Labh knowledge.

Use approved product information; no unsupported efficacy claims, disease diagnosis, medicine prescriptions or dosage instructions.

Health warning signs should lead to veterinary referral.

No code or database changes until the read-only audit is reviewed and the next sprint is explicitly approved.

# GLOBAL EXECUTION RULES

Verify the actual Buyer App project path, repository and branch during Sprint 01; do not assume paths.

One sprint at a time. Report files changed, evidence, tests, defects and risks, then STOP for approval.

Do not invent table names, APIs, product facts, safety rules, provider capabilities or data-retention guarantees.

Do not modify unrelated Buyer App ordering, CRM, Field Assist or authentication flows.

Do not weaken authentication, access controls or RLS.

No production consultation data, production analytics, real customer information or production AI calls in development tests.

Any schema/API/configuration change must be identified and approved in the appropriate sprint before execution.

If a requirement conflicts with verified privacy controls or AI-provider terms, stop and report the issue rather than claiming deletion or anonymity.

# SL-BUYER-SMART-DAIRY-01 — Read-Only Audit & Implementation Plan

## OBJECTIVE

Audit the existing Buyer App, navigation, approved product knowledge, AI/service integrations, logging and privacy controls. Produce a verified implementation plan. READ-ONLY ONLY.

## SCOPE

Confirm actual project path, repository/branch and working-tree state.

Locate navigation structure and safest Smart Dairy entry point.

Inspect existing product catalogue and approved educational content sources.

Trace any AI/network calls and identify request/response logging, analytics, crash reports, caches and local persistence that could retain consultation data.

Assess provider retention settings and terms without sending real consultation inputs.

Document current security/access patterns and risks.

## VALIDATION / TESTS

Evidence-based map of files/modules and data flow.

List every persistence/logging location that could capture inputs or outputs.

Mark each requirement FOUND, PARTIAL or MISSING.

## DEFINITION OF DONE

Audit report, privacy data-flow map, risks, proposed architecture and complete phased plan delivered.

No files, settings, database objects, dependencies or deployments changed.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# SL-BUYER-SMART-DAIRY-02 — Functional Specification & Consultation Flow

## OBJECTIVE

Define exact user journey, questions, results and session lifecycle before implementation.

## SCOPE

Design dealer-only Smart Dairy entry and landing screen.

Define short consultation paths for milk yield, milk fat, feed cost, feeding/nutrition and general questions.

Specify minimum temporary inputs per path; no farmer name, phone, address, exact location or permanent animal ID.

Define output format: explanation, practical next steps, relevant approved products where appropriate, cautions and optional dealer-initiated sharing.

Define start, back, cancel, end, timeout, background/resume, force-close and error behaviour.

Specify Hindi-first/simple language and low-network usability where supported.

## VALIDATION / TESTS

Walk through each consultation path with normal, incomplete and ambiguous inputs.

Confirm no field requires a customer identity or permanent record.

Confirm ending/cancelling exits the session and clears visible consultation state.

## DEFINITION OF DONE

Approved functional specification, screen flow, question matrix and error states documented.

No implementation in this sprint.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# SL-BUYER-SMART-DAIRY-03 — Privacy & Data-Minimisation Architecture

## OBJECTIVE

Design enforceable temporary handling and safe aggregated analytics before AI integration.

## SCOPE

Specify where inputs are processed and what can be held in memory only.

Prevent raw consultation prompts, transcripts, outputs and identifiable content from being saved in app storage, databases, analytics, logs or crash reports.

Define clearing behaviour for end/cancel, navigation away, backgrounding, force-close, crash/restart and network failure.

Define what analytics topics may be counted, how identifiers are excluded, and minimum aggregation thresholds to reduce re-identification risk.

Confirm AI provider data handling, retention and logging terms; if unverifiable, flag as a blocker and do not promise zero retention.

Define consent/notice wording for any aggregated usage analysis.

## VALIDATION / TESTS

Privacy threat-model review for normal and failure paths.

Verify no raw session payload enters logs/analytics in test instrumentation.

Demonstrate aggregate outputs cannot be drilled down to individual consultations or small identifiable groups.

## DEFINITION OF DONE

Privacy specification, retention matrix, analytics design and provider decision are approved before implementation.

No analytics collection or persistence added in this sprint.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# SL-BUYER-SMART-DAIRY-04 — Approved Knowledge & Product-Matching Rules

## OBJECTIVE

Create a verified knowledge and product-matching framework for useful, safe dealer guidance.

## SCOPE

Inventory authoritative Shubh Lab product facts, labels, usage directions and educational materials.

Define a structured rule matrix for common objectives and when additional information is required.

Match products only when supported by approved product information and the consultation context.

Show uncertainty or ask a clarifying question when information is insufficient; never invent composition, dosage, benefits or efficacy.

Define veterinary referral warning signs and prohibited outputs such as diagnosis or medicine prescription.

Define content versioning/review ownership so product or guidance changes can be approved.

## VALIDATION / TESTS

Test relevant product match, no-match and insufficient-information cases.

Test disease/medicine requests and confirm safe referral rather than diagnosis/prescription.

Check every displayed product claim against an approved source.

## DEFINITION OF DONE

Knowledge inventory, matching rules, safety boundaries and content ownership documented and approved.

No product recommendations are activated in production during this sprint.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# SL-BUYER-SMART-DAIRY-05 — Smart Dairy UI & Temporary Session State

## OBJECTIVE

Implement the approved Smart Dairy tab and consultation UI without introducing persistent farmer/customer records.

## SCOPE

Add the Smart Dairy entry point following existing navigation conventions.

Build landing screen and guided consultation question flow.

Show guidance, product matches, cautions and veterinary referral messaging in clear, simple language.

Keep consultation state temporary; clear inputs and results at session end/cancel and handle back/navigation safely.

Provide loading, retry, offline, timeout, empty and error states.

Do not alter unrelated ordering, profile, account or CRM flows.

## VALIDATION / TESTS

Test each screen at supported device sizes and font settings.

Test back/cancel/end and confirm visible session details are cleared.

Regression-test existing Buyer App navigation and ordering.

## DEFINITION OF DONE

UI works with approved flow and contains no permanent farmer profile/history feature.

All changes are scoped and reported.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# SL-BUYER-SMART-DAIRY-06 — AI Guidance Integration

## OBJECTIVE

Connect the approved consultation flow to the selected AI/service architecture, only after privacy and provider controls are approved.

## SCOPE

Use approved, versioned Shubh Labh knowledge as grounding for explanations and follow-up answers.

Send only the minimum necessary temporary inputs; do not include identities or unrelated app/customer data.

Use server-side secrets and existing secure service patterns; never embed secret API keys in the mobile app.

Prevent raw prompts/responses from being logged or persisted by app/backend telemetry where configurable.

Handle timeout, rate limit, provider failure, unsafe answer, unsupported claim and uncertain information.

Keep product recommendations bounded by verified catalogue/content and require dealer action before any order/cart change.

## VALIDATION / TESTS

Test grounded answers, unsupported question, prompt injection attempts, missing data and provider failure.

Inspect network/log payloads for identities, secrets and unnecessary fields.

Confirm AI cannot diagnose or prescribe medicines and gives veterinary referral when indicated.

## DEFINITION OF DONE

AI integration follows approved privacy and safety design.

Provider retention assumptions are documented and verified; unresolved retention issues block release.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# SL-BUYER-SMART-DAIRY-07 — Privacy-Preserving Aggregate Insights

## OBJECTIVE

Implement only the approved anonymous topic aggregation without keeping individual consultation history.

## SCOPE

Count approved broad topic categories only, such as milk yield, milk fat, feed cost and general nutrition.

Do not retain raw text, prompts, responses, farmer identity, animal identity or reconstructable session-level events.

Apply aggregation thresholds and suppress rare/small groups; avoid exposing dealer-specific activity unless separately approved and demonstrably non-identifying.

Document purpose, retention period, access roles and deletion policy for aggregate metrics.

Provide a safe way to disable analytics if privacy controls fail.

## VALIDATION / TESTS

Inspect stored analytics data and confirm it contains only approved aggregate fields.

Test rare topics/small samples are suppressed.

Verify no session can be reconstructed or linked back to a farmer/dealer.

## DEFINITION OF DONE

Privacy review signs off on aggregate data shape and controls.

If genuinely anonymous aggregation cannot be achieved, disable analytics rather than retaining raw sessions.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# SL-BUYER-SMART-DAIRY-08 — Security, Safety & Failure-Path Hardening

## OBJECTIVE

Review access, session clearing, content safety and sensitive-data leakage before end-to-end testing.

## SCOPE

Check authentication and role access for the shopkeeper-only feature.

Audit logs, analytics, caches, crash reporting, clipboard/share path and screenshots/background previews for sensitive data exposure.

Clear consultation data on defined lifecycle events and test crash/restart behaviour.

Validate product claims, veterinary warnings, refusal/escalation and unsafe requests.

Ensure no farmer database, consultation history or unintended CRM lead capture exists.

## VALIDATION / TESTS

Test app background/resume, force-close, crash/restart, logout and network interruption.

Test invalid/malicious inputs and unsupported veterinary requests.

Inspect local storage, logs and network requests in a test environment.

## DEFINITION OF DONE

No unresolved critical privacy/security/safety defects remain.

Any provider-side retention limitation is clearly disclosed and accepted before release.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# SL-BUYER-SMART-DAIRY-09 — End-to-End & Physical Device Testing

## OBJECTIVE

Validate Smart Dairy with synthetic consultation scenarios and regression-test the Buyer App.

## SCOPE

Test full flows for milk yield, milk fat, feed cost, nutrition, insufficient information and veterinary warning signs.

Test no identity capture, session clearing, optional dealer-initiated sharing and aggregate insights.

Test slow/offline network, retries, AI errors, app restart and session expiry.

Verify existing product catalogue, order placement, My Orders and Profile remain unaffected.

Use synthetic test data only; do not use real farmer consultations.

## VALIDATION / TESTS

Record PASS/FAIL evidence for every scenario.

Test supported Android physical device(s), layouts, Hindi text and navigation.

Check app/backend logs and analytics for prohibited raw data.

Record performance, usability defects and regression issues.

## DEFINITION OF DONE

Test report includes device/build details, defects and evidence.

All release-blocking privacy, safety and functional defects are resolved.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# SL-BUYER-SMART-DAIRY-10 — Release Readiness & Controlled Rollout

## OBJECTIVE

Prepare Smart Dairy for a controlled release only after all previous sprints are accepted.

## SCOPE

Review change list, configuration, permissions, provider terms, privacy notice and approved knowledge version.

Document feature enable/disable mechanism if supported by the existing architecture.

Define operational monitoring that does not collect raw consultation text or identities.

Prepare rollback plan and support instructions.

Obtain explicit approval before production deployment or enabling analytics.

## VALIDATION / TESTS

Staging sign-off confirms functional, privacy, safety and regression tests.

Rollback/disable plan is tested or documented.

Verify no production data collection or release occurs without approval.

## DEFINITION OF DONE

Release checklist and final sign-off report delivered.

No production deployment without explicit approval.

HARD STOP: Complete only this sprint. Report evidence and wait for explicit approval before starting the next sprint.

# MASTER ACCEPTANCE CHECKLIST

Shopkeeper-only Smart Dairy tab; no farmer login required.

No farmer database, permanent animal profiles or consultation history.

Consultation inputs are temporary and clearing paths are tested.

Provider-side retention is verified and not overstated.

No raw consultation text is stored for analytics.

Only suitably aggregated, non-identifying topic insights are retained if approved.

Guidance uses approved Shubh Labh knowledge and verified product information.

No automated disease diagnosis, medicine prescription or unsupported efficacy claims.

Veterinary warning signs produce appropriate referral guidance.

Existing Buyer App order, profile and authentication flows remain unaffected.

All privacy, safety, end-to-end and physical-device tests pass before release.

# EXECUTION PROTOCOL

Execute SL-BUYER-SMART-DAIRY-01 only. It is read-only.

Review the audit report and approve or revise the next sprint.

Execute one sprint at a time, with a completion report and test evidence after each.

Stop if implementation requires an unapproved schema change, new data retention, provider change or scope expansion.

Do not combine sprints or deploy without explicit approval.

GLOBAL HARD STOP: This document defines the full proposed sprint sequence; it does not authorize executing every sprint. Sprint 01 is strictly read-only. Each later sprint requires explicit approval before work begins. No database changes, raw consultation retention, production analytics or deployment without separate approval.