SHUBH LABH CRM
ANTIGRAVITY CONTROLLED MICRO-SPRINT
MICRO-SPRINT 10.1 — LEAD + DORMANT CUSTOMER ARCHITECTURE AUDIT

# Sprint Purpose

Prepare the existing CRM for Lead Management and Dormant Customer Re-activation. This is an architecture-discovery sprint only. No production implementation is authorized.

# Development Control Rule

AUDIT → DOCUMENT → REVIEW → APPROVE → IMPLEMENT

Antigravity must not automatically proceed to Micro-Sprint 10.2. The Product Owner reviews the audit and explicitly authorizes the next sprint.

# Strict No-Code Scope

No database migration or schema modification

No new production tables, pages or components

No API or RLS changes

No production data changes

No broad refactoring

# COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

ANTIGRAVITY MICRO-SPRINT 10.1

PROJECT: Shubh Labh CRM
TITLE: Lead + Dormant Customer — Architecture Audit

ROLE:
Act as a Principal Software Architect and Senior Product Engineer.

OBJECTIVE:
Prepare the EXISTING CRM for:
1. Lead Management
2. Dormant Customer Re-activation

THIS IS AN AUDIT SPRINT ONLY.

DO NOT IMPLEMENT PRODUCTION FEATURES.
DO NOT MODIFY DATABASE.
DO NOT MODIFY EXISTING UI.
DO NOT CREATE TABLES OR COMPONENTS.
DO NOT REFACTOR EXISTING ARCHITECTURE.

EXISTING CRM SYSTEMS:
- Customers / Customer profiles
- Today's Work
- Follow-ups
- Activity
- Tally import / identity resolution
- Requirements
- Payment follow-up workflow
- Existing WhatsApp workflow

The new functionality MUST EXTEND these systems.

DO NOT create:
- A second customer system
- A second follow-up system
- A second activity system
- A separate lead CRM
- A separate dormant-customer CRM

PART 1 — LEAD ARCHITECTURE AUDIT

Inspect the current codebase and determine:
1. Does a Lead entity already exist?
2. Can Lead use the existing CRM Party/Customer architecture?
3. What minimum fields are required?
4. How should a Lead become a Customer?
5. How should lead follow-ups use the existing Follow-up engine?
6. How should lead interactions use the existing Activity system?
7. How should Leads eventually appear in Today's Work?

PART 2 — DORMANT CUSTOMER AUDIT

Inspect the existing Customer and Tally data architecture.

Determine how the CRM can identify customers who have become dormant.

DO NOT invent a dormant rule.

Identify:
- Existing transaction data
- Existing last-transaction information
- Existing purchase frequency information
- Existing customer status
- Existing Tally status
- Existing follow-up data

Determine whether dormant status should be:
A. Stored permanently
B. Calculated dynamically
C. Generated as an operational task

Recommend ONE approach based on the existing architecture.

PART 3 — TALLY DATA

Inspect the current voucher-level Tally implementation.

Determine whether reliable data exists for:
- Last purchase
- Last sale
- Purchase frequency
- Days since last transaction

DO NOT fabricate financial or transaction data.

Document any missing capability.

PART 4 — TODAY'S WORK

Determine how Lead and Dormant Customer actions could eventually appear
inside the EXISTING Today's Work screen.

Do not implement this.

Future task types may conceptually include:
- Payment Follow-up
- Lead Follow-up
- Dormant Customer
- Requirement Follow-up

PART 5 — FOLLOW-UP ENGINE

Determine how the existing Follow-up system can support:
- Lead Follow-up
- Dormant Customer Re-activation

Do not create another follow-up table.

Document:
Existing capability
Missing capability
Required extension

PART 6 — ACTIVITY

Determine how the existing Activity system can record:
- Lead interaction
- Lead conversion
- Dormant customer contact
- Reactivation outcome

Do not create another Activity system.

PART 7 — WHATSAPP

Inspect the existing WhatsApp deep-link workflow.

Determine how it could eventually be reused for:
- Lead contact
- Dormant customer reactivation

Do not implement new WhatsApp functionality.

PART 8 — REQUIRED OUTPUT

Create:
/docs/MICRO_SPRINT_10_1_AUDIT.md

Include:
# 1. Current Architecture
# 2. Existing Lead Capability
# 3. Existing Dormant Customer Capability
# 4. Existing Tally Data Capability
# 5. Existing Follow-up Capability
# 6. Existing Activity Capability
# 7. Existing WhatsApp Capability
# 8. Today's Work Integration Point
# 9. Recommended Architecture
# 10. Required Database Changes
# 11. Required Frontend Changes
# 12. Required API/Service Changes
# 13. Risks
# 14. Duplicate-System Risks
# 15. Out-of-Scope Items

PART 9 — CHANGE MAP

Create:
/docs/MICRO_SPRINT_10_1_CHANGE_MAP.md

Use exactly:

| Area | Existing Component | Action | Reason |
|------|--------------------|--------|--------|
| Customer | ... | REUSE / EXTEND | ... |
| Follow-up | ... | REUSE / EXTEND | ... |
| Activity | ... | REUSE / EXTEND | ... |
| Today's Work | ... | EXTEND | ... |
| Tally | ... | REUSE / EXTEND | ... |
| WhatsApp | ... | REUSE / EXTEND | ... |

For any NEW component/table, explain why the existing architecture cannot support it.

PART 10 — NO-CODE REQUIREMENT

This sprint must NOT:
- Create migrations
- Modify database schema
- Create new pages
- Create new components
- Modify existing pages
- Modify APIs
- Modify RLS
- Modify production data

DEFINITION OF DONE

[ ] Existing architecture inspected
[ ] Lead capability inspected
[ ] Dormant capability inspected
[ ] Tally transaction capability inspected
[ ] Follow-up engine inspected
[ ] Activity engine inspected
[ ] WhatsApp implementation inspected
[ ] Today's Work integration identified
[ ] Duplicate-system risks identified
[ ] Minimum architecture defined
[ ] Change Map created
[ ] No production code changed
[ ] No database changed

FINAL CONTROL RULE

When complete:
1. Generate MICRO_SPRINT_10_1_COMPLETION_REPORT.md
2. Summarize findings
3. List proposed changes
4. List files that WOULD need modification
5. STOP

DO NOT START MICRO-SPRINT 10.2.

WAIT FOR PRODUCT OWNER APPROVAL.

END

# Product Owner Review Gate

Architecture understanding is correct.

No production code was changed.

No database schema was changed.

Lead architecture is clearly defined.

Dormant-customer architecture is clearly defined.

Tally data availability and limitations are documented.

Existing Follow-up and Activity systems will be reused/extended.

Today's Work integration is clearly identified.

Duplicate-system risks are addressed.

Required changes are identified before implementation.

Micro-Sprint 10.2 has NOT been started.

# Planning Reference — Future Micro-Sprints

10.1 Architecture Audit → 10.2 Lead Data Model → 10.3 Lead Creation/List → 10.4 Lead Follow-up → 10.5 Lead-to-Customer Conversion → 10.6 Dormant Customer Identification → 10.7 Dormant Queue → 10.8 Reactivation Workflow → 10.9 WhatsApp + Activity → 10.10 QA

This is only a planning reference. Antigravity must receive and execute one micro-sprint at a time.