SHUBH LABH CRM
ANTIGRAVITY CONTROLLED MICRO-SPRINT
MICRO-SPRINT 10.10 — FINAL QA, SECURITY & RELEASE HARDENING

# Sprint Context

Micro-Sprint 10.10 is the final controlled hardening sprint for the current CRM development cycle. It does not introduce a new business module. Its purpose is to verify that the functionality delivered through Micro-Sprints 10.1–10.9 works together safely, consistently and reliably before release.

# Control Principle

FREEZE FEATURES → TEST SYSTEMATICALLY → FIX ONLY RELEASE BLOCKERS → VERIFY → DOCUMENT → RELEASE GATE

This is a stabilization sprint. Do not add new product functionality. Any new feature request must be recorded separately and deferred to a future development cycle.

# Precondition / Gate

Before coding, Antigravity must verify the completion reports for Micro-Sprints 10.1 through 10.9. If a previous sprint is incomplete or BLOCKED, report the dependency and STOP rather than bypassing it.

# Scope

Full regression testing across the CRM modules delivered in the current cycle.

Database integrity and migration verification.

Supabase/PostgreSQL RLS and authorization verification.

Tally staging, identity resolution and voucher-level data integrity checks.

Customer/Lead conversion and duplicate-protection verification.

Today's Work, Follow-ups and Activity workflow verification.

Requirements workflow verification.

Dormant Candidate → Review → Reactivation workflow verification.

WhatsApp deep-link, feedback and activity verification.

Responsive desktop/tablet/mobile usability review.

Error-state, empty-state and loading-state verification.

Performance review of critical screens and database queries.

Production configuration and environment-variable sanity check.

Final documentation and release checklist.

# Explicitly Out of Scope

New business features

AI scoring

Predictive churn

Marketing automation

WhatsApp Business API

Bulk WhatsApp campaigns

Advanced analytics

New database architecture

Major UI redesign

New CRM modules

Changing the approved dormant rule

Changing Tally identity logic unless a release-blocking defect is proven

# COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

============================================================
ANTIGRAVITY MICRO-SPRINT 10.10
============================================================

PROJECT:
Shubh Labh CRM

TITLE:
Final QA, Security, Data Integrity & Release Hardening

ROLE:
Act as a Principal Software Architect, QA Lead, Security Reviewer
and Release Engineer.

============================================================
OBJECTIVE
============================================================

Stabilize and validate the current CRM release.

THIS IS A HARDENING SPRINT.

DO NOT ADD NEW FEATURES.

DO NOT expand the product scope.

============================================================
PRECONDITION
============================================================

FIRST inspect:

/docs/MICRO_SPRINT_10_1_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_2_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_3_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_4_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_5_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_6_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_7_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_8_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_9_COMPLETION_REPORT.md

Also inspect:

- ARCHITECTURE.md
- current database migrations
- Supabase configuration
- RLS policies
- authentication/authorization
- routing
- environment configuration
- existing test configuration

If any required completion report is missing:

STOP and report it.

============================================================
PART 1 — FEATURE FREEZE
============================================================

Before making changes:

Create:

/docs/MICRO_SPRINT_10_10_BASELINE.md

Record:

- current application version/build
- current routes
- current database migrations
- current major modules
- known open issues
- known deferred features

RULE:

No new feature development during this sprint.

============================================================
PART 2 — MODULE REGRESSION
============================================================

Test end-to-end:

1. Authentication
2. Customer list
3. Customer profile
4. Customer create/edit
5. Lead management
6. Lead conversion
7. Lead follow-up
8. Tally import
9. Tally raw staging
10. Tally identity review
11. Voucher-level transaction data
12. Today's Work
13. Follow-ups
14. Activity
15. Requirements
16. Dormant Candidate identification
17. Dormant Candidate review
18. Reactivation workflow
19. WhatsApp action
20. WhatsApp feedback
21. Settings

Do not assume a page works because it renders.

Verify the actual workflow.

============================================================
PART 3 — TALLY DATA INTEGRITY
============================================================

Verify:

- Raw Tally data remains protected.
- Tally display names remain distinct from CRM Party Identity.
- "(OLD)" ledgers are handled according to approved identity logic.
- No silent duplicate merging occurs.
- Voucher records link to the correct CRM identity.
- Unresolved identities remain unresolved.
- Ledger-list imports are not incorrectly treated as voucher history.
- Voucher-level metrics use only reliable voucher data.

Do not modify historical data merely to make tests pass.

============================================================
PART 4 — CUSTOMER / PARTY INTEGRITY
============================================================

Verify:

- Customer identity uniqueness.
- Customer + Supplier relationship.
- Supplier-only handling.
- Tally Status vs CRM Status separation.
- Do Not Contact behavior.
- Preferred Channel behavior.
- Lead conversion duplicate protection.
- Reactivation workflow does not create duplicate customers.

Test spelling variations and "(OLD)" scenarios.

============================================================
PART 5 — DORMANT WORKFLOW
============================================================

Verify the full chain:

Voucher Data
→ Dormant Candidate
→ Human Review
→ Approved for Reactivation
→ Reactivation Follow-up
→ Completion
→ Activity

Confirm:

- No automatic Dormant Customer Status.
- No automatic Active Customer Status.
- Only approved candidates can reactivate.
- Candidate evidence is preserved.
- Review decisions are auditable.
- Duplicate reactivation follow-ups are prevented.

============================================================
PART 6 — WHATSAPP
============================================================

Verify:

- Phone validation.
- Country code handling.
- URL encoding.
- Message encoding.
- Approved template usage.
- Deep-link opening.
- Invalid/missing number behavior.
- Feedback prompt.
- Activity recording.
- Optional Follow-up.
- Optional Requirement capture.

CRITICAL:

The CRM must NOT claim:

Delivered
Read

unless verified through an official API.

============================================================
PART 7 — SUPABASE / RLS SECURITY
============================================================

Review every relevant table/policy introduced during the project.

Verify:

- Anonymous access is denied where required.
- Authenticated users only see permitted data.
- Customer data is protected.
- Tally data is protected.
- Follow-ups respect access rules.
- Activity respects access rules.
- Requirements respect access rules.
- Dormant candidates respect customer access.
- Reactivation respects customer access.

Test both:

AUTHORIZED ACCESS
and
UNAUTHORIZED ACCESS

Do not weaken RLS to make UI tests pass.

If an RLS issue exists:

Fix the policy, not the security boundary.

============================================================
PART 8 — DATABASE INTEGRITY
============================================================

Verify:

- Foreign keys.
- Required fields.
- Unique constraints.
- Duplicate protection.
- Nullable fields.
- Enum/status consistency.
- Migration ordering.
- Indexes on critical query paths.

Check that development migrations can be applied cleanly to a
fresh database.

Do not delete historical data.

============================================================
PART 9 — ERROR HANDLING
============================================================

Test:

- Network failure.
- Database failure.
- Authentication expiry.
- Invalid form input.
- Duplicate record.
- Missing phone number.
- Invalid Tally data.
- Failed Activity write.
- Failed Follow-up creation.
- Failed Requirement creation.

Every critical action must show a useful user-facing error.

No raw database errors should be exposed unnecessarily.

============================================================
PART 10 — EMPTY / LOADING STATES
============================================================

Verify:

- Empty Customer list
- Empty Today's Work
- Empty Follow-ups
- Empty Requirements
- Empty Activity
- Empty Dormant Candidate queue
- Empty Reactivation queue
- No Tally imports
- No unresolved Tally identities

Each state must explain what the user can do next.

============================================================
PART 11 — RESPONSIVE UX
============================================================

Test at minimum:

- Desktop
- Tablet-width viewport
- Mobile-width viewport

Verify:

- Navigation
- Tables
- Forms
- Modals/drawers
- Customer profile
- Today's Work
- Follow-ups
- Requirements
- Dormant queue
- Reactivation
- WhatsApp feedback

Do not redesign the UI.

Fix only usability defects that materially affect release quality.

============================================================
PART 12 — PERFORMANCE
============================================================

Inspect critical database/network paths.

Focus on:

- Customer list
- Today's Work
- Follow-ups
- Requirements
- Activity
- Dormant Candidate query
- Voucher-level BI

Verify that large Tally transaction datasets are not downloaded
unnecessarily into the browser.

Check for:

- obvious N+1 queries
- missing critical indexes
- repeated API calls
- excessive page reloads

Do not perform speculative optimization.

============================================================
PART 13 — PRODUCTION CONFIGURATION
============================================================

Verify:

- Environment variables
- Supabase URL
- Supabase keys
- Production vs development configuration
- Debug logging
- Error logging
- Build configuration
- CORS/configuration where applicable
- No secrets committed to source control

Never print secrets in the completion report.

============================================================
PART 14 — TEST AUTOMATION
============================================================

Run the existing automated test suite.

Where critical workflows have no tests, add only focused tests
required to protect the release.

Minimum critical automated coverage:

- Authentication
- Customer creation
- Lead conversion
- Tally identity resolution
- Follow-up creation
- Requirement creation
- Dormant candidate review
- Reactivation duplicate protection
- WhatsApp interaction recording
- RLS authorization

Do not create a huge test framework.

============================================================
PART 15 — RELEASE BLOCKERS
============================================================

Classify defects:

P0 — Security/data-loss/corruption/release impossible
P1 — Critical workflow broken
P2 — Important usability/function issue
P3 — Cosmetic/minor

Only P0/P1 defects must block release.

P2/P3 issues may be documented for the next cycle if they do not
affect core workflows.

============================================================
PART 16 — FINAL DATA SAFETY CHECK
============================================================

Before declaring PASS:

Verify:

- No duplicate Customers introduced.
- No Tally raw data corruption.
- No Tally identity corruption.
- No voucher corruption.
- No accidental bulk status updates.
- No accidental bulk follow-up creation.
- No duplicate reactivation actions.
- No unauthorized data exposure.

============================================================
PART 17 — DOCUMENTATION
============================================================

Create:

/docs/MICRO_SPRINT_10_10_COMPLETION_REPORT.md

Include:

1. Baseline
2. Tests executed
3. Modules tested
4. Database checks
5. RLS checks
6. Tally integrity checks
7. Customer identity checks
8. Dormant workflow checks
9. Reactivation checks
10. WhatsApp checks
11. Responsive checks
12. Performance checks
13. Production configuration checks
14. Defects found
15. Defects fixed
16. Deferred P2/P3 issues
17. Files changed
18. Database objects changed
19. Final release recommendation

Also create:

/docs/RELEASE_CHECKLIST.md

============================================================
FINAL RELEASE REPORT FORMAT
============================================================

Overall:

PASS
PASS WITH KNOWN P2/P3 ISSUES
BLOCKED

Security:
PASS / FAIL

Data Integrity:
PASS / FAIL

Tally:
PASS / FAIL

Customer Identity:
PASS / FAIL

Core CRM:
PASS / FAIL

Dormant/Reactivation:
PASS / FAIL

WhatsApp:
PASS / FAIL

RLS:
PASS / FAIL

Responsive:
PASS / FAIL

Performance:
PASS / FAIL

Production Configuration:
PASS / FAIL

============================================================
DEFINITION OF DONE
============================================================

[ ] Feature freeze respected
[ ] All previous completion reports reviewed
[ ] Full regression executed
[ ] Tally integrity verified
[ ] Customer identity verified
[ ] Lead conversion verified
[ ] Today's Work verified
[ ] Follow-ups verified
[ ] Activity verified
[ ] Requirements verified
[ ] Dormant workflow verified
[ ] Reactivation verified
[ ] WhatsApp verified
[ ] RLS tested
[ ] Database integrity verified
[ ] Error states verified
[ ] Empty/loading states verified
[ ] Responsive review completed
[ ] Performance review completed
[ ] Production configuration checked
[ ] Critical automated tests pass
[ ] No P0/P1 defects remain
[ ] Completion report created
[ ] Release checklist created

============================================================
FINAL CONTROL RULE
============================================================

DO NOT START ANOTHER FEATURE SPRINT.

After completion:

1. Generate the completion report.
2. Generate the release checklist.
3. Report PASS / PASS WITH P2-P3 / BLOCKED.
4. List every changed file.
5. List every changed database object.
6. List all remaining P2/P3 issues.
7. STOP.

WAIT FOR PRODUCT OWNER RELEASE APPROVAL.

============================================================
END
============================================================

# Product Owner Final Release Gate — 10.10

All previous sprint completion reports have been reviewed.

No P0/P1 defects remain.

Customer and Tally identity integrity is verified.

Tally raw/staging/voucher data is protected.

RLS has been tested with authorized and unauthorized access.

Lead conversion duplicate protection works.

Today's Work, Follow-ups and Activity work together.

Dormant Candidate → Review → Reactivation works end-to-end.

WhatsApp deep-link and feedback flow work without false delivery/read claims.

Requirements capture works.

Responsive review is complete.

Production configuration is safe.

Release checklist is complete.

Remaining P2/P3 issues are explicitly documented.

No new feature sprint has been started.

# Release Decision

☐ PASS — Ready for Release

☐ PASS WITH KNOWN P2/P3 ISSUES — Release Approved

☐ BLOCKED — Fix Required Before Release

Important: This sprint is the final hardening gate for the current development cycle. Any new business requirement discovered during QA must be logged separately rather than added to this sprint.