SHUBH LABH CRM
ANTIGRAVITY CONTROLLED MICRO-SPRINT
MICRO-SPRINT 10.2 — LEAD DATA MODEL

# Sprint Context

Micro-Sprint 10.1 was explicitly defined as an audit-only sprint: no database, UI, API, RLS or production-data changes were authorized. It required Antigravity to inspect the existing Customer/Party, Follow-up, Activity, Today's Work, Tally and WhatsApp architecture and then STOP for Product Owner approval.

Micro-Sprint 10.2 is therefore the next implementation gate. It should implement only the minimum Lead data-model foundation identified by the approved 10.1 audit/change map. The existing CRM systems must be extended rather than duplicated.

Source: Micro-Sprint 10.1 defines 10.2 as “Lead Data Model” and requires one-sprint-at-a-time execution. fileciteturn7file0L212-L216

# Control Rule

IMPLEMENT ONLY THE APPROVED 10.1 CHANGE MAP → MIGRATE → VERIFY → REPORT → STOP

Do not start 10.3 automatically.

# Sprint Objective

Create the minimum database foundation required to represent a Lead inside the existing CRM architecture, without building the Lead UI, lead workflow, conversion workflow, WhatsApp flow or dormant-customer functionality.

# Strict Scope

Implement database/model changes only.

Reuse the existing CRM Party/Customer identity architecture wherever the approved 10.1 audit says it is appropriate.

Reuse existing Follow-up and Activity relationships rather than creating parallel systems.

Preserve Tally identity separation; a Lead must not be silently treated as a Tally Party unless explicitly converted/linked through the approved identity model.

Preserve existing RLS and role conventions.

Create migration(s) using the existing project migration pattern.

No frontend pages or components.

No Today's Work changes.

No WhatsApp changes.

No dormant-customer logic.

No AI scoring or lead scoring.

No automatic lead conversion.

# COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

============================================================
ANTIGRAVITY MICRO-SPRINT 10.2
============================================================

PROJECT:
Shubh Labh CRM

TITLE:
Lead Data Model — Database Foundation

ROLE:
Act as a Principal Software Architect and Senior Database Engineer.

============================================================
PRECONDITION
============================================================

Micro-Sprint 10.1 has been completed and approved.

FIRST:
Read and follow:

/docs/MICRO_SPRINT_10_1_AUDIT.md
/docs/MICRO_SPRINT_10_1_CHANGE_MAP.md

IMPORTANT:
Do not implement anything that is not justified by the approved
10.1 Change Map.

If the 10.1 documents are missing, contradictory, or unclear:

STOP.

Do not guess.

Report the blocking issue instead.

============================================================
OBJECTIVE
============================================================

Implement ONLY the minimum database foundation required to
represent a Lead inside the EXISTING CRM architecture.

The Lead model must extend the existing CRM.

DO NOT create a separate Lead CRM.

============================================================
ARCHITECTURAL RULES
============================================================

1. Reuse the existing Customer / Party / identity architecture
   wherever the approved 10.1 audit recommends reuse.

2. Do not duplicate:
   - Customer identity
   - Follow-up system
   - Activity system
   - User/staff system

3. A Lead is not automatically a Tally Party.

4. Do not silently create a Tally identity link.

5. Preserve the distinction between:
   - CRM identity
   - Tally display/ledger identity
   - Lead state

6. Follow existing naming conventions.

7. Follow existing UUID/ID conventions.

8. Follow existing timestamp conventions.

9. Follow existing foreign-key conventions.

10. Follow existing RLS conventions.

============================================================
MINIMUM LEAD CAPABILITY
============================================================

Implement ONLY the fields required by the approved architecture.

The model should support, where justified by 10.1:

- Lead identity
- Lead name/display name
- Contact person where required
- Mobile/phone where required
- Alternate contact where required
- Location/address information where required
- Source
- Lead status
- Assigned staff
- Created timestamp
- Updated timestamp

DO NOT add speculative fields.

If the 10.1 audit recommends a different structure,
FOLLOW THE APPROVED ARCHITECTURE instead of this generic list.

============================================================
LEAD STATUS
============================================================

Do not invent a large status system.

Use the minimum status values justified by the approved 10.1
architecture.

Possible conceptual states may include:

NEW
CONTACTED
QUALIFIED
FOLLOW_UP
CONVERTED
LOST

BUT:

Do NOT automatically implement these values if the 10.1 audit
recommends a different controlled vocabulary.

The approved 10.1 architecture is authoritative.

============================================================
CUSTOMER CONVERSION PREPARATION
============================================================

The database must be capable of supporting future:

Lead → Customer

conversion.

However:

DO NOT implement conversion logic in this sprint.

DO NOT create conversion UI.

DO NOT automatically create a Customer.

DO NOT copy a Lead into Customers.

Only create the structural relationship required for future
conversion if the approved 10.1 Change Map explicitly requires it.

============================================================
FOLLOW-UP INTEGRATION
============================================================

Do not create a lead_followups table.

If the existing Follow-up system can reference the new Lead
through the approved architecture, implement only the minimum
relationship required.

Do not build follow-up functionality.

============================================================
ACTIVITY INTEGRATION
============================================================

Do not create a lead_activity table.

If the existing Activity system requires a structural reference
to Lead, implement only the approved relationship.

Do not build Activity UI.

============================================================
TALLY INTEGRATION
============================================================

Do not create a Tally Party from a Lead.

Do not import Leads into Tally staging.

Do not create identity matches automatically.

If a future Lead → Customer → Tally relationship is required,
only implement the minimum database structure approved in 10.1.

============================================================
DATABASE SAFETY
============================================================

Before migration:

1. Inspect current schema.
2. Inspect existing foreign keys.
3. Inspect existing RLS policies.
4. Inspect existing triggers/functions if relevant.
5. Confirm naming conventions.

Create migration(s) using the project's established pattern.

Migration must be:

- Repeatable in development
- Safe
- Transactionally appropriate
- Foreign-key safe
- RLS-safe

Do not modify unrelated tables.

============================================================
DATA SAFETY
============================================================

Existing customer, Tally, payment, follow-up, requirement and
activity data must remain unchanged.

No destructive migration.

No column deletion.

No data transformation unless explicitly required by the
approved 10.1 Change Map.

============================================================
RLS
============================================================

Follow existing RLS architecture.

Do not weaken security.

Do not create broad public access.

If policies are required for the new Lead records, implement only
the minimum policies consistent with the existing user/role model.

Document each policy.

============================================================
VALIDATION
============================================================

After migration, verify:

1. Migration executes successfully.
2. Existing schema remains valid.
3. Existing CRM data remains intact.
4. Existing Customer functionality remains intact.
5. Existing Follow-up functionality remains intact.
6. Existing Activity functionality remains intact.
7. Existing Tally functionality remains intact.
8. Existing Payment workflow remains intact.
9. RLS behaves correctly.
10. Foreign keys behave correctly.

Run the project's existing database tests if available.

============================================================
NO FRONTEND
============================================================

Do NOT modify:

- Today's Work
- Customers UI
- Lead UI
- Follow-ups UI
- Activity UI
- WhatsApp UI
- Settings UI

This sprint is database/model foundation only.

============================================================
DOCUMENTATION
============================================================

Create:

/docs/MICRO_SPRINT_10_2_SCHEMA_NOTES.md

Include:

1. Tables created
2. Tables modified
3. Columns added
4. Foreign keys
5. Indexes
6. RLS policies
7. Constraints
8. Status values
9. Relationship design
10. Why each change was necessary
11. How this prepares for Lead workflow
12. What was deliberately NOT implemented

Also create:

/docs/MICRO_SPRINT_10_2_COMPLETION_REPORT.md

Include:

- Implementation summary
- Migration files
- Tests executed
- Test results
- Security/RLS verification
- Data safety verification
- Known issues
- Deferred work

============================================================
DEFINITION OF DONE
============================================================

[ ] 10.1 Audit reviewed
[ ] 10.1 Change Map reviewed
[ ] No unapproved architecture introduced
[ ] Lead database foundation implemented
[ ] Existing identity architecture preserved
[ ] No duplicate Follow-up system
[ ] No duplicate Activity system
[ ] Tally identity separation preserved
[ ] Migration successful
[ ] Existing data intact
[ ] Foreign keys valid
[ ] RLS verified
[ ] Existing CRM regression checks pass
[ ] Schema Notes created
[ ] Completion Report created
[ ] No frontend changes
[ ] No Lead workflow implemented
[ ] No dormant-customer functionality implemented

============================================================
FINAL CONTROL RULE
============================================================

When complete:

1. Stop all development.
2. Generate the completion report.
3. List every file changed.
4. List every database object changed.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START MICRO-SPRINT 10.3.

WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

# Product Owner Review Gate — 10.2

10.1 Audit and Change Map were actually reviewed by Antigravity.

Only approved schema changes were implemented.

No separate Lead CRM was created.

No duplicate Follow-up or Activity system was created.

CRM identity and Tally identity remain distinct.

No destructive migration occurred.

Existing customer/payment/Tally workflows still work.

RLS is preserved and tested.

No frontend or workflow changes were made.

Completion report lists every changed file and database object.

Micro-Sprint 10.3 has NOT been started.

# Next Sprint — Planning Reference Only

10.3 Lead Creation/List → 10.4 Lead Follow-up → 10.5 Lead-to-Customer Conversion → 10.6 Dormant Customer Identification → 10.7 Dormant Queue → 10.8 Reactivation Workflow → 10.9 WhatsApp + Activity → 10.10 QA

Do not provide these future prompts to Antigravity yet. Authorize one micro-sprint at a time.