SHUBH LABH CRM
ANTIGRAVITY CONTROLLED MICRO-SPRINT
MICRO-SPRINT 10.3 — LEAD CREATION & LIST

# Sprint Context

Micro-Sprint 10.3 follows the approved Lead Data Model foundation. It is intentionally limited to the basic Lead creation and Lead-list experience. It must use the database architecture implemented in 10.2 and must not introduce lead follow-up, conversion, dormant-customer, WhatsApp or AI features.

# Control Principle

ONE MICRO-SPRINT → ONE OUTCOME → TEST → REPORT → STOP

Antigravity must not start Micro-Sprint 10.4 automatically.

# Scope

Lead list screen

Create Lead form

Lead detail/open action only if required by the existing UX architecture

Basic edit capability

Search/filter only where already consistent with existing Customer UX

Lead status display using the approved 10.2 data model

Assigned staff display where supported

Validation and error handling

Responsive desktop/web-ready layout using existing design system

# Explicitly Out of Scope

Lead follow-up workflow

Lead conversion to Customer

Dormant customer logic

WhatsApp integration

Automatic tasks

Activity workflow changes

Lead scoring

AI recommendations

Marketing automation

New authentication/RLS architecture

Redesign of the overall CRM navigation

# COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

============================================================
ANTIGRAVITY MICRO-SPRINT 10.3
============================================================

PROJECT:
Shubh Labh CRM

TITLE:
Lead Creation & Lead List

ROLE:
Act as a Principal Software Architect and Senior Product Engineer.

============================================================
PRECONDITION
============================================================

Micro-Sprints 10.1 and 10.2 are completed and approved.

FIRST inspect:

/docs/MICRO_SPRINT_10_1_AUDIT.md
/docs/MICRO_SPRINT_10_1_CHANGE_MAP.md
/docs/MICRO_SPRINT_10_2_SCHEMA_NOTES.md
/docs/MICRO_SPRINT_10_2_COMPLETION_REPORT.md

If any required document is missing, contradictory, or indicates
that the Lead data model is not ready:

STOP.

Do not guess.

============================================================
OBJECTIVE
============================================================

Implement the BASIC Lead management interface on top of the
existing Lead data model.

This sprint covers:

1. Lead List
2. Create Lead
3. Basic Edit Lead
4. Basic Lead viewing

This sprint does NOT implement the Lead workflow.

============================================================
ARCHITECTURAL RULE
============================================================

Extend the EXISTING CRM.

Do not create a separate Lead application.

Reuse:
- Existing application shell
- Existing navigation patterns
- Existing form components
- Existing table/list components
- Existing validation
- Existing authentication
- Existing RLS
- Existing API/data-access patterns
- Existing responsive layout

Do not duplicate Customer, Follow-up or Activity systems.

============================================================
PART 1 — LEAD NAVIGATION
============================================================

Add the minimum navigation entry required to access Leads.

Use the existing navigation architecture.

Do not redesign the navigation.

Recommended conceptual location:

Leads

Do not add:
- Lead Dashboard
- Lead Analytics
- Lead BI

============================================================
PART 2 — LEAD LIST
============================================================

Create a Lead list using the existing list/table design language.

Minimum information:

- Lead name
- Contact number where available
- Location where available
- Lead status
- Assigned staff
- Created date

Only display fields that exist in the approved schema.

Do not fabricate data.

============================================================
PART 3 — SEARCH
============================================================

Provide basic search using fields already supported by the schema.

Search may include:

- Lead name
- Phone number
- Contact person

Use the simplest implementation consistent with the existing
Customer search architecture.

Do not build advanced search.

============================================================
PART 4 — FILTER
============================================================

If the existing CRM list architecture already supports filters,
provide only the minimum useful Lead filter.

Preferred:

- Status
- Assigned staff

Do not create a complex filter builder.

============================================================
PART 5 — CREATE LEAD
============================================================

Create a simple Lead form.

Required fields must follow the approved 10.2 schema and
constraints.

Possible fields:

- Lead name
- Contact person
- Phone
- Alternate phone
- Location
- Source
- Status
- Assigned staff

IMPORTANT:

Do NOT make optional fields mandatory unless the database or
approved architecture requires them.

Do not invent validation rules.

Use existing form validation patterns.

============================================================
PART 6 — EDIT LEAD
============================================================

Allow basic editing of an existing Lead.

Users must be able to update only fields permitted by the existing
authorization/RLS model.

Do not add conversion functionality.

Do not add follow-up functionality.

============================================================
PART 7 — LEAD VIEW
============================================================

If the existing application architecture supports a detail page,
create a simple Lead detail view.

Display:

- Lead information
- Status
- Assigned staff
- Source
- Created/updated information

Do not add:
- Follow-up timeline
- Activity timeline
- WhatsApp actions
- Conversion button

Those belong to later micro-sprints.

============================================================
PART 8 — DATA SAFETY
============================================================

Do not modify existing Customer records.

Do not create Customer records from Leads.

Do not modify Tally identities.

Do not modify Tally staging data.

Do not alter Payment Follow-up data.

============================================================
PART 9 — RLS & SECURITY
============================================================

Use existing authentication and RLS.

Verify:

- Authorized user can view permitted Leads.
- Authorized user can create permitted Leads.
- Authorized user can edit permitted Leads.
- Unauthorized access is rejected.

Do not weaken existing policies.

Do not create public access.

============================================================
PART 10 — UX REQUIREMENTS
============================================================

Keep the Lead experience lightweight.

A desk operator should be able to:

OPEN LEADS
→ SEARCH
→ CREATE
→ SAVE
→ VIEW
→ EDIT

Avoid:
- Large forms
- Excessive modal dialogs
- unnecessary fields
- dashboards
- charts
- complicated workflows

Use the existing CRM visual language.

============================================================
PART 11 — RESPONSIVE
============================================================

Verify the Lead screens work on:

- Desktop
- Laptop
- Tablet-sized viewport

Use the project's existing responsive patterns.

Do not redesign the application for mobile in this sprint.

============================================================
PART 12 — TESTING
============================================================

Test:

1. Open Lead list
2. Load existing Leads
3. Search Lead
4. Filter Lead if implemented
5. Create valid Lead
6. Reject invalid Lead
7. Edit Lead
8. Refresh and confirm persistence
9. Open Lead detail
10. RLS behavior
11. Existing Customer module
12. Existing Payment workflow
13. Existing Tally module
14. Existing Requirements module
15. Existing Today's Work

Do not fix unrelated defects.

============================================================
PART 13 — DOCUMENTATION
============================================================

Create:

/docs/MICRO_SPRINT_10_3_COMPLETION_REPORT.md

Include:

1. Features implemented
2. Files created
3. Files modified
4. Routes added/modified
5. Database/API calls used
6. Validation rules
7. RLS verification
8. Tests performed
9. Test results
10. Known issues
11. Deferred functionality

Also include:

"NO LEAD FOLLOW-UP, CONVERSION, WHATSAPP OR DORMANT CUSTOMER
FUNCTIONALITY WAS IMPLEMENTED IN THIS SPRINT."

============================================================
DEFINITION OF DONE
============================================================

[ ] Lead navigation works
[ ] Lead list works
[ ] Lead search works
[ ] Approved filters work, if applicable
[ ] Create Lead works
[ ] Edit Lead works
[ ] Basic Lead detail works, if required
[ ] Validation works
[ ] RLS verified
[ ] Existing CRM modules still work
[ ] Responsive layout verified
[ ] No Customer conversion implemented
[ ] No Lead follow-up implemented
[ ] No WhatsApp implementation
[ ] No dormant logic
[ ] Completion report created

============================================================
STRICT CONTROL RULE
============================================================

When complete:

1. Run tests.
2. Generate completion report.
3. List every file changed.
4. List every route changed.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START MICRO-SPRINT 10.4.

WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

# Product Owner Review Gate — 10.3

Lead UI uses the 10.2 database model.

No duplicate Lead/customer architecture was created.

Lead list and create/edit workflow work.

Existing CRM design system was reused.

RLS and authorization were preserved.

No Customer records were created automatically.

No Lead follow-up workflow was added.

No WhatsApp functionality was added.

No dormant-customer logic was added.

Existing CRM regression checks pass.

Completion report lists every changed file and route.

Micro-Sprint 10.4 has NOT been started.

# Planning Reference — Future Micro-Sprints

10.4 Lead Follow-up → 10.5 Lead-to-Customer Conversion → 10.6 Dormant Customer Identification → 10.7 Dormant Queue → 10.8 Reactivation Workflow → 10.9 WhatsApp + Activity → 10.10 QA

This is a planning reference only. Authorize one micro-sprint at a time.