SHUBH LABH CRM
ANTIGRAVITY CONTROLLED MICRO-SPRINT
MICRO-SPRINT 10.4 — LEAD FOLLOW-UP

# Sprint Context

Micro-Sprint 10.4 adds the first operational follow-up capability for Leads. It must extend the existing CRM Follow-up engine rather than creating a separate lead-follow-up system. The sprint is intentionally limited to creating, viewing and completing Lead follow-up tasks.

# Control Principle

ONE MICRO-SPRINT → ONE OUTCOME → TEST → REPORT → STOP

Antigravity must not start Micro-Sprint 10.5 automatically. Lead-to-Customer conversion remains a separate sprint.

# Scope

Reuse the existing Follow-up engine.

Create Lead follow-up from the Lead interface.

Allow staff to set follow-up date/time where supported by the existing model.

Display Lead follow-up tasks in the existing follow-up experience.

Display actionable Lead follow-ups in Today's Work if the existing task architecture supports it.

Allow staff to open a Lead from the follow-up task.

Allow staff to complete a Lead follow-up with a simple outcome.

Record the interaction through the existing Activity architecture if already supported by the existing follow-up completion flow.

Respect existing authentication and RLS.

# Explicitly Out of Scope

Lead → Customer conversion

Dormant customer identification

Dormant customer reactivation

New WhatsApp integration

Automatic WhatsApp messages

AI lead scoring

Lead probability or predictive scoring

Marketing automation

New Follow-up table/system

New Activity table/system

Major redesign of Today's Work

Advanced analytics

# COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

============================================================
ANTIGRAVITY MICRO-SPRINT 10.4
============================================================

PROJECT:
Shubh Labh CRM

TITLE:
Lead Follow-up — Existing Follow-up Engine Integration

ROLE:
Act as a Principal Software Architect and Senior Product Engineer.

============================================================
PRECONDITION
============================================================

Micro-Sprints 10.1, 10.2 and 10.3 are completed and approved.

FIRST inspect:

/docs/MICRO_SPRINT_10_1_AUDIT.md
/docs/MICRO_SPRINT_10_1_CHANGE_MAP.md
/docs/MICRO_SPRINT_10_2_SCHEMA_NOTES.md
/docs/MICRO_SPRINT_10_2_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_3_COMPLETION_REPORT.md

Also inspect the CURRENT existing Follow-up and Activity
implementation before making changes.

If any required architecture is missing or contradictory:

STOP.

Do not guess.

============================================================
OBJECTIVE
============================================================

Implement Lead Follow-up using the EXISTING CRM Follow-up engine.

The fundamental rule is:

ONE FOLLOW-UP ENGINE FOR THE CRM.

Do NOT create:
- lead_followups
- lead_tasks
- lead_activity
- a separate Lead task engine

unless the existing architecture makes this absolutely necessary
and the reason is documented before implementation.

============================================================
PART 1 — EXISTING FOLLOW-UP ARCHITECTURE
============================================================

Before coding, inspect:

- Follow-up table/schema
- Follow-up types
- Entity/party references
- Assignment logic
- Due-date logic
- Status logic
- Completion logic
- Existing Today's Work integration
- Existing Activity integration
- Existing RLS

Reuse the existing patterns.

If Lead cannot be represented by the current Follow-up model,
STOP and document the exact blocker.

Do not invent a parallel system.

============================================================
PART 2 — CREATE LEAD FOLLOW-UP
============================================================

From the Lead experience, provide a simple action:

"Add Follow-up"

Minimum information:

- Lead
- Follow-up date
- Follow-up time if supported
- Assigned staff if supported
- Follow-up purpose/type if already supported

Use existing Follow-up fields and controlled values.

Do not create unnecessary fields.

============================================================
PART 3 — FOLLOW-UP PURPOSE
============================================================

If the existing Follow-up model supports a type/purpose field,
use it.

Preferred conceptual value:

LEAD_FOLLOW_UP

Do not introduce a new status taxonomy if an existing controlled
type system already exists.

Follow the existing database conventions.

============================================================
PART 4 — FOLLOW-UP LIST
============================================================

Lead follow-ups must appear inside the EXISTING Follow-up
experience.

Do not create a separate "Lead Follow-ups" application.

The task should clearly show:

- Lead name
- Follow-up date
- Assigned staff
- Status
- Purpose/type

Use the existing Follow-up UI patterns.

============================================================
PART 5 — TODAY'S WORK
============================================================

If Today's Work already consumes the shared Follow-up engine,
ensure Lead follow-ups appear naturally through that existing
mechanism.

Do NOT redesign Today's Work.

Do NOT create a second task aggregation system.

A Lead follow-up should be actionable from Today's Work.

============================================================
PART 6 — COMPLETE FOLLOW-UP
============================================================

Staff must be able to complete the Lead follow-up.

Use the existing completion pattern.

At minimum record:

- Completed status
- Completion timestamp
- Staff/user
- Outcome if the existing architecture supports outcome

Do not create a new Activity system.

If the existing Follow-up completion automatically creates an
Activity record, reuse that mechanism.

============================================================
PART 7 — SIMPLE OUTCOME
============================================================

If the existing Follow-up system already has an outcome model,
reuse it.

If it does not, implement only the minimum outcome required for
Lead follow-up completion.

Possible simple outcomes:

- Contacted
- No response
- Interested
- Call later
- Not interested

IMPORTANT:

Do not create a large lead qualification system in this sprint.

Do not implement scoring.

Do not implement conversion.

============================================================
PART 8 — NEXT FOLLOW-UP
============================================================

If the existing Follow-up architecture already supports creating
a next follow-up after completion, reuse it.

Otherwise:

DO NOT implement automatic next-follow-up generation in this
sprint.

Manual creation of another follow-up is sufficient.

Automatic lead follow-up logic belongs to a later sprint if needed.

============================================================
PART 9 — ACTIVITY
============================================================

Reuse the existing Activity architecture.

If completing a Follow-up already records an Activity:

Verify that Lead follow-up completion appears correctly.

If a Lead reference is required by the Activity model and was
approved by the previous architecture:

Use it.

Do not create a second activity system.

============================================================
PART 10 — WHATSAPP
============================================================

Do NOT implement WhatsApp in this sprint.

Do not add automatic messages.

Do not add message templates.

Do not add WhatsApp Business API.

WhatsApp integration remains a later controlled sprint.

============================================================
PART 11 — SECURITY
============================================================

Respect existing:

- Authentication
- User roles
- RLS
- Assignment permissions

Verify that users cannot access Lead follow-ups outside their
authorized scope.

Do not weaken existing policies.

============================================================
PART 12 — UX
============================================================

Keep the workflow short:

Lead
→ Add Follow-up
→ Select Date
→ Save
→ Follow-up appears in Follow-ups
→ Appears in Today's Work when due
→ Staff completes
→ Outcome recorded
→ Activity recorded through existing architecture

Avoid:

- Large forms
- Complex dialogs
- Duplicate screens
- Dashboards
- Analytics

============================================================
PART 13 — REGRESSION TESTING
============================================================

Test:

1. Create Lead follow-up.
2. Follow-up saves correctly.
3. Follow-up appears in existing Follow-up list.
4. Lead name is displayed correctly.
5. Assigned staff is correct.
6. Due date is correct.
7. Due Lead follow-up appears in Today's Work.
8. Lead can be opened from follow-up.
9. Follow-up can be completed.
10. Completion status is correct.
11. Activity is recorded through existing architecture if applicable.
12. RLS works.
13. Existing Customer follow-ups still work.
14. Existing Payment follow-ups still work.
15. Existing Requirements workflow still works.
16. Existing Today's Work still works.
17. Existing Tally workflow still works.

Do not fix unrelated defects.

============================================================
PART 14 — DOCUMENTATION
============================================================

Create:

/docs/MICRO_SPRINT_10_4_COMPLETION_REPORT.md

Include:

1. Features implemented
2. Existing Follow-up architecture reused
3. Database changes
4. Frontend files changed
5. Routes/components changed
6. API/service changes
7. RLS/security verification
8. Tests performed
9. Test results
10. Known issues
11. Deferred functionality

Explicitly state:

"No separate Lead Follow-up engine was created."

Also state:

"Lead-to-Customer conversion was NOT implemented."

============================================================
DEFINITION OF DONE
============================================================

[ ] Existing Follow-up engine inspected
[ ] Existing Activity engine inspected
[ ] Lead Follow-up uses existing Follow-up architecture
[ ] No duplicate follow-up table/system
[ ] Add Follow-up works from Lead
[ ] Follow-up appears in existing Follow-up module
[ ] Due Lead Follow-up appears in Today's Work
[ ] Completion works
[ ] Outcome works where supported
[ ] Activity integration verified
[ ] RLS verified
[ ] Existing payment/customer follow-ups still work
[ ] Regression tests pass
[ ] Completion report created
[ ] No WhatsApp implementation
[ ] No Lead conversion
[ ] No dormant-customer functionality
[ ] No AI/scoring

============================================================
FINAL CONTROL RULE
============================================================

When complete:

1. Run tests.
2. Generate completion report.
3. List every file changed.
4. List every database object changed.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START MICRO-SPRINT 10.5.

WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

# Product Owner Review Gate — 10.4

Existing Follow-up architecture was inspected before changes.

Lead follow-up uses the existing Follow-up engine.

No separate Lead Follow-up table/system was created.

Lead follow-up can be created from a Lead.

Lead follow-up appears in the existing Follow-up module.

Due Lead follow-up appears in Today's Work.

Completion and outcome work correctly.

Activity is integrated through the existing architecture.

RLS and assignment permissions are preserved.

Existing Customer and Payment follow-ups still work.

No WhatsApp, conversion, dormant-customer or AI functionality was added.

Completion report lists every changed file and database object.

Micro-Sprint 10.5 has NOT been started.

# Planning Reference — Future Micro-Sprints

10.5 Lead-to-Customer Conversion → 10.6 Dormant Customer Identification → 10.7 Dormant Queue → 10.8 Reactivation Workflow → 10.9 WhatsApp + Activity → 10.10 QA

Planning reference only. Authorize one micro-sprint at a time.