SHUBH LABH CRM
ANTIGRAVITY CONTROLLED MICRO-SPRINT
MICRO-SPRINT 10.6 — DORMANT CUSTOMER IDENTIFICATION

# Sprint Context

Micro-Sprint 10.6 introduces the first controlled identification of customers who may have become dormant. The purpose is to identify actionable reactivation candidates from reliable CRM/Tally transaction data. This sprint must not build the reactivation workflow itself.

# Control Principle

DATA VALIDATION → TRANSPARENT RULE → IDENTIFY → REVIEW → REPORT → STOP

Do not use AI, opaque scoring, assumptions, or manually fabricated transaction dates. Do not automatically change a customer's CRM Status to Dormant unless the approved architecture explicitly requires it.

# Critical Financial Data Rule

Historical financial metrics require voucher-level Tally export. A ledger-list PDF alone is not sufficient to calculate reliable last-purchase dates, purchase frequency, or transaction inactivity. If voucher-level data is unavailable or incomplete, the system must clearly report that dormant identification cannot be reliably calculated from the available data.

# Scope

Inspect the existing voucher-level Tally transaction implementation.

Confirm which transaction fields are reliable and linked to CRM Party identities.

Define one transparent dormant-candidate rule based only on available reliable data.

Calculate/display the minimum inactivity information required.

Identify candidate customers without automatically changing master Customer data.

Provide a simple reviewable dormant-candidate view or data output using existing CRM UI patterns.

Prevent Tally/CRM identity mismatches from producing false candidates.

Respect existing RLS and customer access rules.

Document data limitations and edge cases.

# Explicitly Out of Scope

Dormant customer reactivation workflow

WhatsApp messaging

Automatic follow-up creation

Today's Work redesign

AI scoring or predictive churn models

Revenue forecasting

Advanced customer health metrics

Automatic CRM Status changes

Automatic Tally identity matching

Bulk customer updates

Marketing automation

# COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

============================================================
ANTIGRAVITY MICRO-SPRINT 10.6
============================================================

PROJECT:
Shubh Labh CRM

TITLE:
Dormant Customer Identification — Transparent Rule Foundation

ROLE:
Act as a Principal Software Architect, Senior Data Engineer and
CRM Product Engineer.

============================================================
PRECONDITION
============================================================

Micro-Sprints 10.1 through 10.5 are completed and approved.

FIRST inspect:

/docs/MICRO_SPRINT_10_1_AUDIT.md
/docs/MICRO_SPRINT_10_1_CHANGE_MAP.md
/docs/MICRO_SPRINT_10_2_SCHEMA_NOTES.md
/docs/MICRO_SPRINT_10_2_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_3_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_4_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_5_COMPLETION_REPORT.md

Also inspect:

- Customer/Party architecture
- Tally voucher-level transaction schema
- Tally identity-linking architecture
- Customer CRM Status
- Tally Status
- Today's Work
- Follow-up engine
- Existing BI/reporting patterns

If any required source is missing or contradictory:

STOP.

Do not guess.

============================================================
OBJECTIVE
============================================================

Identify customers who are POTENTIAL DORMANT CUSTOMERS using
only reliable transaction data already available in the CRM.

This sprint is an IDENTIFICATION sprint.

It is NOT a reactivation sprint.

============================================================
CRITICAL DATA RULE
============================================================

Historical financial inactivity must be based on VOUCHER-LEVEL
Tally transaction data.

A Tally ledger-list PDF is NOT sufficient to reliably calculate:

- Last purchase date
- Purchase frequency
- Days since last transaction
- Transaction inactivity

If voucher-level data is unavailable, incomplete, unlinked, or
unreliable:

DO NOT fabricate the result.

Report:

"Dormant identification is blocked or limited by insufficient
voucher-level transaction data."

============================================================
PART 1 — INSPECT TALLY TRANSACTION DATA
============================================================

Before implementation, inspect the current Tally transaction
schema and data.

Confirm availability of:

- Voucher date
- Voucher type
- Party identity/reference
- Amount where relevant
- Sales/purchase direction where relevant
- CRM identity link

Document which fields are actually present.

Do not assume field names.

============================================================
PART 2 — IDENTITY INTEGRITY
============================================================

Dormant identification must use the CRM Party/Customer identity
linked to transaction records.

Do NOT match transactions using fuzzy names at runtime.

Do NOT automatically merge identities.

Do NOT guess that:

"ABC Traders"
and
"ABC Traders (OLD)"

are the same party.

Use the existing Tally identity-resolution architecture.

If a transaction cannot be reliably linked to a CRM identity:

exclude it from the calculation and document the exclusion.

============================================================
PART 3 — CUSTOMER ELIGIBILITY
============================================================

Before calculating dormancy, define which CRM customers are
eligible.

Respect existing:

- CRM Status
- Tally Status
- Customer/Supplier relationship
- Blocked customers
- Non-customer parties

Do not invent eligibility rules.

Use existing architecture where possible.

Document the final eligibility rule.

============================================================
PART 4 — DORMANCY RULE
============================================================

Define ONE transparent rule.

The rule must be based on reliable transaction history.

Example concept:

"Customer is a dormant candidate when no qualifying sales
transaction has occurred for X days."

IMPORTANT:

Do not blindly use X = 90, 120 or 180.

First inspect whether the existing product/business requirements
already define a threshold.

If no approved threshold exists:

DO NOT silently choose one.

Create a configuration/decision note and STOP implementation of
the final dormant classification until the Product Owner approves
the threshold.

============================================================
PART 5 — LAST TRANSACTION
============================================================

For each eligible customer with reliable voucher data, determine:

- Last qualifying transaction date
- Days since last qualifying transaction
- Number of qualifying transactions in the available history

Only calculate values supported by the data.

Do not fabricate a transaction history.

============================================================
PART 6 — DATA QUALITY
============================================================

Explicitly handle:

1. Customer with no transaction history
2. Customer with only old Tally records
3. Customer linked to multiple Tally ledgers
4. "(OLD)" ledger
5. Duplicate/ambiguous Tally identities
6. Supplier-only party
7. Customer + Supplier party
8. Missing voucher date
9. Invalid voucher
10. Unlinked voucher
11. Partial historical import
12. Imported data covering only a limited date range

Do not silently classify uncertain records.

============================================================
PART 7 — CANDIDATE VS STATUS
============================================================

IMPORTANT:

Do not automatically change:

CRM Status = Dormant

unless this behavior is explicitly approved by the existing
architecture.

Prefer:

"Dormant Candidate"

as an operational identification result.

This prevents analytical logic from corrupting the Customer
master status.

============================================================
PART 8 — USER EXPERIENCE
============================================================

Create a simple reviewable view using existing CRM patterns.

Minimum information:

- Customer
- Last transaction date
- Days inactive
- Transaction count if reliable
- Tally identity/reference where appropriate
- Candidate reason

Example:

Dormant Candidates

Customer | Last Purchase | Days Inactive | Reason

Do not build a dashboard.

Do not build charts.

Do not build predictive scoring.

============================================================
PART 9 — TRANSPARENT REASON
============================================================

Every candidate must have a human-readable reason.

Example:

"No qualifying sale transaction for 147 days."

Do not show an opaque score such as:

"Dormancy Score: 82"

============================================================
PART 10 — TODAY'S WORK
============================================================

Do NOT redesign Today's Work.

Do not automatically create reactivation tasks.

If the existing architecture already supports candidate counts or
future task integration, document the integration point only.

Actual dormant-customer action belongs to Micro-Sprint 10.7/10.8.

============================================================
PART 11 — FOLLOW-UP
============================================================

Do NOT automatically create follow-ups.

Do NOT create a dormant_followups table.

Do NOT modify the existing Follow-up engine unless absolutely
required by the approved architecture.

Document how Micro-Sprint 10.7/10.8 can reuse the existing
Follow-up system.

============================================================
PART 12 — WHATSAPP
============================================================

Do NOT implement WhatsApp in this sprint.

No message templates.

No deep links.

No automatic messages.

============================================================
PART 13 — PERFORMANCE
============================================================

Inspect query performance.

The calculation must not require downloading all transactions
into the browser.

Prefer database-side aggregation/querying consistent with the
existing architecture.

Add indexes only when clearly justified.

Do not optimize unrelated tables.

============================================================
PART 14 — SECURITY
============================================================

Respect:

- Authentication
- Existing RLS
- Customer access rules
- Tally data access rules

A user must not see dormant candidates for customers they cannot
normally access.

Do not weaken RLS.

============================================================
PART 15 — TESTING
============================================================

Test:

1. Customer with recent sale.
2. Customer beyond dormant threshold.
3. Customer with no transaction history.
4. Customer with incomplete transaction history.
5. Customer with unlinked Tally voucher.
6. Customer with "(OLD)" Tally ledger.
7. Customer + Supplier.
8. Supplier-only party.
9. Duplicate/ambiguous identity.
10. Missing voucher date.
11. Multiple Tally ledgers linked correctly.
12. RLS restrictions.
13. Existing Customer module.
14. Existing Follow-up module.
15. Existing Today's Work.
16. Existing Tally import/identity review.
17. Existing Lead workflow.

Do not fix unrelated defects.

============================================================
PART 16 — DOCUMENTATION
============================================================

Create:

/docs/MICRO_SPRINT_10_6_COMPLETION_REPORT.md

Include:

1. Transaction data inspected
2. Reliable fields identified
3. Identity-linking approach
4. Customer eligibility rule
5. Dormant threshold source
6. Dormant candidate rule
7. Query/calculation approach
8. Data-quality handling
9. Files changed
10. Database objects changed
11. RLS verification
12. Performance considerations
13. Tests performed
14. Test results
15. Known limitations
16. Deferred functionality

Also create:

/docs/DORMANT_CUSTOMER_RULE.md

This document must state the exact dormant rule in plain language.

If no approved threshold exists:

Document that the classification rule is BLOCKED pending
Product Owner approval.

============================================================
DEFINITION OF DONE
============================================================

[ ] 10.1–10.5 documentation reviewed
[ ] Tally voucher data inspected
[ ] Voucher-level data availability confirmed
[ ] CRM/Tally identity linkage verified
[ ] Customer eligibility defined
[ ] Dormant threshold verified or explicitly blocked
[ ] One transparent rule documented
[ ] No fuzzy runtime identity matching
[ ] Dormant candidates can be identified reliably
[ ] Uncertain data is not silently classified
[ ] Candidate reason is human-readable
[ ] No automatic CRM Status change unless explicitly approved
[ ] No automatic follow-up
[ ] No WhatsApp
[ ] No AI/scoring
[ ] RLS verified
[ ] Performance checked
[ ] Regression tests pass
[ ] Completion report created
[ ] Dormant rule document created

============================================================
FINAL CONTROL RULE
============================================================

When complete:

1. Run tests.
2. Generate both documentation files.
3. List every file changed.
4. List every database object changed.
5. Report PASS / FAIL / BLOCKED.
6. If the dormancy threshold is not approved, STOP and report
   BLOCKED rather than inventing a threshold.
7. STOP.

DO NOT START MICRO-SPRINT 10.7.

WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

# Product Owner Review Gate — 10.6

Voucher-level Tally data was inspected before implementation.

The exact available transaction history is documented.

CRM/Tally identity resolution is respected.

No runtime fuzzy matching or silent merging was introduced.

The dormant threshold is approved or the sprint is correctly marked BLOCKED.

The dormant rule is transparent and human-readable.

Dormant Candidate is kept separate from CRM master status unless explicitly approved.

No automatic follow-up was created.

No WhatsApp or AI/scoring was added.

RLS and performance were verified.

Existing CRM/Tally workflows still work.

Dormant rule document and completion report are present.

Micro-Sprint 10.7 has NOT been started.

# Planning Reference — Future Micro-Sprints

10.7 Dormant Candidate Queue & Review → 10.8 Dormant Customer Reactivation Workflow → 10.9 WhatsApp + Activity → 10.10 QA

Planning reference only. Authorize one micro-sprint at a time.