SHUBH LABH CRM
ANTIGRAVITY CONTROLLED MICRO-SPRINT
MICRO-SPRINT 10.7 — DORMANT CANDIDATE QUEUE & REVIEW

# Sprint Context

Micro-Sprint 10.7 follows Dormant Customer Identification. Its purpose is to turn the 10.6 analytical result into a controlled human-review queue. It must not yet implement the full reactivation workflow, WhatsApp automation, AI scoring, or bulk customer updates.

# Control Principle

IDENTIFY → REVIEW → DECIDE → RECORD → STOP

The system must distinguish a system-generated Dormant Candidate from a human-approved business decision. No candidate may silently change Customer master status.

# Precondition / Gate

Before coding, Antigravity must verify the Micro-Sprint 10.6 completion report and DORMANT_CUSTOMER_RULE.md. If 10.6 is BLOCKED because voucher-level data or the dormant threshold was not approved, STOP. Do not build a false dormant workflow.

# Scope

Reviewable Dormant Candidate queue.

Candidate detail with evidence from 10.6.

Human decision: Keep Candidate / Not Dormant / Review Later, using approved statuses only.

Optional exclusion/review reason using a controlled value or note pattern.

Link from candidate to Customer profile.

Record the reviewer and review timestamp using existing Activity/audit architecture where available.

Allow approved candidates to become eligible for the next reactivation sprint without starting that workflow.

Respect existing RLS and customer permissions.

Basic filtering by candidate state and assigned staff if supported by existing patterns.

# Explicitly Out of Scope

WhatsApp messages

Automatic reactivation follow-ups

Reactivation workflow

AI/churn scoring

Revenue forecasting

Bulk approve/reject

Automatic Customer Status = Dormant

Customer master-data editing

Tally identity changes

Marketing automation

New Activity system

New Follow-up system

Advanced dashboard/BI

# COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

============================================================
ANTIGRAVITY MICRO-SPRINT 10.7
============================================================

PROJECT:
Shubh Labh CRM

TITLE:
Dormant Candidate Queue & Human Review

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and CRM Data-Integrity Engineer.

============================================================
PRECONDITION
============================================================

Micro-Sprints 10.1 through 10.6 must be completed and approved.

FIRST inspect:

/docs/MICRO_SPRINT_10_1_AUDIT.md
/docs/MICRO_SPRINT_10_1_CHANGE_MAP.md
/docs/MICRO_SPRINT_10_2_SCHEMA_NOTES.md
/docs/MICRO_SPRINT_10_2_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_3_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_4_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_5_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_6_COMPLETION_REPORT.md
/docs/DORMANT_CUSTOMER_RULE.md

Also inspect the current:
- Customer/Party model
- Follow-up engine
- Activity/audit architecture
- RLS policies
- Today's Work
- Tally identity architecture

If 10.6 is BLOCKED, or the dormant rule is not approved:

STOP.

Do not guess.

============================================================
OBJECTIVE
============================================================

Build a controlled HUMAN REVIEW QUEUE for Dormant Candidates
identified by Micro-Sprint 10.6.

The system-generated result is only a CANDIDATE.

A human must decide what happens next.

============================================================
CRITICAL RULE
============================================================

DO NOT automatically set:

Customer CRM Status = Dormant

when a customer appears in the candidate queue.

The distinction must remain:

SYSTEM:
Dormant Candidate

HUMAN:
Reviewed / Not Dormant / Approved for Reactivation Path

Use existing status conventions where available.

Do not invent a parallel customer-status system.

============================================================
PART 1 — CANDIDATE QUEUE
============================================================

Create a simple review screen using existing CRM UI patterns.

Minimum columns:

- Customer
- Last qualifying transaction date
- Days inactive
- Candidate reason
- Current CRM Status
- Assigned staff if available
- Review state

Do not build a dashboard.

Do not build charts.

============================================================
PART 2 — FILTERS
============================================================

Provide only useful simple filters.

Preferred:

- Review state
- Assigned staff
- CRM Status

If the existing UI architecture has reusable filter components,
reuse them.

Do not create an advanced filter builder.

============================================================
PART 3 — CANDIDATE DETAIL
============================================================

When a candidate is opened, show the evidence used by 10.6:

- Customer identity
- Relevant Tally identity/reference if permitted
- Last qualifying transaction date
- Days inactive
- Transaction count where reliable
- Dormant rule/reason
- Data coverage limitations if available

Provide a clear link to the existing Customer profile.

Do not duplicate the Customer profile.

============================================================
PART 4 — HUMAN REVIEW
============================================================

Provide a controlled review action.

Minimum decisions:

1. NOT DORMANT
2. REVIEW LATER
3. APPROVE FOR REACTIVATION PATH

Use existing controlled-value conventions if available.

IMPORTANT:

If the existing architecture already has a suitable review/status
field, reuse it.

Do not create redundant status fields.

============================================================
PART 5 — NOT DORMANT
============================================================

If reviewer selects NOT DORMANT:

- Candidate must no longer appear in the default pending queue.
- Preserve the candidate evidence/history.
- Record reviewer and timestamp.
- Do not change Tally data.
- Do not silently modify Customer master data.

If a reason is required by the existing architecture, capture it.

============================================================
PART 6 — REVIEW LATER
============================================================

If reviewer selects REVIEW LATER:

- Preserve candidate.
- Record reviewer and timestamp.
- Keep it available for later review.
- Do not create a follow-up automatically.

============================================================
PART 7 — APPROVE FOR REACTIVATION PATH
============================================================

If reviewer selects APPROVE FOR REACTIVATION PATH:

- Mark the candidate as approved for the next workflow.
- Preserve the evidence.
- Record reviewer and timestamp.
- Make the candidate available to Micro-Sprint 10.8.

DO NOT implement the actual reactivation workflow in this sprint.

DO NOT automatically create:
- Follow-up
- WhatsApp message
- Task
- Customer status change

============================================================
PART 8 — AUDITABILITY
============================================================

Every human review must be traceable.

At minimum preserve:

- Candidate/customer
- Decision
- Reviewer
- Review timestamp
- Reason/note where supported

Reuse the existing Activity/audit architecture.

Do NOT create a second Activity system.

If the current architecture cannot support auditability:

STOP and document the blocker.

============================================================
PART 9 — CUSTOMER STATUS
============================================================

Do not automatically overwrite:

CRM Status

because of candidate review.

If a user intentionally changes Customer Status through an existing
Customer workflow, that is outside this sprint.

The candidate review state must remain separate from Customer
master status unless the approved architecture explicitly says
otherwise.

============================================================
PART 10 — TALLY DATA
============================================================

Do not modify:

- Tally raw staging data
- Tally voucher data
- Tally ledger identity
- Tally identity links

This sprint is read/review only for Tally-derived evidence.

============================================================
PART 11 — FOLLOW-UP / WHATSAPP
============================================================

Do NOT implement:

- Automatic follow-up
- WhatsApp deep links
- WhatsApp templates
- Message sending
- Reactivation reminders

These belong to later controlled sprints.

============================================================
PART 12 — RLS / SECURITY
============================================================

Respect existing:

- Authentication
- RLS
- Customer access
- Staff assignment permissions

Verify that a user cannot review customers outside their
authorized scope.

Do not weaken RLS.

============================================================
PART 13 — DATA EDGE CASES
============================================================

Test:

1. Candidate with valid voucher history.
2. Candidate with limited historical coverage.
3. Candidate with ambiguous Tally identity.
4. Candidate linked to "(OLD)" ledger.
5. Customer + Supplier.
6. Customer with current CRM Status Active.
7. Customer with CRM Status Blocked.
8. Already reviewed candidate.
9. Candidate already approved.
10. Candidate already marked Not Dormant.
11. Candidate with no accessible transaction evidence.
12. RLS-restricted customer.

Do not silently convert uncertain cases into dormant customers.

============================================================
PART 14 — REGRESSION
============================================================

Verify:

- Customer module
- Lead module
- Lead Follow-up
- Existing Follow-up
- Activity
- Today's Work
- Requirements
- Tally Import
- Tally Identity Review
- Voucher-level BI

Do not fix unrelated defects.

============================================================
PART 15 — DOCUMENTATION
============================================================

Create:

/docs/MICRO_SPRINT_10_7_COMPLETION_REPORT.md

Include:

1. Queue design
2. Review-state design
3. Existing architecture reused
4. Database objects changed
5. Files changed
6. Routes/components changed
7. Audit approach
8. RLS verification
9. Edge cases tested
10. Regression tests
11. Known issues
12. Deferred functionality

Explicitly state:

"No automatic Customer Status = Dormant was implemented."

"No reactivation workflow was implemented."

"No WhatsApp automation was implemented."

============================================================
DEFINITION OF DONE
============================================================

[ ] 10.6 is approved and not BLOCKED
[ ] Dormant rule is documented
[ ] Candidate queue works
[ ] Candidate evidence is visible
[ ] Customer profile can be opened
[ ] Human review decision works
[ ] Review timestamp/user recorded
[ ] Existing audit/activity architecture reused
[ ] Candidate history preserved
[ ] No automatic Customer Status change
[ ] No automatic follow-up
[ ] No WhatsApp
[ ] No Tally mutation
[ ] RLS verified
[ ] Edge cases tested
[ ] Regression tests pass
[ ] Completion report created

============================================================
FINAL CONTROL RULE
============================================================

When complete:

1. Run tests.
2. Generate completion report.
3. List every file changed.
4. List every database object changed.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START MICRO-SPRINT 10.8.

WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

# Product Owner Review Gate — 10.7

Micro-Sprint 10.6 is approved and not BLOCKED.

Candidate queue uses the 10.6 dormant rule and evidence.

Human review is required.

Candidate status is kept separate from Customer master status.

No automatic Customer Status = Dormant.

No duplicate Activity/audit system was created.

Review decision, reviewer and timestamp are traceable.

Approved candidates are clearly available for the next sprint.

No automatic follow-up or WhatsApp was added.

Tally data and identity links were not modified.

RLS and regression tests pass.

Micro-Sprint 10.8 has NOT been started.

# Planning Reference — Future Micro-Sprints

10.8 Dormant Customer Reactivation Workflow → 10.9 WhatsApp + Activity → 10.10 Final QA & Release Hardening

Planning reference only. Authorize one micro-sprint at a time.