SHUBH LABH CRM
ANTIGRAVITY CONTROLLED MICRO-SPRINT
MICRO-SPRINT 10.9 — WHATSAPP + ACTIVITY INTEGRATION

# Sprint Context

Micro-Sprint 10.9 adds the controlled WhatsApp action layer to the CRM's existing interaction workflow. The objective is to make customer communication fast while preserving a clear feedback/activity record. WhatsApp remains an external communication channel: the CRM opens a pre-filled WhatsApp deep link; it does not claim that a message was delivered or read unless a later official API integration provides that evidence.

# Control Principle

SELECT CONTEXT → OPEN WHATSAPP → RECORD ACTION → CAPTURE FEEDBACK → CREATE NEXT ACTION IF NEEDED → STOP

Reuse the existing WhatsAppAction/deep-link component and existing Activity/Follow-up architecture. Do not create a separate messaging system.

# Precondition / Gate

Before coding, Antigravity must verify the Micro-Sprint 10.8 completion report and inspect the existing WhatsAppAction component, message-template schema, Activity model, Follow-up engine, Today's Work and RLS. If the required architecture is missing or contradictory, STOP and report the blocker.

# Scope

Reuse the existing WhatsApp deep-link action.

Provide WhatsApp action from the appropriate Customer/Lead/Reactivation context already supported by the CRM.

Use approved existing message templates where available.

Pre-fill the recipient number and message without silently sending through an API.

Immediately capture a CRM interaction/feedback prompt after the WhatsApp action is initiated, using existing Activity conventions.

Record the operator's selected outcome where the existing interaction model supports it.

Allow a next follow-up to be created through the existing Follow-up engine when required.

Make the action visible from relevant Today's Work/Reactivation/Customer contexts without redesigning those modules.

Preserve auditability and RLS.

# Explicitly Out of Scope

WhatsApp Business API

Automatic message sending

Delivery/read receipts

Bulk WhatsApp campaigns

Marketing automation

AI-generated messages

AI lead/customer scoring

New Activity system

New Follow-up system

Customer master-data redesign

Tally changes

Advanced communication analytics

Campaign management

# COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

============================================================
ANTIGRAVITY MICRO-SPRINT 10.9
============================================================

PROJECT:
Shubh Labh CRM

TITLE:
WhatsApp + Activity Integration — Controlled Communication Action

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and CRM Workflow Engineer.

============================================================
PRECONDITION
============================================================

Micro-Sprints 10.1 through 10.8 must be completed and approved.

FIRST inspect:

/docs/MICRO_SPRINT_10_1_AUDIT.md
/docs/MICRO_SPRINT_10_1_CHANGE_MAP.md
/docs/MICRO_SPRINT_10_2_SCHEMA_NOTES.md
/docs/MICRO_SPRINT_10_2_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_3_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_4_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_5_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_6_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_7_COMPLETION_REPORT.md
/docs/MICRO_SPRINT_10_8_COMPLETION_REPORT.md

Also inspect the CURRENT:
- WhatsAppAction component
- WhatsApp/message-template schema
- Activity model
- Follow-up engine
- Today's Work
- Customer/Party model
- Lead model
- Reactivation workflow
- Authentication
- RLS

If 10.8 is BLOCKED or any required component/model is missing:

STOP.

Do not guess.

============================================================
OBJECTIVE
============================================================

Implement the controlled WhatsApp interaction flow:

CONTEXT
→ WHATSAPP ACTION
→ USER OPENS WHATSAPP
→ IMMEDIATE CRM FEEDBACK
→ ACTIVITY
→ OPTIONAL NEXT FOLLOW-UP

The CRM must remain the system of record for the operator's
interaction, not WhatsApp itself.

============================================================
CRITICAL WHATSAPP RULE
============================================================

The CRM must NOT claim:

"Message Sent"
"Delivered"
"Read"

unless the system has actual verified evidence from an official
WhatsApp API integration.

A WhatsApp deep link means:

"WhatsApp was opened with this recipient/message prepared."

Record the CRM action accurately.

============================================================
PART 1 — REUSE EXISTING WHATSAPP ACTION
============================================================

Inspect the existing:

WhatsAppAction.jsx

and related implementation.

Do NOT create a duplicate WhatsApp component.

Reuse the existing deep-link pattern.

Verify:

- Correct phone number normalization
- Correct country code handling
- URL encoding
- Message encoding
- Empty/invalid number handling

If phone normalization already exists:

Reuse it.

============================================================
PART 2 — MESSAGE TEMPLATE
============================================================

Reuse the existing message-template architecture.

Do not create a second template table.

Provide only the templates already approved by the current
architecture/product scope.

If templates are editable through Settings, reuse the existing
Settings/template mechanism.

Do not implement AI message generation.

============================================================
PART 3 — CONTEXT-AWARE ACTION
============================================================

The WhatsApp action may be available from existing contexts such as:

- Customer
- Lead
- Today's Work
- Reactivation

Use the existing UI architecture.

Do not add WhatsApp buttons everywhere.

Only add the action where there is a legitimate communication
workflow.

============================================================
PART 4 — OPEN WHATSAPP
============================================================

When operator chooses WhatsApp:

1. Validate recipient number.
2. Resolve approved template/message.
3. Create the deep link.
4. Open WhatsApp.
5. Immediately show CRM interaction feedback.

Do not block the operator with unnecessary screens.

============================================================
PART 5 — FEEDBACK PROMPT
============================================================

Immediately after initiating the WhatsApp action, show a small
quick-feedback prompt.

Use existing Activity/interaction outcome values if available.

Possible examples:

- Contacted
- Message Sent / Initiated
- Response Received
- Interested
- No Response
- Call Required
- Requirement Identified

IMPORTANT:

Use existing controlled values where available.

Do not create a large outcome taxonomy.

If the existing architecture does not support "Message Initiated",
use the closest approved event type and document the decision.

============================================================
PART 6 — ACTIVITY RECORD
============================================================

Record the interaction using the EXISTING Activity architecture.

Minimum useful information:

- Customer/Lead/approved entity
- User
- Timestamp
- Channel = WhatsApp
- Template/message reference where supported
- Interaction outcome
- Related Follow-up where applicable

Do NOT create:

whatsapp_activity
whatsapp_messages
whatsapp_logs

unless the approved architecture explicitly requires it.

Prefer the existing Activity system.

============================================================
PART 7 — FOLLOW-UP PROMPT
============================================================

After feedback, provide an optional next action:

"Create Follow-up"

If selected:

Use the existing Follow-up engine.

Do NOT automatically create a follow-up unless an existing approved
business rule already requires it.

Keep the flow:

WhatsApp
→ Feedback
→ Optional Follow-up

============================================================
PART 8 — REQUIREMENT CAPTURE
============================================================

If the feedback indicates that the customer has a feed-grade
requirement, use the EXISTING Requirements module.

Do not create a separate WhatsApp requirement system.

Possible flow:

WhatsApp
→ Feedback
→ Requirement Identified
→ Add Requirement

Keep this optional and lightweight.

============================================================
PART 9 — CUSTOMER / LEAD CONTEXT
============================================================

The Activity must remain linked to the correct CRM entity.

For Customer:
record against the Customer/Party identity.

For Lead:
record against the Lead until conversion, using the approved
architecture.

For Reactivation:
preserve the Customer relationship.

Do not create duplicate Customer/Lead identities.

============================================================
PART 10 — TALLY SEPARATION
============================================================

Do not modify:

- Tally raw data
- Tally voucher data
- Tally ledger identity
- Tally identity links

WhatsApp interaction is CRM activity only.

============================================================
PART 11 — SECURITY
============================================================

Respect:

- Authentication
- RLS
- Customer permissions
- Lead permissions
- Staff assignment rules

A user must not expose customer contact data outside their
authorized scope.

Do not weaken RLS.

============================================================
PART 12 — EDGE CASES
============================================================

Test:

1. Valid mobile number.
2. Missing phone number.
3. Invalid phone number.
4. Phone number without country code.
5. Existing approved template.
6. Missing template.
7. Special characters in message.
8. Customer.
9. Lead.
10. Reactivation customer.
11. User cancels feedback.
12. Activity write fails.
13. Follow-up creation fails.
14. Requirement creation path.
15. RLS denial.
16. Duplicate interaction attempt.

The UI must fail safely.

============================================================
PART 13 — IMPORTANT UX
============================================================

Target workflow:

OPEN CUSTOMER / LEAD / REACTIVATION
→ TAP WHATSAPP
→ WHATSAPP OPENS
→ RETURN TO CRM
→ QUICK FEEDBACK
→ OPTIONAL REQUIREMENT
→ OPTIONAL FOLLOW-UP
→ DONE

Keep this interaction extremely fast.

Do not introduce a full-page workflow.

Prefer a small modal/popover/drawer consistent with the existing
design system.

============================================================
PART 14 — TODAY'S WORK
============================================================

If the WhatsApp action is launched from Today's Work:

Do not redesign Today's Work.

After the interaction, refresh/update the existing task state
using the current architecture.

Do not create a separate WhatsApp task list.

============================================================
PART 15 — REGRESSION TESTING
============================================================

Verify:

- Customer module
- Lead module
- Lead conversion
- Lead Follow-up
- Existing Follow-up
- Activity
- Today's Work
- Requirements
- Tally Import
- Tally Identity Review
- Voucher-level BI
- Dormant Candidate Queue
- Reactivation Workflow

Do not fix unrelated defects.

============================================================
PART 16 — DOCUMENTATION
============================================================

Create:

/docs/MICRO_SPRINT_10_9_COMPLETION_REPORT.md

Include:

1. WhatsApp action architecture
2. Existing components reused
3. Template architecture reused
4. Activity architecture reused
5. Follow-up integration
6. Requirement integration
7. Phone normalization behavior
8. Files changed
9. Database objects changed
10. Routes/components changed
11. RLS verification
12. Edge cases tested
13. Regression tests
14. Known issues
15. Deferred functionality

Explicitly state:

"WhatsApp is opened through a deep link; the CRM does not claim
delivery/read status."

"No separate WhatsApp messaging system was created."

"No WhatsApp Business API was implemented."

============================================================
DEFINITION OF DONE
============================================================

[ ] 10.8 approved
[ ] Existing WhatsAppAction inspected and reused
[ ] No duplicate WhatsApp component
[ ] Phone validation/normalization works
[ ] Existing templates reused
[ ] Deep link opens correctly
[ ] CRM feedback prompt appears
[ ] Activity recorded through existing architecture
[ ] Optional Follow-up uses existing engine
[ ] Optional Requirement uses existing Requirements module
[ ] No delivery/read claim
[ ] RLS verified
[ ] Edge cases tested
[ ] Regression tests pass
[ ] Completion report created

============================================================
FINAL CONTROL RULE
============================================================

When complete:

1. Run tests.
2. Generate completion report.
3. List every file changed.
4. List every database object changed.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START MICRO-SPRINT 10.10.

WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

# Product Owner Review Gate — 10.9

Micro-Sprint 10.8 is approved.

Existing WhatsAppAction/deep-link architecture is reused.

Phone number validation and normalization work.

Approved templates are reused.

WhatsApp is opened without claiming delivery/read status.

Immediate CRM feedback is captured.

Activity is recorded through the existing Activity architecture.

Optional Follow-up uses the existing Follow-up engine.

Optional Requirement uses the existing Requirements module.

No duplicate WhatsApp, Activity or Follow-up system was created.

Tally data and identity links were not modified.

RLS and regression tests pass.

Completion report lists changed files and database objects.

Micro-Sprint 10.10 has NOT been started.

# Planning Reference — Final Micro-Sprint

10.10 Final QA, Regression, Security/RLS Verification, Responsive Review, Data Integrity Checks, Documentation & Release Hardening

Planning reference only. Authorize one micro-sprint at a time.