SHUBH LABH CRM
ANTIGRAVITY CONTROLLED MICRO-SPRINT PLAN
PRD Integration — Payment Follow-up Workflow

# Development Control Principle

ONE MICRO-SPRINT → ONE CLEAR OUTCOME → TEST → REPORT → STOP → PRODUCT OWNER APPROVAL → NEXT MICRO-SPRINT

Each micro-sprint is independently reviewable. Antigravity must never automatically continue to the next micro-sprint.

# Integration Principle

Extend the existing CRM. Reuse the existing Customer/Party, Follow-up, Activity, Today's Work, Tally and WhatsApp architecture wherever appropriate. Do not create duplicate CRM systems.

# Micro-Sprint Overview

| Sprint | Focus | Outcome | Scope |
| --- | --- | --- | --- |
| 9.1 | Architecture Audit | Approved integration/change map | Audit only |
| 9.2 | Payment Data Model | Payment task foundation | Database only |
| 9.3 | Payment Queue | Payment tasks in Today's Work | UI |
| 9.4 | Payment Outcome | Structured response workflow | UI + data |
| 9.5 | Next Action | Deterministic follow-up automation | Logic |
| 9.6 | Activity | Payment interactions in timeline | Integration |
| 9.7 | Admin Summary | Staff payment summary | UI |
| 9.8 | QA | Validated end-to-end workflow | Testing/fixes |

# MICRO-SPRINT 9.1 — Architecture Audit

COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

ANTIGRAVITY MICRO-SPRINT 9.1
TITLE: Payment Workflow — Existing Architecture Audit

OBJECTIVE:
Prepare the existing CRM for the PRD Payment Follow-up workflow.

DO NOT WRITE PRODUCTION CODE.
DO NOT MODIFY DATABASE.
DO NOT MODIFY UI.

Inspect the existing project only.

Identify:
1. Existing Customer/Party model
2. Existing Follow-up model
3. Existing Activity model
4. Existing Today's Work screen
5. Existing user/staff model
6. Existing Tally outstanding/transaction data
7. Existing WhatsApp implementation
8. Existing RLS policies
9. Existing relevant APIs/services

Answer:
A. Can Payment Follow-up use the existing Follow-up system?
B. What fields already exist?
C. What fields are missing?
D. What components can be reused?
E. What database changes are actually required?
F. What UI changes are actually required?

Create:
/docs/MICRO_SPRINT_9_1_AUDIT.md
/docs/MICRO_SPRINT_9_1_CHANGE_PLAN.md

The Change Plan must contain ONLY tables/components/APIs to modify or create and the exact reason.

DO NOT implement anything.

Generate a short completion report.

STOP. Do not start Micro-Sprint 9.2.

# MICRO-SPRINT 9.2 — Payment Task Data Model

COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

ANTIGRAVITY MICRO-SPRINT 9.2
TITLE: Payment Task Data Model

OBJECTIVE:
Implement ONLY the database foundation for Payment Follow-up.

Use the approved Micro-Sprint 9.1 audit.

DO NOT modify the frontend.
DO NOT build the payment queue.
DO NOT build payment response UI.
DO NOT build dashboards.

Reuse the existing Follow-up architecture wherever possible.

Implement only the minimum required fields for:
- Payment task type
- Customer
- Assigned staff
- Due date
- Status
- Priority if already supported/required
- Source/reference where required
- Created timestamp
- Updated timestamp

Use existing migration conventions.

Verify:
1. Migration executes successfully.
2. Existing CRM data remains intact.
3. Existing Follow-ups still work.
4. RLS is preserved.
5. Foreign keys are valid.

Create:
/docs/MICRO_SPRINT_9_2_COMPLETION_REPORT.md

STOP. Do not start Micro-Sprint 9.3.

# MICRO-SPRINT 9.3 — Payment Queue

COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

ANTIGRAVITY MICRO-SPRINT 9.3
TITLE: Payment Queue — Today's Work

OBJECTIVE:
Display Payment Follow-up tasks inside the EXISTING Today's Work screen.

DO NOT redesign Today's Work.
DO NOT create a new dashboard.
DO NOT implement payment response logic.
DO NOT implement automatic follow-ups.

Implement only:
1. Payment section inside Today's Work.
2. Due Today count.
3. Overdue count.
4. Payment task list.
5. Customer name.
6. Amount only if reliable existing Tally data is available.
7. Due date.
8. Assigned staff.
9. Open customer action.
10. Open payment task action.

Queue logic:
ACTIVE payment tasks AND due_date <= today

Clearly distinguish TODAY and OVERDUE.

Do not fabricate financial amounts.
Use existing design system/components.
Test desktop and existing responsive layouts.

Create:
/docs/MICRO_SPRINT_9_3_COMPLETION_REPORT.md

STOP. Do not implement payment outcome handling.

# MICRO-SPRINT 9.4 — Payment Outcome

COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

ANTIGRAVITY MICRO-SPRINT 9.4
TITLE: Payment Follow-up — Structured Outcome

OBJECTIVE:
Add the structured payment outcome form to the existing payment task.

DO NOT modify the payment queue.
DO NOT build automatic follow-up creation yet.

Categories:
1. Payment commitment
2. Customer unavailable
3. Customer issue
4. Statement/account request
5. Escalation needed
6. Follow-up later

Include PRD-approved responses such as:
- Sending payment today
- Payment within 2 days
- Payment within 3 to 5 days
- Payment next week
- Payment next month
- Part payment today
- Not picking phone
- Phone not reachable
- Call later
- Customer asking for statement
- Customer asking for ledger
- Wants to talk to senior staff
- Wants to talk to owner
- Cash problem
- Market down
- Payment stuck in market

Require an outcome before completion.
Keep free text optional.
Save the outcome against the existing payment task.

DO NOT create automatic follow-ups yet.
DO NOT implement escalation automation yet.

Create:
/docs/MICRO_SPRINT_9_4_COMPLETION_REPORT.md

Test save, edit, cancel and cannot-complete-without-outcome.

STOP.

# MICRO-SPRINT 9.5 — Next Action Automation

COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

ANTIGRAVITY MICRO-SPRINT 9.5
TITLE: Payment Follow-up — Next Action Automation

OBJECTIVE:
Convert selected payment outcomes into deterministic next actions.

Examples:
Payment within 2 days → create/update follow-up
Payment next week → create/update follow-up
Call later → require follow-up date
Customer asking for statement → create statement task/action
Wants to talk to owner → create escalation task
Wants to talk to senior staff → create escalation task
Not picking phone → create appropriate follow-up
Phone not reachable → create appropriate follow-up
Part payment → retain appropriate remaining follow-up

Rules must be deterministic.
No AI. No prediction. No automatic WhatsApp messages.

Prevent duplicate follow-ups when the same action is saved twice.

Create:
/docs/MICRO_SPRINT_9_5_COMPLETION_REPORT.md

Test every rule individually.

STOP.

# MICRO-SPRINT 9.6 — Activity Integration

COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

ANTIGRAVITY MICRO-SPRINT 9.6
TITLE: Payment Interaction — Activity Integration

OBJECTIVE:
Ensure every completed payment interaction appears in the EXISTING customer Activity timeline.

DO NOT create a new Activity system.
Reuse the existing Activity model and UI.

Record:
Customer
Staff
Timestamp
Payment interaction
Outcome
Next action
Related payment task

Verify the activity appears on the customer profile and existing Activity module where applicable.

Prevent duplicate activity creation on duplicate submission.

Test successful interaction, failed save, retry, duplicate submission and customer timeline.

Create completion report.

STOP.

# MICRO-SPRINT 9.7 — Admin Summary

COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

ANTIGRAVITY MICRO-SPRINT 9.7
TITLE: Payment Follow-up — Staff Summary

OBJECTIVE:
Add a lightweight payment follow-up summary for Admin/Owner.

Show:
Total Due
Completed
Pending
Overdue

Staff-wise:
Staff
Assigned
Completed
Pending

Reuse existing Today's Work/Admin architecture.

DO NOT create a large BI dashboard.
DO NOT add charts.
DO NOT add AI scoring.
DO NOT add performance scoring.

Respect existing RLS and user roles.

Create completion report.

STOP.

# MICRO-SPRINT 9.8 — QA & Regression

COPY THIS ENTIRE PROMPT INTO ANTIGRAVITY

ANTIGRAVITY MICRO-SPRINT 9.8
TITLE: Payment Workflow — QA & Regression

OBJECTIVE:
Do not add features. Test the complete Payment Follow-up workflow.

TEST:
1. Payment task appears in Today's Work.
2. Today's payment task appears correctly.
3. Overdue task appears correctly.
4. Future task does not appear incorrectly.
5. Customer opens correctly.
6. Payment outcome can be recorded.
7. Next action is generated correctly.
8. Follow-up date works.
9. Activity is created.
10. Duplicate submission does not create duplicate records.
11. Admin summary is correct.
12. RLS works.
13. Existing Customers work.
14. Existing Tally Import works.
15. Existing Identity Review works.
16. Existing Requirements work.
17. Existing Follow-ups work.
18. Existing Activity works.
19. Existing WhatsApp works.

Fix ONLY defects related to the Payment workflow.
Do not add new features.

Create:
/docs/MICRO_SPRINT_9_8_QA_REPORT.md

Include:
PASS
FAIL
BLOCKED
KNOWN ISSUE

STOP.

# Product Owner Review Gates

Sprint 9.1: Architecture understanding is correct; no coding performed.

Sprint 9.2: Migration, foreign keys and RLS are correct; no duplicate Follow-up engine.

Sprint 9.3: Payment queue works inside existing Today's Work; no new dashboard.

Sprint 9.4: Staff can record structured payment outcomes without a long free-text form.

Sprint 9.5: Next-action rules are deterministic and duplicate-safe.

Sprint 9.6: Payment interactions appear in the existing Activity timeline.

Sprint 9.7: Admin gets a simple staff-wise payment summary without unnecessary BI.

Sprint 9.8: End-to-end workflow and regression tests pass.

# Final Control Rule

NEVER AUTO-START THE NEXT MICRO-SPRINT. Antigravity must stop after each sprint, produce its report, and wait for explicit Product Owner approval.

# Out of Scope for This Series

Lead management, dormant-customer automation, orders, dispatch, production, raw materials, packaging, bags, transport, WhatsApp Business API, monthly statements, advanced BI, AI scoring, predictive analytics, marketing automation, inventory management and accounting replacement.