SHUBH LABH CRM
PHASE 11 — PRODUCTION ADOPTION & BUSINESS OPERATIONS
CONTROLLED ANTIGRAVITY MICRO-SPRINT IMPLEMENTATION PLAN

Micro-Sprints 11.1 → 11.10

# Purpose of Phase 11

The CRM development cycle 10.1–10.10 is treated as the product foundation. Phase 11 changes the objective from building functionality to making the CRM a reliable daily operating system for Shubh Labh. Each micro-sprint is intentionally small, independently testable and subject to a Product Owner approval gate before the next sprint begins.

# Phase 11 Operating Principle

REAL DATA → DAILY USE → DISCIPLINED FOLLOW-UP → REQUIREMENT CAPTURE → BUSINESS VISIBILITY → DATA QUALITY → REVIEW

Do not introduce AI or advanced automation merely because the data is available. First establish reliable daily CRM behaviour and a trustworthy operational dataset.

# Global Antigravity Control Protocol

Read the previous sprint completion report before touching code.

Inspect the existing architecture and reuse existing components/services before creating anything new.

Do not silently change database architecture, statuses, identity rules, RLS or business rules.

No scope expansion inside a sprint.

Do not fix unrelated defects unless they are a release/security/data-integrity blocker.

Use real production data only after the production gate explicitly permits it.

Never silently merge Tally identities or overwrite raw Tally data.

Every sprint must produce a completion report.

Every sprint must list changed files and database objects.

Every sprint must include tests and a PASS / FAIL / BLOCKED result.

STOP at the end of every sprint and wait for explicit Product Owner approval.

If a requirement is ambiguous, document the ambiguity and STOP rather than guessing.

# Phase 11 Sprint Map

| Sprint | Focus | Primary Outcome | Gate |
| --- | --- | --- | --- |
| 11.1 | Production Launch Preparation | Safe production environment, users, permissions, backup and release baseline | Production-ready / Blocked |
| 11.2 | Real Tally Data Onboarding | Controlled onboarding of actual Tally data with identity validation | Data integrity approved |
| 11.3 | Daily Work Adoption | Today's Work becomes the daily operating starting point | Daily workflow approved |
| 11.4 | Customer Follow-up Discipline | Repeatable follow-up + feedback operating process | Follow-up discipline approved |
| 11.5 | Requirement Intelligence | Requirements become structured business demand data | Requirement workflow approved |
| 11.6 | Sales Activity Intelligence | Transparent activity and conversion visibility | Metrics approved |
| 11.7 | Customer Health | Simple rule-based customer health indicators | Rules approved |
| 11.8 | Management Control Room | Management-level operational visibility | Management view approved |
| 11.9 | Data Quality Control | Continuous CRM/Tally data-quality monitoring | Data quality approved |
| 11.10 | 30-Day Production Review | Measure adoption, identify gaps and define next phase | Phase 11 review complete |

# MICRO-SPRINT 11.1 — PRODUCTION LAUNCH PREPARATION

## Objective

Prepare the existing CRM for controlled production use without adding new business functionality.

## Scope

Verify production Supabase/PostgreSQL environment and approved migrations.

Verify production environment variables and configuration without exposing secrets.

Create/verify administrator and approved staff users.

Verify role and permission model.

Perform final RLS smoke tests using representative authorized and unauthorized accounts.

Verify database backup/recovery procedure available for production.

Create a release baseline/version/tag using the project's existing release method.

Run a production smoke test across authentication, Customers, Today's Work, Follow-ups, Requirements, Activity, Tally import/review and existing BI.

Document the production support/rollback procedure.

## Explicitly Out of Scope

New CRM features

New dashboards

AI

New automation

Real Tally import

Bulk customer changes

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.1
PRODUCTION LAUNCH PREPARATION
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Prepare the existing CRM for controlled production use without adding new business functionality.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Verify production Supabase/PostgreSQL environment and approved migrations.
- Verify production environment variables and configuration without exposing secrets.
- Create/verify administrator and approved staff users.
- Verify role and permission model.
- Perform final RLS smoke tests using representative authorized and unauthorized accounts.
- Verify database backup/recovery procedure available for production.
- Create a release baseline/version/tag using the project's existing release method.
- Run a production smoke test across authentication, Customers, Today's Work, Follow-ups, Requirements, Activity, Tally import/review and existing BI.
- Document the production support/rollback procedure.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.1_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Production environment verified
[ ] RLS verified
[ ] Users/roles verified
[ ] Backup/recovery procedure documented
[ ] Release baseline created
[ ] Smoke tests pass
[ ] No P0/P1 release blocker
[ ] Completion report created

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Production environment verified

RLS verified

Users/roles verified

Backup/recovery procedure documented

Release baseline created

Smoke tests pass

No P0/P1 release blocker

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 11.2 — REAL TALLY DATA ONBOARDING

## Objective

Onboard the first real Tally dataset safely, preserving raw data and validating Party Identity resolution before business use.

## Scope

Confirm the exact Tally export files and export dates.

Import files into the existing staging pipeline.

Preserve original raw records.

Run validation for missing names, duplicate display names, '(OLD)' ledgers and ambiguous identities.

Process the Identity Review Queue without silent merging.

Validate CRM Party Identity links.

If voucher-level data is supplied, validate voucher links and financial data coverage.

Produce an import reconciliation: source records, imported records, unresolved records, linked records and exceptions.

Obtain Product Owner approval before treating the imported data as production business data.

## Explicitly Out of Scope

Editing raw Tally source records

Automatic fuzzy merging

Inventing transaction history from ledger-list data

New Tally export format

AI identity matching

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.2
REAL TALLY DATA ONBOARDING
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Onboard the first real Tally dataset safely, preserving raw data and validating Party Identity resolution before business use.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Confirm the exact Tally export files and export dates.
- Import files into the existing staging pipeline.
- Preserve original raw records.
- Run validation for missing names, duplicate display names, '(OLD)' ledgers and ambiguous identities.
- Process the Identity Review Queue without silent merging.
- Validate CRM Party Identity links.
- If voucher-level data is supplied, validate voucher links and financial data coverage.
- Produce an import reconciliation: source records, imported records, unresolved records, linked records and exceptions.
- Obtain Product Owner approval before treating the imported data as production business data.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.2_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Source files archived/identified
[ ] Staging import successful
[ ] Reconciliation completed
[ ] Unresolved identity queue reviewed
[ ] No silent merges
[ ] Voucher coverage documented where applicable
[ ] Production data approval recorded
[ ] Completion report created

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Source files archived/identified

Staging import successful

Reconciliation completed

Unresolved identity queue reviewed

No silent merges

Voucher coverage documented where applicable

Production data approval recorded

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 11.3 — DAILY WORK ADOPTION

## Objective

Make Today's Work the practical daily starting point for desk and field operators.

## Scope

Review the current Today's Work experience using real production data.

Define the minimum daily action categories already supported by the CRM.

Ensure due follow-ups, overdue work and approved reactivation actions surface correctly.

Verify quick navigation from Today's Work to Customer, Follow-up, Requirement and Activity.

Improve only high-friction usability issues discovered in real use.

Provide a simple daily operating checklist inside documentation, not a new workflow engine.

Verify empty and completed states.

## Explicitly Out of Scope

Major Today's Work redesign

AI prioritization

New task engine

Complex productivity scoring

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.3
DAILY WORK ADOPTION
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Make Today's Work the practical daily starting point for desk and field operators.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Review the current Today's Work experience using real production data.
- Define the minimum daily action categories already supported by the CRM.
- Ensure due follow-ups, overdue work and approved reactivation actions surface correctly.
- Verify quick navigation from Today's Work to Customer, Follow-up, Requirement and Activity.
- Improve only high-friction usability issues discovered in real use.
- Provide a simple daily operating checklist inside documentation, not a new workflow engine.
- Verify empty and completed states.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.3_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Today's Work correctly reflects real due work
[ ] Operators can reach the required record/action quickly
[ ] No duplicate task source exists
[ ] Critical usability issues fixed
[ ] Daily operating checklist documented
[ ] Completion report created

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Today's Work correctly reflects real due work

Operators can reach the required record/action quickly

No duplicate task source exists

Critical usability issues fixed

Daily operating checklist documented

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 11.4 — CUSTOMER FOLLOW-UP DISCIPLINE

## Objective

Establish a consistent human operating process for contacting customers, capturing feedback and scheduling the next action.

## Scope

Verify the existing Follow-up lifecycle with real users.

Standardize a small approved set of follow-up outcomes using existing architecture.

Verify WhatsApp action → feedback → optional next follow-up.

Ensure completed follow-ups create appropriate Activity history.

Identify overdue follow-ups clearly.

Prevent duplicate open follow-ups for the same intended action.

Document the daily follow-up operating routine.

## Explicitly Out of Scope

WhatsApp API

Bulk campaigns

AI-generated follow-ups

Advanced sales automation

New follow-up engine

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.4
CUSTOMER FOLLOW-UP DISCIPLINE
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Establish a consistent human operating process for contacting customers, capturing feedback and scheduling the next action.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Verify the existing Follow-up lifecycle with real users.
- Standardize a small approved set of follow-up outcomes using existing architecture.
- Verify WhatsApp action → feedback → optional next follow-up.
- Ensure completed follow-ups create appropriate Activity history.
- Identify overdue follow-ups clearly.
- Prevent duplicate open follow-ups for the same intended action.
- Document the daily follow-up operating routine.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.4_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Follow-up lifecycle works
[ ] Feedback is captured
[ ] Activity history is reliable
[ ] Overdue work is visible
[ ] Duplicate protection verified
[ ] Daily follow-up SOP documented
[ ] Completion report created

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Follow-up lifecycle works

Feedback is captured

Activity history is reliable

Overdue work is visible

Duplicate protection verified

Daily follow-up SOP documented

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 11.5 — REQUIREMENT INTELLIGENCE

## Objective

Turn customer conversations into structured feed-grade requirement data that management can trust.

## Scope

Verify requirement capture from Customer/Lead/WhatsApp feedback workflows.

Standardize only essential requirement fields already supported by the product scope.

Verify product/category linkage.

Verify requirement status and ownership.

Verify due/follow-up relationship where already supported.

Create simple requirement views for open, fulfilled/closed and overdue requirements.

Document how operators should record requirements consistently.

## Explicitly Out of Scope

Demand forecasting

AI recommendations

Marketing automation

Complex product planning

Automatic production decisions

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.5
REQUIREMENT INTELLIGENCE
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Turn customer conversations into structured feed-grade requirement data that management can trust.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Verify requirement capture from Customer/Lead/WhatsApp feedback workflows.
- Standardize only essential requirement fields already supported by the product scope.
- Verify product/category linkage.
- Verify requirement status and ownership.
- Verify due/follow-up relationship where already supported.
- Create simple requirement views for open, fulfilled/closed and overdue requirements.
- Document how operators should record requirements consistently.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.5_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Requirements are consistently captured
[ ] Product/category linkage works
[ ] Ownership/status works
[ ] Open requirements are visible
[ ] Operator SOP documented
[ ] Completion report created

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Requirements are consistently captured

Product/category linkage works

Ownership/status works

Open requirements are visible

Operator SOP documented

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 11.6 — SALES ACTIVITY INTELLIGENCE

## Objective

Introduce transparent operational metrics from reliable CRM activity rather than predictive scoring.

## Scope

Define a small set of approved metrics using existing data.

Examples: active customers contacted, follow-ups completed, overdue follow-ups, requirements created, reactivation actions and activity by staff.

Define exact metric formulas before implementation.

Build a simple management/operational view using existing UI patterns.

Show data coverage limitations where relevant.

Verify metrics against manually checked records.

## Explicitly Out of Scope

AI scoring

Predictive revenue

Opaque KPIs

Advanced forecasting

Marketing attribution

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.6
SALES ACTIVITY INTELLIGENCE
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Introduce transparent operational metrics from reliable CRM activity rather than predictive scoring.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Define a small set of approved metrics using existing data.
- Examples: active customers contacted, follow-ups completed, overdue follow-ups, requirements created, reactivation actions and activity by staff.
- Define exact metric formulas before implementation.
- Build a simple management/operational view using existing UI patterns.
- Show data coverage limitations where relevant.
- Verify metrics against manually checked records.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.6_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Metric definitions documented
[ ] Calculations verified
[ ] Management view works
[ ] Manual reconciliation passes
[ ] No opaque scoring
[ ] Completion report created

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Metric definitions documented

Calculations verified

Management view works

Manual reconciliation passes

No opaque scoring

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 11.7 — CUSTOMER HEALTH

## Objective

Introduce simple, explainable customer-health indicators only after reliable production data is available.

## Scope

Review actual production data coverage before defining rules.

Define a small set of transparent indicators using approved business logic.

Possible inputs may include transaction recency, follow-up status, unresolved requirements and recent activity.

Keep 'Customer Health' separate from CRM Status.

Show the reason behind every health classification.

Allow management to inspect the underlying evidence.

Document rule version and effective date.

## Explicitly Out of Scope

Machine learning

Predictive churn

AI recommendations

Automatic status changes

Opaque health scores

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.7
CUSTOMER HEALTH
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Introduce simple, explainable customer-health indicators only after reliable production data is available.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Review actual production data coverage before defining rules.
- Define a small set of transparent indicators using approved business logic.
- Possible inputs may include transaction recency, follow-up status, unresolved requirements and recent activity.
- Keep 'Customer Health' separate from CRM Status.
- Show the reason behind every health classification.
- Allow management to inspect the underlying evidence.
- Document rule version and effective date.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.7_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Rules approved
[ ] Data coverage sufficient
[ ] Health classification explainable
[ ] Underlying evidence visible
[ ] CRM Status not silently changed
[ ] Rule document created
[ ] Completion report created

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Rules approved

Data coverage sufficient

Health classification explainable

Underlying evidence visible

CRM Status not silently changed

Rule document created

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 11.8 — MANAGEMENT CONTROL ROOM

## Objective

Give management a compact operational view of business activity without turning the CRM into an oversized ERP.

## Scope

Build a simple management view using approved metrics from 11.6 and 11.7.

Show actionable counts rather than decorative charts.

Potential areas: customer activity, overdue follow-ups, open requirements, reactivation pipeline, customer health distribution and staff activity.

Provide drill-down to the underlying CRM records.

Clearly label data freshness and coverage.

Reuse existing permissions and RLS.

## Explicitly Out of Scope

Financial accounting replacement

Complex BI platform

AI forecasting

Large dashboard suite

Tally replacement

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.8
MANAGEMENT CONTROL ROOM
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Give management a compact operational view of business activity without turning the CRM into an oversized ERP.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Build a simple management view using approved metrics from 11.6 and 11.7.
- Show actionable counts rather than decorative charts.
- Potential areas: customer activity, overdue follow-ups, open requirements, reactivation pipeline, customer health distribution and staff activity.
- Provide drill-down to the underlying CRM records.
- Clearly label data freshness and coverage.
- Reuse existing permissions and RLS.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.8_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Management view works
[ ] Every metric is traceable to records
[ ] RLS verified
[ ] Data freshness shown
[ ] No unsupported metrics
[ ] Completion report created

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Management view works

Every metric is traceable to records

RLS verified

Data freshness shown

No unsupported metrics

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 11.9 — DATA QUALITY CONTROL

## Objective

Create a repeatable control process for keeping CRM and Tally-derived data trustworthy.

## Scope

Identify recurring data-quality checks.

Examples: unresolved Tally identities, duplicate parties, missing phone numbers, invalid contact data, stale follow-ups, orphaned records, inconsistent statuses and missing required fields.

Create a lightweight data-quality view/report.

Define owner and resolution process for each critical issue.

Document what can be safely corrected and what requires Product Owner approval.

Track exceptions without altering raw Tally source data.

## Explicitly Out of Scope

Automatic bulk cleanup

Silent merging

AI cleansing

Changing historical Tally records

Complex master-data platform

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.9
DATA QUALITY CONTROL
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Create a repeatable control process for keeping CRM and Tally-derived data trustworthy.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Identify recurring data-quality checks.
- Examples: unresolved Tally identities, duplicate parties, missing phone numbers, invalid contact data, stale follow-ups, orphaned records, inconsistent statuses and missing required fields.
- Create a lightweight data-quality view/report.
- Define owner and resolution process for each critical issue.
- Document what can be safely corrected and what requires Product Owner approval.
- Track exceptions without altering raw Tally source data.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.9_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Critical checks documented
[ ] Data-quality report works
[ ] Exceptions are traceable
[ ] Owners defined
[ ] No silent data mutation
[ ] Routine documented
[ ] Completion report created

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Critical checks documented

Data-quality report works

Exceptions are traceable

Owners defined

No silent data mutation

Routine documented

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 11.10 — 30-DAY PRODUCTION REVIEW

## Objective

Review actual CRM adoption and business value after approximately 30 days of real operation and decide the next development phase from evidence.

## Scope

Measure user adoption and active usage.

Review customer contacts, follow-ups, activities, requirements and reactivation activity.

Review Tally data quality and unresolved identities.

Review management metrics and customer-health usefulness.

Collect operator feedback and recurring friction points.

Separate bugs, process problems, training gaps and new feature requests.

Prioritize the next phase using actual usage evidence.

Produce a Phase 12 recommendation.

## Explicitly Out of Scope

Immediate feature expansion during the review

AI implementation by default

Large redesign

Unvalidated business assumptions

## Antigravity Control Prompt

============================================================
ANTIGRAVITY MICRO-SPRINT 11.10
30-DAY PRODUCTION REVIEW
============================================================

PROJECT:
Shubh Labh CRM

ROLE:
Act as a Principal Software Architect, Senior Product Engineer
and controlled sprint executor.

MANDATORY FIRST STEP:
Read the immediately previous sprint completion report and inspect
the current implementation before changing code.

OBJECTIVE:
Review actual CRM adoption and business value after approximately 30 days of real operation and decide the next development phase from evidence.

CONTROL RULE:
Implement ONLY the scope listed in this sprint.
Do not introduce new architecture, new business rules, or new
features without explicit Product Owner approval.

SCOPE:
- Measure user adoption and active usage.
- Review customer contacts, follow-ups, activities, requirements and reactivation activity.
- Review Tally data quality and unresolved identities.
- Review management metrics and customer-health usefulness.
- Collect operator feedback and recurring friction points.
- Separate bugs, process problems, training gaps and new feature requests.
- Prioritize the next phase using actual usage evidence.
- Produce a Phase 12 recommendation.

DATA / ARCHITECTURE RULES:
- Supabase/PostgreSQL remains the central database.
- Reuse existing architecture and components.
- Do not silently change CRM statuses, Tally identity rules or RLS.
- Never silently merge Tally parties.
- Never overwrite raw Tally source data.
- Do not treat a ledger-list export as voucher-level financial history.
- Respect existing authentication and RLS.

TESTING:
- Test the primary happy path.
- Test at least the important empty, invalid, duplicate and permission cases.
- Run regression tests for modules touched by this sprint.
- Do not fix unrelated defects unless they are a security, data-integrity
  or release-blocking issue.

DOCUMENTATION:
Create:
 /docs/MICRO_SPRINT_11.10_COMPLETION_REPORT.md

The completion report must include:
1. Objective
2. Scope completed
3. Files changed
4. Database objects/migrations changed
5. Tests executed and results
6. Data-integrity checks
7. RLS/security checks where relevant
8. Known limitations
9. Deferred requests
10. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] 30-day usage report completed
[ ] Data-quality report reviewed
[ ] Operator feedback consolidated
[ ] Process gaps separated from software defects
[ ] Next-phase priorities ranked
[ ] Product Owner review completed
[ ] Phase 12 recommendation documented

FINAL CONTROL:
When complete:
1. Run tests.
2. Generate the completion report.
3. List every changed file.
4. List every changed database object.
5. Report PASS / FAIL / BLOCKED.
6. STOP.

DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

30-day usage report completed

Data-quality report reviewed

Operator feedback consolidated

Process gaps separated from software defects

Next-phase priorities ranked

Product Owner review completed

Phase 12 recommendation documented

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# Phase 11 Governance — Do Not Skip This

Phase 11 is deliberately sequential. The real Tally onboarding in 11.2 should not be treated as complete until identity reconciliation is understood. 11.3–11.5 establish operator behaviour before metrics are trusted. 11.6–11.8 should use transparent, traceable data. 11.9 establishes ongoing data-quality discipline. 11.10 is the decision gate for Phase 12.

# Phase 11 Success Criteria

The CRM is used daily rather than only demonstrated.

Real Tally data is onboarded without silent identity corruption.

Operators consistently record customer interactions.

Follow-ups are completed and feedback is captured.

Feed-grade requirements are structured and actionable.

Management can see transparent operational metrics.

Customer health, if introduced, is explainable and separate from CRM Status.

Data-quality exceptions have an owner and resolution process.

New AI/automation decisions are based on real production evidence.

The next phase is selected from actual 30-day usage data.

# Recommended Execution Order

11.1 → APPROVE → 11.2 → APPROVE → 11.3 → APPROVE → 11.4 → APPROVE → 11.5 → APPROVE → 11.6 → APPROVE → 11.7 → APPROVE → 11.8 → APPROVE → 11.9 → APPROVE → 11.10