SHUBH LABH FIELD ASSISTANT
FA-01 → FA-13 RECOVERY SPRINT PACKAGE

Controlled Antigravity Development & Complete Testing Plan

# PURPOSE

This document contains the complete controlled recovery sprint package based on the FA-01→FA-13 forensic audit and the latest RECOVERY-01 completion report. The objective is to repair confirmed defects, validate existing functionality on the physical Android device, and reach a trustworthy FA-01→FA-13 baseline before FA-14.

# GLOBAL CONTROL RULES

Supabase/PostgreSQL remains the central business backend and authoritative source.

Reuse existing entities, services, tables and RLS. Do not create duplicate business architectures.

No fake, mock, sample, demo, fixture or hardcoded business data in production runtime.

No Firebase, FCM, Expo Push Service, EAS requirement, paid provider, billing account or credit-card dependency.

No external location APIs or map providers. GPS/GNSS + Android OS Location Services only.

Tally remains the financial authority. Do not invent a mobile financial ledger.

Do not disable RLS or use service-role credentials in the mobile app.

Do not upgrade Expo/RN/dependencies unless technically unavoidable and documented.

Stitch remains UI/UX source of truth. Do not redesign the application.

New user-facing strings must support English and Hindi.

Physical validation means actual behavior on device e0d9da95; code inspection is not physical validation.

After every sprint: create the completion report, report PASS/FAIL/BLOCKED, STOP, and wait for explicit Product Owner approval.

# RECOVERY ROADMAP

RECOVERY-01-FIX-01 — Authentication & PGRST303 Hardening

RECOVERY-01-FIX-02 — Recent Activity + Visit Persistence + Sync

RECOVERY-01-FIX-03 — Requirements/Catalog + Customer Data Integrity

RECOVERY-01-FIX-04 — Photo/Proof + Follow-up + Cash + UI Truth

RECOVERY-01-FIX-05 — Location + Geofence + Offline + Notifications

RECOVERY-01-FIX-06 — Complete Physical E2E Testing & FA-01→FA-13 Final Acceptance

# MICRO-SPRINT RECOVERY-01-FIX-01 — AUTHENTICATION & PGRST303 HARDENING

## OBJECTIVE

Correct and physically validate Supabase session handling so PGRST303/JWT problems do not cause destructive logout or data loss, while genuine invalid sessions are handled honestly.

## PRECONDITION

Read the forensic audit and latest RECOVERY-01 report.

Inspect AuthContext.js, src/lib/supabase.js, SecureStore/session persistence, SyncService and all PGRST303/PGRST3/logout handlers.

## REQUIRED BEHAVIOR

Trace device clock → JWT iat/exp → Supabase session → refresh → request → error handling.

Do not simply catch PGRST303 and logout.

Use legitimate Supabase session refresh/recovery.

Never bypass JWT validation, modify JWT claims, alter server time or disable authentication.

Temporary network/auth failures must not delete offline queues.

Genuinely unrecoverable sessions must produce an honest authentication state.

Explicit logout must remain distinct from transient auth/network failure.

## PHYSICAL TEST MATRIX

Normal login.

Session restore after restart.

Controlled expired/invalid access-token recovery.

PGRST303 reproduction/controlled validation where technically possible.

Network failure during refresh.

Queue preservation during auth failure.

Queue sync after recovery.

Genuine invalid-session behavior.

Explicit logout.

Two-staff isolation if available.

Customer-flow regression.

## SECURITY

No RLS bypass.

No service-role key.

No anonymous business writes.

No password storage.

No weakening of Supabase authentication.

## COMPLETION REPORT

docs/completion_reports/RECOVERY-01-FIX-01-AUTH-COMPLETION-REPORT.md

## FINAL CONTROL

Run all required automated and physical tests, build/install on e0d9da95 where applicable, record actual evidence, list changed files/DB objects/dependencies, and report PASS/FAIL/BLOCKED. Do not claim physical validation from code inspection. STOP. Do not start the next sprint or FA-14. Wait for explicit Product Owner approval.

# MICRO-SPRINT RECOVERY-01-FIX-02 — RECENT ACTIVITY + VISIT PERSISTENCE + SYNC

## OBJECTIVE

Fix the complete Visit → Activity → Requirement → Finish → Offline Queue → Sync → Customer Recent Activity flow and prove that data never disappears or duplicates during synchronization.

## PRECONDITION

RECOVERY-01-FIX-01 must be accepted.

Inspect VisitContext, CustomerProfileScreen, activity_logs, requirements, crm_visits, SyncService and navigation.

## RECENT ACTIVITY

Activity must remain visible through PENDING → SYNCING → SYNCED.

Do not use arbitrary setTimeout() or blind reloads.

Deduplicate local/server copies by authoritative activity identity.

Newest activity first.

Newly completed visit appears immediately while sync is in progress.

Exactly one visible activity throughout local-to-server transition.

## VISIT PERSISTENCE

Exactly one active visit per staff.

Correct customer/staff/start/end/duration/location/outcome.

Persist/enqueue required local data before clearing active visit.

Repeated Finish must be safe and idempotent.

Restart/crash must not silently lose data.

Summary should use persisted data where architecture supports reconstruction.

## OFFLINE TEST

Disable network.

Complete visit and requirement/activity.

Close/reopen app.

Verify data remains.

Reconnect and sync.

Verify exactly one authoritative record per operation.

## CUSTOMER ISOLATION

Use Customer A and B.

Complete distinct visits/activities/requirements.

Verify no crossover.

## PHYSICAL TEST MATRIX

Online visit.

Recent Activity during SYNCING.

Recent Activity after SYNCED.

Offline visit.

Restart with pending data.

Reconnect.

Duplicate/idempotent retry.

Customer A/B isolation.

Visit Summary.

English/Hindi.

Back/resume regression.

## COMPLETION REPORT

docs/completion_reports/RECOVERY-01-FIX-02-VISIT-ACTIVITY-COMPLETION-REPORT.md

## FINAL CONTROL

Run all required automated and physical tests, build/install on e0d9da95 where applicable, record actual evidence, list changed files/DB objects/dependencies, and report PASS/FAIL/BLOCKED. Do not claim physical validation from code inspection. STOP. Do not start the next sprint or FA-14. Wait for explicit Product Owner approval.

# MICRO-SPRINT RECOVERY-01-FIX-03 — REQUIREMENTS/CATALOG + CUSTOMER DATA INTEGRITY

## OBJECTIVE

Remove remaining business-data illusions and correctly integrate Quick Requirement with the authoritative CRM catalog if one exists; otherwise preserve honest generic requirement capture without inventing a catalog.

## PRECONDITION

Inspect CRM product/catalog schema before changing Quick Requirement.

Inspect CustomersScreen, Customer Profile, LocationContext, fixtures and active production screens.

## CUSTOMER DATA INTEGRITY

Remove fake All 42 and Overdue: 3.

Remove fake Loha Mandi/Beat Sector 4 and fake proximity totals.

Use authoritative data or honest unavailable/empty states.

Never use zero to mean unknown/unavailable.

Search the active production tree for hardcoded customer names, counts, locations, quantities, financial values, task counts and product data.

## CATALOG / REQUIREMENT

If an authoritative catalog exists, integrate it with existing RLS/entities.

Use real product identity, units, quantities, customer and visit association where supported, offline queue and sync.

If no catalog exists, do not invent one.

Remove hardcoded Feed (BAGS).

Preserve only generic requirement capture genuinely supported by the existing schema.

## FIXTURE AUDIT

Determine whether src/fixtures/data.js is used by production runtime.

Do not delete blindly; document status if unused.

Production runtime must never use fixture/demo/mock business data.

## PHYSICAL TEST MATRIX

Customer list/search.

Real or neutral counts.

Real or neutral location state.

Requirement online.

Requirement offline.

Requirement sync.

Customer association.

Catalog behavior if implemented.

No cross-customer leakage.

English/Hindi.

## COMPLETION REPORT

docs/completion_reports/RECOVERY-01-FIX-03-DATA-REQUIREMENTS-COMPLETION-REPORT.md

## FINAL CONTROL

Run all required automated and physical tests, build/install on e0d9da95 where applicable, record actual evidence, list changed files/DB objects/dependencies, and report PASS/FAIL/BLOCKED. Do not claim physical validation from code inspection. STOP. Do not start the next sprint or FA-14. Wait for explicit Product Owner approval.

# MICRO-SPRINT RECOVERY-01-FIX-04 — PHOTO/PROOF + FOLLOW-UP + CASH + UI TRUTH

## OBJECTIVE

Resolve the remaining intentionally incomplete/inert field-work controls without inventing unsupported backend architecture or violating the ₹0 budget.

## PRECONDITION

Inspect existing Supabase Storage, attachment/photo, follow-up/task/reminder and financial/Tally architecture.

Do not create duplicate business systems.

Do not introduce paid services.

## PHOTO / PROOF

If an existing approved zero-cost storage architecture exists, implement capture → local persistence → offline queue → upload → authoritative record → visit association → summary.

If none exists, keep it explicitly NOT IMPLEMENTED — ARCHITECTURAL LIMITATION.

Do not create random buckets, AWS, Firebase or paid media infrastructure.

Never pretend a photo was captured when it was not.

## FOLLOW-UP

If authoritative CRM follow-up/task/reminder exists, integrate it.

Where supported capture customer, staff, due date/time, purpose, status, notes, offline state and sync.

If absent, classify NOT IMPLEMENTED — ARCHITECTURAL LIMITATION.

Do not use followUpSet as fake functionality.

## CASH

Inspect authoritative financial/Tally architecture.

Do not create a mobile cash ledger or invent payment logic.

If absent, keep Record ₹ explicitly unavailable and classify it as NOT IMPLEMENTED — ARCHITECTURAL LIMITATION.

## UI TRUTH

Every visible action must either work or clearly communicate unavailable/unsupported state.

Preserve Stitch design and navigation.

## PHYSICAL TEST MATRIX

Photo capture/storage if implemented.

Offline photo behavior if implemented.

Follow-up if implemented.

Cash control does not falsely record money.

Unavailable states are honest and bilingual.

Visit Summary reflects actual implemented evidence.

## COMPLETION REPORT

docs/completion_reports/RECOVERY-01-FIX-04-PHOTO-FOLLOWUP-CASH-COMPLETION-REPORT.md

## FINAL CONTROL

Run all required automated and physical tests, build/install on e0d9da95 where applicable, record actual evidence, list changed files/DB objects/dependencies, and report PASS/FAIL/BLOCKED. Do not claim physical validation from code inspection. STOP. Do not start the next sprint or FA-14. Wait for explicit Product Owner approval.

# MICRO-SPRINT RECOVERY-01-FIX-05 — LOCATION + GEOFENCE + OFFLINE + NOTIFICATIONS

## OBJECTIVE

Fully regression-test and harden background location, geofence, offline synchronization and zero-cost in-app notifications without duplicate watchers or paid infrastructure.

## PRECONDITION

Inspect the single background-location-task architecture.

Confirm expo-location/expo-task-manager and Android permissions.

Inspect SyncService and NotificationContext/in-app notification architecture.

## LOCATION / GEOFENCE

Preserve one background location pipeline.

Geofence evaluation remains inside it.

Verify tracking lifecycle, staff association, customer coordinates, accuracy threshold, Haversine, state machine and ENTER/EXIT idempotency.

No duplicate watcher.

No external location API.

Avoid unnecessary high-frequency GPS.

## OFFLINE SYNC

Verify PENDING → SYNCING → SYNCED and FAILED → retry.

Queue survives restart and is staff-scoped.

No duplicate server records.

SYNCING business records remain visible.

Reconnect resumes synchronization.

RLS remains enforced.

## NOTIFICATIONS

Keep zero-cost in-app notification direction.

No Firebase, FCM, Expo Push, EAS push requirement or paid provider.

Verify persistence, read/unread, offline read sync, routing and staff isolation.

Remote push remains intentionally unimplemented under the current ₹0 constraint.

## PHYSICAL TEST MATRIX

Start/stop background tracking.

Background movement.

Tracking after restart where supported.

Physical geofence ENTER/EXIT where safely testable.

Duplicate geofence protection.

Offline queue persistence.

Reconnect sync.

Idempotent retry.

Two-staff isolation.

In-app notification read/unread.

Offline notification state.

Routing.

English/Hindi.

Full Customers/Nearby/Visit/navigation regression.

## COMPLETION REPORT

docs/completion_reports/RECOVERY-01-FIX-05-LOCATION-OFFLINE-NOTIFICATION-COMPLETION-REPORT.md

## FINAL CONTROL

Run all required automated and physical tests, build/install on e0d9da95 where applicable, record actual evidence, list changed files/DB objects/dependencies, and report PASS/FAIL/BLOCKED. Do not claim physical validation from code inspection. STOP. Do not start the next sprint or FA-14. Wait for explicit Product Owner approval.

# MICRO-SPRINT RECOVERY-01-FIX-06 — COMPLETE PHYSICAL E2E TESTING & FA-01→FA-13 FINAL ACCEPTANCE

## OBJECTIVE

Perform exhaustive physical end-to-end validation of the repaired FA-01→FA-13 baseline. No new features unless a test exposes a defect required to complete an existing audited requirement.

## PRECONDITION

RECOVERY-01-FIX-01 through FIX-05 must be accepted, or deferred architectural limitations must be documented.

Read the forensic audit and all recovery reports.

Build a fresh native Android app and install on e0d9da95.

## COMPLETE E2E

Login → Customers → Customer Profile → Start Visit → timer → outcome → requirement → photo if implemented → follow-up if implemented → cash control → Finish → Summary → Recent Activity.

Observe PENDING/SYNCING/SYNCED.

Verify no disappearance and no duplication.

Verify offline completion, restart, reconnect and server synchronization.

Verify Customer A/B isolation.

## AUTH E2E

Normal login.

Session restore.

Recoverable token expiration.

PGRST303 behavior where reproducible.

Network failure during refresh.

Genuine invalid session.

Explicit logout.

Queue preservation.

## LOCATION / GEOFENCE

Foreground permission.

Background permission.

Tracking start/stop.

Background movement.

Location persistence.

Geofence ENTER/EXIT.

Accuracy rejection where applicable.

Duplicate event protection.

## OFFLINE E2E

Offline visit.

Offline requirement.

Offline activity.

Queue survives restart.

Reconnect.

Automatic sync.

Exactly one authoritative server record per operation.

Failure/retry.

## NOTIFICATION E2E

In-app notification visibility where supported.

Read/unread.

Offline read.

Reconnect sync.

Routing.

Staff isolation.

No remote push dependency.

## UI / DATA E2E

No fake counts.

No fake locations.

No fake products.

No fake tasks.

No fake financial data.

No fake follow-up.

No dummy business data in production runtime.

English/Hindi.

Stitch fidelity.

Navigation.

Android Back.

Restart.

## FINAL CLASSIFICATION

For every area use exactly one: IMPLEMENTED + PHYSICALLY VALIDATED; IMPLEMENTED + NOT PHYSICALLY VALIDATED; PARTIALLY IMPLEMENTED; BROKEN; NOT IMPLEMENTED — ARCHITECTURAL LIMITATION; BLOCKED — PRODUCT OWNER DECISION REQUIRED.

Do not equate build success with physical validation or Product Owner acceptance.

Record exact evidence for every test.

## COMPLETION REPORT

docs/completion_reports/FA-01-FA-13-FINAL-RECOVERY-ACCEPTANCE-REPORT.md

## FINAL CONTROL

Run all required automated and physical tests, build/install on e0d9da95 where applicable, record actual evidence, list changed files/DB objects/dependencies, and report PASS/FAIL/BLOCKED. Do not claim physical validation from code inspection. STOP. Do not start the next sprint or FA-14. Wait for explicit Product Owner approval.

# MASTER PRODUCT OWNER GATE

PASS → Product Owner reviews actual evidence and explicitly authorizes the next sprint.

FAIL → Antigravity fixes identified defects and repeats testing.

BLOCKED → Product Owner makes the required architectural/product decision.

No FA-14 until FA-01→FA-13 final recovery is explicitly accepted.

# ESTABLISHED PRODUCT DECISIONS

Photo/Proof: implement only with approved zero-cost storage; otherwise architectural limitation.

Cash Collection: do not invent a financial ledger; Tally remains authoritative.

Follow-up: do not use a boolean as a fake follow-up; reuse authoritative CRM architecture or classify unavailable.

Catalog: use authoritative CRM catalog if it exists; otherwise no fake product values.

Remote Push: intentionally not implemented under the current ₹0/no-billing constraint.

Background tracking/geofence: preserve one location pipeline; no duplicate watchers.