SHUBH LABH CRM

Raw Material Prices — Restructuring Micro-Sprint Plan

Antigravity Controlled Development Plan

# 1. Objective

Restructure the Raw Material Prices module into a clean, controlled hierarchy using small micro-sprints. Existing data and functionality must be preserved. Each micro-sprint is implemented, tested, reviewed, and approved before the next sprint begins.

# 2. Target Module Structure

Dashboard

Daily Price Entry

Price History

Price Analysis

WhatsApp Update

Configuration

Configuration contains:

Raw Materials

Quality Parameters

Brokers

Units

Price Types

General Settings

# 3. Development Control Rule

Run only ONE micro-sprint at a time:

Implement

Test

Prepare completion report

STOP

Wait for Product Owner approval

Do not combine multiple micro-sprints into one implementation. Do not introduce duplicate tables, duplicate architectures, fake data, or unrelated features. Do not disable RLS.

# RM-01 — Audit & Architecture Freeze

Objective: Understand the current implementation before making changes.

## Implementation Scope

Inspect current Raw Material Prices routes and all existing screens.

Inspect Dashboard, Daily Price Entry, Price History, Price Analysis, WhatsApp Update, and Configuration.

Inspect Raw Material master, database tables/views, existing components, shared layouts, and current Settings patterns.

Identify duplicated components, duplicated business logic, route inconsistencies, and data-model risks.

Do NOT modify UI, database schema, or business logic in this sprint.

## Stop / Deliverable

Deliverable: /docs/RAW_MATERIAL_PRICES_ARCHITECTURE_AUDIT.md

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-02 — Navigation Restructure

Objective: Establish the clean Raw Material Prices navigation hierarchy.

## Implementation Scope

Create/clean routes for Dashboard, Daily Price Entry, Price History, Price Analysis, WhatsApp Update, and Configuration.

Create/clean Configuration child routes for Raw Materials, Quality Parameters, Brokers, Units, Price Types, and General Settings.

Preserve existing functionality and data.

Verify direct URL access, refresh, browser back/forward, and no duplicate routes.

## Stop / Deliverable

STOP after route verification.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-03 — Configuration Shell

Objective: Build the reusable Configuration layout without implementing the six master pages.

## Implementation Scope

Create Configuration sidebar/navigation.

Add breadcrumb and page header.

Implement active navigation state.

Implement responsive navigation.

Create Configuration landing page with six cards: Raw Materials, Quality Parameters, Brokers, Units, Price Types, General Settings.

Do not change underlying business logic.

## Stop / Deliverable

STOP after shell and navigation testing.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-04 — Raw Materials Master

Objective: Move/restructure the existing Raw Material Master into Configuration.

## Implementation Scope

Route: /raw-material-prices/configuration/raw-materials.

Preserve existing raw material data and functionality.

Verify search, category filter, status filter, daily-tracking filter, add, edit, view, activate/deactivate, and price-history access.

Do not create a duplicate Raw Material master table.

## Stop / Deliverable

STOP after end-to-end CRUD and regression testing.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-05 — Quality Parameters

Objective: Implement the Quality Parameters configuration page.

## Implementation Scope

Route: /raw-material-prices/configuration/quality-parameters.

Support parameter name, code, applicable material/category, value type, unit, min/max, mandatory flag, status, and actions.

Support add, edit, view, validation, loading, empty, and error states.

Reuse the existing data architecture where available.

## Stop / Deliverable

STOP after testing.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-06 — Broker Master

Objective: Implement the Broker configuration page.

## Implementation Scope

Route: /raw-material-prices/configuration/brokers.

Support broker, mobile, WhatsApp, market/location, materials handled, notes, and status.

Support add, edit, view, validation, loading, empty, and error states.

Do not duplicate existing broker structures.

## Stop / Deliverable

STOP after testing.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-07 — Units & Price Types

Objective: Implement the Units and Price Types configuration masters.

## Implementation Scope

Units route: /raw-material-prices/configuration/units.

Price Types route: /raw-material-prices/configuration/price-types.

Support list, add, edit, activate/deactivate, and validation.

Protect values referenced by existing records; do not blindly delete referenced master data.

Reuse existing architecture.

## Stop / Deliverable

STOP after testing existing price-entry regression.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-08 — General Settings

Objective: Implement General Settings as grouped configuration.

## Implementation Scope

Route: /raw-material-prices/configuration/general-settings.

Use groups: Price Entry Rules, Approval Rules, Notifications, Display & Calculation, Data Management.

Support save, validation, success/error states, and unsaved-changes protection.

Do not invent unsupported settings or business rules.

## Stop / Deliverable

STOP after testing.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-09 — Dashboard Architecture

Objective: Define the data and business logic required for the Raw Material Prices Dashboard before coding it.

## Implementation Scope

Inspect existing price tables, price history, daily entries, raw material master, quality data, broker data, and price types.

Document the dashboard data sources and calculations.

Define what the dashboard can reliably answer from existing data.

Do not implement UI in this sprint.

Do not invent market intelligence or estimates.

## Stop / Deliverable

Deliverable: dashboard data specification. STOP for Product Owner review.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-10 — Dashboard Market Snapshot

Objective: Build the first functional Dashboard layer.

## Implementation Scope

Show Active Raw Materials.

Show Daily Tracked Materials.

Show Prices Updated Today.

Show Prices Pending Today.

Show Latest Price Date.

Add quick actions to Daily Price Entry, Price History, Price Analysis, WhatsApp Update, and Configuration.

Use real database data only.

## Stop / Deliverable

STOP after testing no-data, partial-data, and normal-data states.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-11 — Price Movement

Objective: Add transparent price movement information.

## Implementation Scope

Show previous available price versus current price.

Show absolute ₹ change.

Show percentage change when mathematically valid.

Show direction: Increased, Decreased, Stable.

Use previous available price rather than assuming the previous calendar day.

Handle missing previous values and zero previous price safely.

Do not estimate missing prices.

## Stop / Deliverable

STOP after calculation and regression testing.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-12 — Attention Center

Objective: Add an actionable Dashboard attention section.

## Implementation Scope

Show missing today's price.

Show stale price data where supported by existing data/configuration.

Show notable price movement only when an approved/configurable threshold exists.

Show pending broker quote or incomplete quality information only when supported by existing data.

Every attention item must have an explainable reason.

Do not introduce AI scoring.

## Stop / Deliverable

STOP after testing false-positive and empty states.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-13 — Dashboard to Action Integration

Objective: Connect Dashboard information to the existing workflows.

## Implementation Scope

Missing Price → Daily Price Entry.

Price Movement → Price History.

Analysis → Price Analysis.

Broker/Market Update → WhatsApp Update.

Master-data issue → Configuration.

Verify navigation preserves context where appropriate.

Do not redesign unrelated modules.

## Stop / Deliverable

STOP after end-to-end workflow testing.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# RM-14 — Final UX & Regression

Objective: Complete the Raw Material Prices restructuring and verify module stability.

## Implementation Scope

Test all routes and direct URL access.

Test refresh and browser back/forward.

Test desktop, tablet, and mobile layouts.

Test search, filters, add/edit, persistence, loading, empty, and error states.

Test existing price workflows for regression.

Verify Supabase/PostgreSQL usage and RLS/security behavior.

Confirm no duplicate tables, duplicate components, fake data, or disabled security controls.

## Stop / Deliverable

Deliverable: final completion report. STOP for Product Owner sign-off.

## Required Completion Report

Objective and scope completed

Files/components changed

Database objects/changes, if any

Tests executed and results

RLS/security verification

Known limitations

Deferred items

Final status: PASS / FAIL / BLOCKED

## ANTIGRAVITY STOP PROTOCOL

STOP → Prepare completion report → State PASS/FAIL/BLOCKED → WAIT FOR PRODUCT OWNER APPROVAL → Do not start the next micro-sprint.

# 4. Global Out-of-Scope Items

AI-based price prediction or scoring.

Unapproved market intelligence or automatic statements such as 'price is expensive'.

Forecasting or estimated prices.

Automated WhatsApp campaigns beyond the existing WhatsApp workflow.

Production, inventory, purchase, or unrelated ERP modules.

Replacing Tally as the financial source of truth.

Creating duplicate database architectures.

Disabling or weakening Row Level Security.

Large-scale UI redesign outside the Raw Material Prices module.

# 5. Product Owner Gate

The next micro-sprint may begin only after the Product Owner reviews the previous sprint's completion report and explicitly approves it.

Approved sequence:

RM-01 → RM-02 → RM-03 → RM-04 → RM-05 → RM-06 → RM-07 → RM-08 → RM-09 → RM-10 → RM-11 → RM-12 → RM-13 → RM-14