SMALL-SCALE FEED CRM

FINAL CONTROLLED DEVELOPMENT & SPRINT PLAN

Tally + Supabase/PostgreSQL + Flutter/Web-ready Architecture

PRODUCT OWNER
↕
ANTIGRAVITY DEVELOPMENT AGENT

Version: Final Architecture Baseline

# 1. Executive Summary

This project is a lightweight, domain-specific CRM for a small-scale feed business. It is designed to work alongside Tally rather than replace it. Tally remains the accounting and financial source of truth; the CRM becomes the operational system for customer relationships, daily follow-up, WhatsApp communication, customer feedback, feed-grade requirements and simple action-oriented intelligence.

The system is intentionally designed to remain small, fast and easy to use. Advanced AI scoring, complex customer-health models, marketing automation and enterprise CRM features are deliberately postponed until sufficient reliable CRM data has accumulated.

# 2. Product Principles

Tally = accounting and financial source of truth.

CRM = customer relationship, interaction, follow-up and market-demand intelligence.

WhatsApp = primary communication channel for fast customer contact, initially through controlled deep links.

Requirements = structured record of what customers actually need.

Today's Work = primary operating screen that answers what needs attention today.

Supabase/PostgreSQL = central application database; SQLite is not part of the production architecture.

Raw Tally data must be preserved before normalization or identity resolution.

Ambiguous customer identity must be reviewed by a human; uncertain parties must never be silently merged.

Every sprint is independently testable and requires explicit Product Owner approval before the next sprint begins.

# 3. Architecture & Technology Baseline

## 3.1 Technology

Frontend: Flutter with a responsive architecture suitable for desktop/web and future mobile clients.

Backend/Data Platform: Supabase.

Database: PostgreSQL through Supabase.

Authentication: Supabase Auth or an equivalent approved authentication layer, introduced only when required by the current sprint.

Tally integration: controlled import pipeline with staging and normalization layers.

WhatsApp: human-controlled WhatsApp deep links initially; official API automation is explicitly out of the initial scope.

## 3.2 Revised Architecture Flow

TALLY
                           │
                           ▼
                TALLY EXPORT / SOURCE FILE
                           │
                           ▼
                 ┌─────────────────────┐
                 │  IMPORT PROCESS     │
                 └─────────────────────┘
                           │
                           ▼
                  tally_imports
                           │
                           ▼
                 tally_raw_parties
                           │
                           ▼
              NORMALIZATION / VALIDATION
                           │
                           ▼
             PARTY IDENTITY RESOLUTION
                    │              │
              Confirmed         Ambiguous
                    │              │
                    ▼              ▼
              CRM PARTY      REVIEW QUEUE
                    │
          ┌─────────┼──────────┐
          ▼         ▼          ▼
      FOLLOW-UPS WHATSAPP REQUIREMENTS
          │         │          │
          └─────────┼──────────┘
                    ▼
             CUSTOMER ACTIVITY
                    │
                    ▼
              TODAY'S WORK
                    │
                    ▼
          MANAGEMENT / SIMPLE INSIGHTS

The architecture deliberately separates raw imported Tally data from the normalized CRM party identity. This protects the system from destructive imports, naming changes and uncertain deduplication.

# 4. Minimal Initial Navigation

TODAY
CUSTOMERS
REQUIREMENTS
FOLLOW-UPS
ACTIVITY
SETTINGS

The primary screen is named 'Today's Work', not 'Dashboard'. The purpose is actionability, not passive reporting.

# 5. Complete Data Model Outline

The following is the logical data model. Physical PostgreSQL implementation, indexes, constraints and RLS policies must be finalized during the relevant sprint without unnecessarily expanding the scope.

## users

id

name

mobile/email

role

is_active

created_at

updated_at

## parties / crm_parties

id

display_name

legal_or_core_name

city

state

mobile

whatsapp

communication_preference

preferred_channel

preferred_contact_time

crm_status

notes

created_at

updated_at

## party_relationships

id

party_id

relationship_type

is_active

created_at

updated_at

Relationship types: Customer, Supplier, Customer + Supplier, Other, Unknown

## tally_imports

id

source_file_name

source_type

imported_at

imported_by

record_count

success_count

error_count

status

notes

## tally_raw_parties

id

tally_import_id

tally_source_id

tally_ledger_name

tally_group

tally_status

raw_location

raw_payload_or_source_reference

first_seen

last_seen

## party_identity_links

id

crm_party_id

tally_raw_party_id

match_type

confidence

resolution_status

reason

resolved_by

resolved_at

## identity_review_queue

id

tally_raw_party_id

candidate_crm_party_id

match_reason

confidence

status

reviewed_by

reviewed_at

review_notes

## customer_contacts

id

party_id

contact_person

mobile

whatsapp

designation

is_primary

notes

## interactions / activity

id

party_id

user_id

channel

interaction_type

outcome

note

created_at

next_action

next_action_date

## follow_ups

id

party_id

reason

follow_up_date

priority

assigned_to

status

notes

created_by

completed_by

completed_at

## products

id

product_name

category

unit

is_active

notes

created_at

updated_at

## requirements

id

party_id

product_id

quantity

unit

expected_rate

required_date

priority

source_interaction_id

status

notes

created_by

created_at

updated_at

## requirement_events / status_history

id

requirement_id

old_status

new_status

changed_by

changed_at

note

## tally_transactions (future)

id

tally_import_id

tally_voucher_id

voucher_date

party_reference

amount

transaction_type

raw_reference

## 5.1 Important Identity Rules

CRM Party Identity is the stable business identity used by the CRM.

Tally Ledger Name is a source-system display value and may change.

A CRM party can be linked to one or more Tally ledger identities only after identity resolution.

A possible duplicate is not a confirmed duplicate.

Merging must be an explicit, auditable action.

Original Tally values must remain recoverable from staging/import history.

## 5.2 Status Model

Tally Status is separate from CRM Status.

Tally Status:
  Active
  OLD
  Unknown

CRM Status:
  Active
  Dormant
  At Risk
  Inactive
  Blocked

Tally OLD must not automatically mean CRM Dormant. The two statuses describe different systems.

## 5.3 Communication Preferences

Communication Preference:
  WhatsApp
  Call
  WhatsApp + Call
  No WhatsApp
  Do Not Contact

Preferred Contact Time: optional

# 6. Tally Transactional Data Rule

Critical rule: The supplied ledger-list PDF is not sufficient for historical financial metrics such as last purchase, purchase frequency, sales trend, purchase value or outstanding balance.

Those metrics require an appropriate voucher-level or transaction-level Tally export. Antigravity must not infer transaction history from a ledger-list PDF.

Ledger List / Party Master
        → identity + master-data use

Voucher-Level Export
        → transaction / financial intelligence

# 7. Tally Import & Identity Resolution Rules

Preserve the original Tally ledger name exactly as imported.

Do not use party name alone as a permanent primary identity.

Detect spelling variations, punctuation differences, abbreviations, location suffixes and aliases.

Flag ledgers containing '(OLD)' for appropriate Tally status handling.

Support Exact Match, Possible Match, Manual Confirmation and New Party outcomes.

Never silently merge uncertain parties.

Keep import history so a problematic import can be investigated or reprocessed.

Use staging tables before CRM tables.

# 8. Sprint Plan — Controlled Development

# SPRINT 0 — Discover & Freeze Scope

Objective: Understand the supplied Tally source and freeze the initial product/technical scope before production coding.

## Build

Inspect the supplied Tally PDF/export and identify what information is actually available.

Identify party/customer/supplier candidates, groups, location patterns, '(OLD)' records and obvious naming variations.

Document missing information and limitations.

Propose the logical data model and architecture.

Confirm Supabase/PostgreSQL and Flutter/Web-ready baseline.

Prepare TALLY_DATA_AUDIT.md, PROJECT_SCOPE.md, DATA_MODEL.md and ARCHITECTURE.md.

Scope boundary: Must NOT build production CRM screens, WhatsApp automation, bulk messaging, AI scoring or unapproved features.

GATE 0 — STOP. User approves the understanding and architecture.

# SPRINT 1 — CRM Foundation

Objective: Create the smallest working CRM shell.

## Build

Create application shell and responsive navigation.

Create central PostgreSQL/Supabase connection.

Create CRM party/customer model.

Create Customers list and search.

Create Customer Profile.

Create add/edit customer workflow.

Implement basic validation.

Use minimal navigation: Today, Customers, Requirements, Follow-ups, Activity, Settings.

Scope boundary: Do not build Tally import, requirements, follow-up engine, WhatsApp automation or advanced dashboard intelligence.

GATE 1 — STOP. User tests Create → Search → Open → Edit → Save.

# SPRINT 2 — Tally Import, Staging & Party Identity Resolution

Objective: Safely bring Tally party data into the CRM without corrupting or silently merging identities.

## Build

Create tally_imports and tally_raw_parties.

Implement import pipeline appropriate to the verified source format.

Preserve original Tally ledger name, source reference, group and Tally status.

Normalize data without destroying raw values.

Detect spelling variations, aliases, location variants and '(OLD)' records.

Create party identity links.

Create manual identity review/deduplication queue.

Support Exact Match, Possible Match, Manual Confirmation and New Party.

Record import summary and errors.

Allow explicit, auditable resolution of ambiguous parties.

Scope boundary: Do not calculate transaction history from the ledger-list PDF. Do not auto-merge uncertain parties.

GATE 2 — STOP. User reviews imported records, duplicate candidates, OLD records and match decisions.

# SPRINT 3 — Today's Work & Daily Follow-up

Objective: Make the CRM useful for daily customer action.

## Build

Rename/establish primary operating screen as Today's Work.

Show today's follow-ups.

Show overdue follow-ups.

Show high-priority actions.

Create follow-up with reason, date, priority, assignee and notes.

Support Pending, Completed, Postponed and Cancelled.

Add quick actions: Call, WhatsApp placeholder, Add Note, Complete, Postpone.

Show Last Contact and Next Action on customer context.

Scope boundary: Do not add advanced scoring or complex analytics.

GATE 3 — STOP. User can open Today's Work and immediately know whom to contact and what action is due.

# SPRINT 4 — One-Tap WhatsApp + Interaction Feedback

Objective: Make customer communication fast while keeping human control.

## Build

Create WhatsApp deep-link action.

Use editable pre-filled message templates.

After the user sends/returns from WhatsApp, immediately present quick feedback options.

Feedback options: Requirement, Order, Price Issue, Quality Issue, Payment Issue, No Requirement, Call Later, Competitor, Other.

Record interaction channel, outcome, user, date/time and note.

If Requirement is selected, open requirement capture automatically.

If Call Later is selected, prompt for follow-up date automatically.

Respect Do Not Contact and communication preferences.

Scope boundary: Do not build uncontrolled bulk messaging, marketing automation or official WhatsApp API integration.

GATE 4 — STOP. User can contact a customer and record the outcome in seconds.

# SPRINT 5 — Feed-Grade Requirement Management

Objective: Capture real customer demand in structured form.

## Build

Create requirement from interaction or customer profile.

Capture customer, product, quantity, unit, expected rate, required date, priority and notes.

Link requirement to source interaction.

Implement statuses: New, Quotation Required, Quotation Sent, Negotiation, Confirmed, Lost, Closed.

Record status history.

Allow next follow-up from the requirement.

Search/filter open requirements.

Keep product master simple and domain-specific.

Scope boundary: Do not build complex quotation, order-management or ERP functionality unless separately approved.

GATE 5 — STOP. Complete Customer → Contact → Requirement → Follow-up workflow using a real example.

# SPRINT 6 — Simple Business Intelligence / Today's Work Enhancement

Objective: Improve actionability without turning the product into a large BI platform.

## Build

Show open requirements.

Show pending quotations.

Show overdue follow-ups.

Show customers contacted today.

Show dormant/at-risk candidates only from transparent business rules.

Show simple requirement demand by product/category.

Show expected business only where the underlying data is reliable.

Improve customer profile with Last Contact, Last Requirement and Next Action.

Scope boundary: No AI scoring, advanced customer health models or predictive analytics.

GATE 6 — STOP. User confirms the screen helps decide what to do today.

# SPRINT 7 — Tally Voucher-Level Business Intelligence

Objective: Introduce historical financial intelligence only after the correct Tally transaction export is available.

## Build

Define/verify voucher-level Tally export format.

Create controlled transaction staging.

Link transaction parties to CRM Party Identity.

Support appropriate transaction-level metrics such as last purchase, purchase frequency, purchase value or outstanding only when source data supports them.

Keep financial/Tally information clearly separate from CRM interaction data.

Provide import auditability and error reporting.

Scope boundary: Do not fabricate metrics from the ledger-list PDF. Do not make CRM the accounting source of truth.

GATE 7 — STOP. User validates sample Tally-derived metrics against Tally.

# SPRINT 8 — Production Hardening & UAT

Objective: Make the CRM dependable for daily business use.

## Build

Test authentication and permissions.

Test database integrity and RLS where applicable.

Test Tally staging/import/reprocessing.

Test identity resolution and merge safety.

Test customer search and profile.

Test Today's Work.

Test WhatsApp deep links and communication preferences.

Test feedback and requirement flows.

Test dashboard/simple intelligence.

Test backup/recovery.

Test error handling.

Test responsive desktop/web/mobile layouts.

Conduct real-world User Acceptance Testing.

Scope boundary: No new feature development during hardening unless it is required to fix a release-blocking defect.

FINAL GATE — STOP. Release to production only after explicit Product Owner approval.

# 9. One-Tap WhatsApp & Feedback UX

CUSTOMER
   ↓
[WhatsApp]
   ↓
Editable pre-filled message
   ↓
User sends message manually
   ↓
Immediate quick feedback prompt
   ↓
┌───────────────┬─────────────────┐
│ Requirement   │ Call Later      │
│ Order         │ No Requirement  │
│ Price Issue   │ Quality Issue   │
│ Payment Issue │ Competitor      │
│ Other         │                 │
└───────────────┴─────────────────┘
          ↓
Automatic next step:
Requirement → Requirement Form
Call Later → Follow-up Form
Other → Interaction Note

Initial message-template set should remain small (approximately 3–5 useful business templates).

# 10. Today's Work — Primary Operating Screen

The primary operating question is:

“What should I do today?”

The screen should prioritize:

Today's follow-ups.

Overdue follow-ups.

High-priority customers.

Open requirements.

Pending quotations.

Call Later actions.

Customers needing attention.

Customer context should surface:

Customer
Last Contact
Last Outcome
Last Requirement
Next Action
Next Follow-up
[WhatsApp] [Call] [Complete]

# 11. Scope Discipline & Deferred Features

The following are deliberately postponed until reliable CRM data accumulates:

AI customer scoring.

Advanced customer-health metrics.

Predictive ordering.

Complex marketing automation.

Uncontrolled bulk WhatsApp messaging.

Large BI/reporting suites.

Enterprise workflow engines.

ERP/accounting replacement functionality.

A future feature may be proposed by Antigravity, but proposal does not equal authorization. It must enter a future sprint and receive Product Owner approval.

# 12. Strict Antigravity Control Protocol

The user is the Product Owner. Antigravity is the development agent.

Work ONLY on the current sprint.

Never implement future-sprint functionality because it appears convenient or related.

Never change the approved architecture, database strategy or major dependencies without explicit approval.

Do not introduce SQLite as a production database.

Do not fabricate, infer or invent missing Tally information.

Never silently merge ambiguous parties.

Never delete or overwrite raw Tally staging information.

All destructive or identity-changing operations must be explicit and auditable.

Every sprint must produce a working, testable increment.

Every sprint must include regression testing of previously working functionality.

A sprint is not complete merely because code compiles.

At sprint completion, generate the Sprint Completion Report.

At sprint completion, STOP.

Do not automatically start the next sprint.

Only explicit Product Owner approval permits the next sprint.

## 12.1 Required Sprint State Machine

PLANNED
   ↓
BUILDING
   ↓
TESTING
   ↓
REVIEW
   ↓
WAITING FOR APPROVAL
   ├── APPROVED → NEXT SPRINT
   └── REVISE → CURRENT SPRINT

# 13. Definition of Done

The sprint objective is achieved.

The intended business workflow works end-to-end.

The application runs without release-blocking errors.

Manual functional tests have been completed.

Regression testing has passed.

Database changes are documented.

No raw Tally data has been lost or silently overwritten.

Known limitations are documented.

The Sprint Completion Report is produced.

Antigravity is stopped and waiting for approval.

# 14. Standard Sprint Completion Report

SPRINT COMPLETION REPORT

Sprint:
Date:
Objective:

1. IMPLEMENTED
- List every feature actually implemented.

2. NOT IMPLEMENTED
- List intentionally deferred items.

3. FILES CREATED / MODIFIED / DELETED
- ...

4. DATABASE CHANGES
- Tables
- Columns
- Indexes
- Policies / RLS
- Migrations

5. TALLY DATA IMPACT
- Imports affected:
- Raw data preserved:
- Identity mappings changed:

6. TESTS PERFORMED
- ...

7. TEST RESULTS
PASS / FAIL

8. REGRESSION TEST
PASS / FAIL

9. BUGS FOUND
- ...

10. BUGS FIXED
- ...

11. KNOWN LIMITATIONS
- ...

12. SECURITY / DATA SAFETY
- ...

13. SCREENSHOT / DEMO EVIDENCE
- ...

14. NEXT SPRINT PROPOSAL
- Proposal only; do not implement.

STATUS:
⛔ SPRINT COMPLETE — WAITING FOR PRODUCT OWNER APPROVAL

# 15. Product Owner Control Commands

APPROVED — START SPRINT X

REVISE CURRENT SPRINT

STOP DEVELOPMENT

SHOW CURRENT SPRINT STATUS

RUN REGRESSION TEST

SHOW FILES CHANGED

SHOW DATABASE CHANGES

SHOW TALLY IMPORT / IDENTITY CHANGES

# 16. Mandatory Real-World Acceptance Scenarios

Create a new customer and find it again through search.

Import a Tally party and preserve its original Tally name.

Flag two similarly named parties as possible matches without silently merging them.

Handle a Tally ledger marked '(OLD)' without converting it automatically to CRM Dormant.

Mark a party as Customer + Supplier.

Set Do Not Contact and verify WhatsApp action is appropriately restricted.

Open Today's Work and identify today's follow-up actions.

Open WhatsApp from a customer and record a response in seconds.

Choose Requirement and have the requirement form open automatically.

Choose Call Later and have a follow-up created/scheduled.

Create a feed-grade requirement such as DDGS 20 MT and track it through follow-up.

Validate a voucher-level Tally metric against Tally before trusting it.

# 17. Final Operating Model

TALLY
  = Accounts / Financial Source of Truth

CRM
  = Customer Relationship + Follow-up + Requirement Intelligence

WHATSAPP
  = Communication Channel

REQUIREMENTS
  = Structured Market Demand

TODAY'S WORK
  = Daily Action Center

SUPABASE / POSTGRESQL
  = Central Application Data Platform

The final product should remain deliberately lightweight. Its success is measured by daily adoption and better customer follow-through—not by the number of modules or complexity of the technology.