SHUBH LABH CRM
PHASE 12 — BUSINESS INTELLIGENCE & DECISION SUPPORT
CONTROLLED ANTIGRAVITY MICRO-SPRINT IMPLEMENTATION PLAN

# Phase Objective

Convert reliable CRM production data into transparent, traceable business intelligence. AI, machine learning, predictive scoring and advanced automation are explicitly deferred until the underlying data and metrics are validated.

# Phase 12 Principle

DATA HEALTH → CUSTOMER 360 → SALES INTELLIGENCE → ACTIVITY INTELLIGENCE → PURCHASE BEHAVIOUR → CUSTOMER RISK → REACTIVATION → REQUIREMENT DEMAND → MANAGEMENT INTELLIGENCE → VALIDATION

Every important result must be explainable from underlying CRM/Tally records. No opaque score, silent identity merge or automatic CRM-status mutation is permitted.

# Sprint Map

| Sprint | Focus | Outcome | Gate |
| --- | --- | --- | --- |
| 12.1 | Production Data Health Audit | Measure data completeness, integrity and coverage | Data Health Approved |
| 12.2 | Customer 360 | Consolidated customer relationship/business view | Customer 360 Approved |
| 12.3 | Sales Pipeline Intelligence | Requirement/follow-up/outcome visibility | Pipeline Metrics Approved |
| 12.4 | Customer Activity Intelligence | Active/inactive/neglected relationship indicators | Activity Rules Approved |
| 12.5 | Purchase Behaviour | Voucher-based recency/frequency/pattern metrics | Purchase Metrics Approved |
| 12.6 | Customer Risk | Transparent rule-based At-Risk identification | Risk Rules Approved |
| 12.7 | Reactivation Intelligence | Dormant-to-reactivated funnel measurement | Reactivation Metrics Approved |
| 12.8 | Requirement Demand Intelligence | Feed-grade demand by product/category | Demand Metrics Approved |
| 12.9 | Management Intelligence Dashboard | Compact owner-level control room | Dashboard Approved |
| 12.10 | Intelligence Validation | Manual reconciliation and Phase 12 readiness | Phase 12 Approved |

# Global Antigravity Control Protocol

Read the previous sprint completion report before coding.

Inspect current schema, RLS, queries and UI; reuse existing architecture.

Supabase/PostgreSQL remains the central database.

Do not silently change Tally identity rules, CRM statuses or RLS.

Never silently merge Tally parties or overwrite raw Tally data.

Never infer voucher-level history from a ledger-list PDF.

Every metric must have a written definition and source fields.

Every classification must show its underlying evidence.

Do not introduce AI, ML or opaque scoring in Phase 12.

One micro-sprint at a time; no scope expansion.

Produce a completion report with files, DB objects, tests and PASS/FAIL/BLOCKED.

STOP after every sprint and wait for Product Owner approval.

# MICRO-SPRINT 12.1 — PRODUCTION DATA HEALTH AUDIT

## Objective

Audit production data before building intelligence. READ/REPORT first; do not bulk-clean or alter identities.

## Scope

Customer completeness and duplicate indicators

Tally Party Identity resolved/unresolved/ambiguous counts

'(OLD)' ledger handling

Mobile/contact completeness

Voucher-history coverage and linkage where voucher data exists

Follow-up open/completed/overdue/stale records

Activity coverage

Requirement status/ownership completeness

Reactivation integrity

Orphan/missing/invalid fields

Document data-health definitions and reconciliation

## Explicitly Out of Scope

AI scoring

Automatic cleansing

Silent merging

Bulk status changes

Raw Tally mutation

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.1
PRODUCTION DATA HEALTH AUDIT
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Audit production data before building intelligence. READ/REPORT first; do not bulk-clean or alter identities.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Customer completeness and duplicate indicators
- Tally Party Identity resolved/unresolved/ambiguous counts
- '(OLD)' ledger handling
- Mobile/contact completeness
- Voucher-history coverage and linkage where voucher data exists
- Follow-up open/completed/overdue/stale records
- Activity coverage
- Requirement status/ownership completeness
- Reactivation integrity
- Orphan/missing/invalid fields
- Document data-health definitions and reconciliation

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.1_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Definitions documented
[ ] Audit report generated
[ ] Exceptions traceable
[ ] No source mutation
[ ] RLS respected
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Definitions documented

Audit report generated

Exceptions traceable

No source mutation

RLS respected

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 12.2 — CUSTOMER 360

## Objective

Create one practical customer view combining approved CRM, Tally-linked, activity, follow-up, requirement and reactivation information.

## Scope

Show CRM identity separately from Tally display/ledger references

Show CRM Status and Tally Status separately

Show relationship and communication preferences

Show recent Activity and open/overdue Follow-ups

Show Requirements

Show validated voucher purchase metrics when available

Show reactivation history

Drill down from metrics to source records

## Explicitly Out of Scope

Customer-master redesign

AI summary

Predictive value

Large dashboard

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.2
CUSTOMER 360
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Create one practical customer view combining approved CRM, Tally-linked, activity, follow-up, requirement and reactivation information.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Show CRM identity separately from Tally display/ledger references
- Show CRM Status and Tally Status separately
- Show relationship and communication preferences
- Show recent Activity and open/overdue Follow-ups
- Show Requirements
- Show validated voucher purchase metrics when available
- Show reactivation history
- Drill down from metrics to source records

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.2_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Reliable Customer 360
[ ] Traceable sources
[ ] RLS verified
[ ] No duplicate data
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Reliable Customer 360

Traceable sources

RLS verified

No duplicate data

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 12.3 — SALES PIPELINE INTELLIGENCE

## Objective

Create transparent visibility from lead/customer interaction through requirement, follow-up and outcome using existing data.

## Scope

Map existing Lead, Customer, Requirement, Follow-up and Activity relationships

Define small approved pipeline model

Show open/overdue requirements

Show follow-up/outcome counts where supported

Drill down to records

Document historical data limitations

## Explicitly Out of Scope

AI conversion probability

Marketing attribution

New pipeline engine

Full sales automation

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.3
SALES PIPELINE INTELLIGENCE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Create transparent visibility from lead/customer interaction through requirement, follow-up and outcome using existing data.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Map existing Lead, Customer, Requirement, Follow-up and Activity relationships
- Define small approved pipeline model
- Show open/overdue requirements
- Show follow-up/outcome counts where supported
- Drill down to records
- Document historical data limitations

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.3_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Definitions approved
[ ] Metrics reconciled
[ ] No unsupported historical inference
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Definitions approved

Metrics reconciled

No unsupported historical inference

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 12.4 — CUSTOMER ACTIVITY INTELLIGENCE

## Objective

Use actual activity data to identify active, inactive or neglected relationships without changing CRM Status.

## Scope

Define approved activity windows

Measure recent contact/activity

Identify no-recent-activity customers where data supports it

Identify repeated overdue follow-ups

Separate no activity from no purchase history

Show evidence and drill-down

## Explicitly Out of Scope

AI engagement score

Automatic status changes

Opaque ranking

Predictive churn

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.4
CUSTOMER ACTIVITY INTELLIGENCE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Use actual activity data to identify active, inactive or neglected relationships without changing CRM Status.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Define approved activity windows
- Measure recent contact/activity
- Identify no-recent-activity customers where data supports it
- Identify repeated overdue follow-ups
- Separate no activity from no purchase history
- Show evidence and drill-down

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.4_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Rules approved
[ ] Evidence visible
[ ] Boundary cases tested
[ ] RLS verified
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Rules approved

Evidence visible

Boundary cases tested

RLS verified

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 12.5 — PURCHASE BEHAVIOUR

## Objective

Use validated voucher-level Tally data for simple recency/frequency/purchase-pattern intelligence.

## Scope

Confirm voucher coverage

Define last purchase date

Define frequency only with sufficient history

Define approved volume/value metrics

Identify interrupted/declining patterns only through explicit rules

Show source period/freshness

Separate customers without voucher history

## Explicitly Out of Scope

Predicted purchases

AI lifetime value

Unverified financial history

Automatic status changes

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.5
PURCHASE BEHAVIOUR
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Use validated voucher-level Tally data for simple recency/frequency/purchase-pattern intelligence.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Confirm voucher coverage
- Define last purchase date
- Define frequency only with sufficient history
- Define approved volume/value metrics
- Identify interrupted/declining patterns only through explicit rules
- Show source period/freshness
- Separate customers without voucher history

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.5_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Metrics reconciled
[ ] Coverage shown
[ ] Voucher source validated
[ ] No-history customers handled safely
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Metrics reconciled

Coverage shown

Voucher source validated

No-history customers handled safely

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 12.6 — CUSTOMER RISK

## Objective

Introduce explainable rule-based customer-risk identification using validated data.

## Scope

Use approved evidence such as purchase recency, activity recency and overdue follow-ups

Define small risk states

Show evidence behind each state

Keep risk separate from CRM Status

Version/document rules

Test boundaries

## Explicitly Out of Scope

Machine learning

Predictive churn

Automatic status changes

Opaque scoring

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.6
CUSTOMER RISK
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Introduce explainable rule-based customer-risk identification using validated data.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Use approved evidence such as purchase recency, activity recency and overdue follow-ups
- Define small risk states
- Show evidence behind each state
- Keep risk separate from CRM Status
- Version/document rules
- Test boundaries

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.6_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Rules approved
[ ] Evidence visible
[ ] Boundary tests pass
[ ] No automatic status mutation
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Rules approved

Evidence visible

Boundary tests pass

No automatic status mutation

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 12.7 — REACTIVATION INTELLIGENCE

## Objective

Measure effectiveness of the existing dormant/reactivation workflow.

## Scope

Measure approved dormant candidates

Measure contacted candidates

Measure follow-up completion

Measure response/requirement outcomes where captured

Measure reactivated customers only where defensible

Measure step timing where timestamps exist

Show source evidence

## Explicitly Out of Scope

Automatic reactivation

AI prioritization

New campaign system

Unsupported revenue attribution

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.7
REACTIVATION INTELLIGENCE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Measure effectiveness of the existing dormant/reactivation workflow.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Measure approved dormant candidates
- Measure contacted candidates
- Measure follow-up completion
- Measure response/requirement outcomes where captured
- Measure reactivated customers only where defensible
- Measure step timing where timestamps exist
- Show source evidence

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.7_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Funnel definitions approved
[ ] Counts reconcile
[ ] Sources traceable
[ ] No duplicate workflow
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Funnel definitions approved

Counts reconcile

Sources traceable

No duplicate workflow

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 12.8 — REQUIREMENT DEMAND INTELLIGENCE

## Objective

Turn structured feed-grade requirements into reliable demand visibility by product/category.

## Scope

Audit product/category consistency

Group open requirements

Show count/status/age

Identify repeated product/category demand

Separate uncategorized requirements

Drill down to customers

Document that captured demand is not guaranteed sales

## Explicitly Out of Scope

Production forecasting

AI recommendations

Assumed sales conversion

Complex planning

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.8
REQUIREMENT DEMAND INTELLIGENCE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Turn structured feed-grade requirements into reliable demand visibility by product/category.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Audit product/category consistency
- Group open requirements
- Show count/status/age
- Identify repeated product/category demand
- Separate uncategorized requirements
- Drill down to customers
- Document that captured demand is not guaranteed sales

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.8_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Definitions approved
[ ] Mapping validated
[ ] Drill-down works
[ ] No unsupported forecasting
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Definitions approved

Mapping validated

Drill-down works

No unsupported forecasting

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 12.9 — MANAGEMENT INTELLIGENCE DASHBOARD

## Objective

Combine only approved Phase 12 intelligence into a compact management control room.

## Scope

Show data-health indicators

Show activity/follow-up indicators

Show requirement demand

Show validated purchase indicators

Show rule-based risk counts

Show reactivation funnel

Show staff activity where permitted

Every KPI drills to records

Show freshness/coverage

Respect RLS

## Explicitly Out of Scope

Decorative chart overload

AI dashboard

Unsupported KPIs

Accounting replacement

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.9
MANAGEMENT INTELLIGENCE DASHBOARD
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Combine only approved Phase 12 intelligence into a compact management control room.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Show data-health indicators
- Show activity/follow-up indicators
- Show requirement demand
- Show validated purchase indicators
- Show rule-based risk counts
- Show reactivation funnel
- Show staff activity where permitted
- Every KPI drills to records
- Show freshness/coverage
- Respect RLS

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.9_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Every KPI traceable
[ ] RLS verified
[ ] Performance acceptable
[ ] Freshness visible
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Every KPI traceable

RLS verified

Performance acceptable

Freshness visible

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 12.10 — INTELLIGENCE VALIDATION

## Objective

Manually validate Phase 12 intelligence against real records before considering AI or advanced automation.

## Scope

Select representative customers and reconcile outputs

Validate Customer 360

Validate pipeline metrics

Validate activity classifications

Validate purchase metrics against vouchers

Validate risk rules

Validate reactivation funnel

Validate demand counts

Validate dashboard totals

Record false positives, gaps and data limitations

Separate data-quality issues from logic defects

Produce Phase 12 readiness recommendation

## Explicitly Out of Scope

New AI implementation

Major redesign

Automatic rule changes

Unvalidated optimization

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 12.10
INTELLIGENCE VALIDATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Data/BI Engineer + controlled sprint executor.

PRECONDITION:
Read the immediately previous completion report and inspect the current
implementation before changing anything.

OBJECTIVE:
Manually validate Phase 12 intelligence against real records before considering AI or advanced automation.

CONTROL:
Implement ONLY this sprint. Do not add AI, ML, predictive scoring or
unapproved business rules. Do not silently merge Tally identities or
modify raw Tally data. Reuse existing CRM architecture.

SCOPE:
- Select representative customers and reconcile outputs
- Validate Customer 360
- Validate pipeline metrics
- Validate activity classifications
- Validate purchase metrics against vouchers
- Validate risk rules
- Validate reactivation funnel
- Validate demand counts
- Validate dashboard totals
- Record false positives, gaps and data limitations
- Separate data-quality issues from logic defects
- Produce Phase 12 readiness recommendation

ARCHITECTURE RULES:
- Supabase/PostgreSQL is the central database.
- Reuse Customer, Lead, Activity, Follow-up, Requirement, Tally Identity
  and voucher structures.
- Every metric needs a definition and source fields.
- Every classification must expose evidence.
- Ledger-list PDF data is not voucher-level financial history.
- Intelligence must not automatically mutate CRM Status.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, important boundary/duplicate
cases and RLS. Reconcile important metrics to underlying records.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_12.10_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Metric/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Reconciliation evidence
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Manual reconciliation complete
[ ] Critical discrepancies resolved/documented
[ ] Definitions frozen
[ ] Limitations documented
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Manual reconciliation complete

Critical discrepancies resolved/documented

Definitions frozen

Limitations documented

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# Phase 12 Governance

Phase 12 must produce a trustworthy, explainable intelligence layer—not an AI layer.

Data quality is measurable and visible.

Customer information is consolidated into Customer 360.

Sales and follow-up activity is measurable.

Purchase behaviour uses only validated voucher-level data.

Customer risk is rule-based and explainable.

Reactivation effectiveness is measurable.

Feed-grade requirement demand is visible.

Management has a traceable intelligence view.

Every metric has a definition, source and known limitation.

AI is considered only after 12.10 validation.

# Execution Order

12.1 → APPROVE → 12.2 → APPROVE → 12.3 → APPROVE → 12.4 → APPROVE → 12.5 → APPROVE → 12.6 → APPROVE → 12.7 → APPROVE → 12.8 → APPROVE → 12.9 → APPROVE → 12.10

# Product Owner Rule

Give Antigravity one micro-sprint at a time. Review its completion report, test the result, then explicitly authorize the next sprint. Never provide the whole phase as one coding instruction.