SHUBH LABH CRM
PHASE 19 — WORKFLOW AUTOMATION & CRM INTELLIGENCE READINESS
CONTROLLED ANTIGRAVITY MICRO-SPRINT IMPLEMENTATION PLAN

# Why Phase 19?

Yes—there is a logical next phase after Phase 18. The CRM now has customer, dealer, sales, requirement, communication, follow-up, transactional and demand data. The next priority should be controlled workflow automation and data-quality discipline, not another large module or premature AI.

# Phase 19 Objective

Create a safe, deterministic automation layer that reduces repetitive CRM work while keeping humans in control. Standardize rules, alerts, notification workflows, audit trails, data-quality monitoring and KPI definitions so the system becomes ready for future intelligence.

# Operating Principle

EVENT → RULE → PROPOSED ACTION → HUMAN CONTROL → EXECUTION → AUDIT

Customer-facing communication requires human confirmation. Tally remains the financial source of truth. No AI/ML or predictive scoring is introduced in Phase 19.

# Sprint Map

| Sprint | Focus | Outcome |
| --- | --- | --- |
| 19.1 | Automation Rule Foundation | Safe deterministic rule framework |
| 19.2 | Follow-up Automation Rules | Automatic creation of eligible CRM work items |
| 19.3 | Requirement & Opportunity Alerts | Timely internal action alerts |
| 19.4 | Customer/Dealer Attention Alerts | Explainable account-attention signals |
| 19.5 | Communication Preparation Layer | Prepared messages with mandatory human confirmation |
| 19.6 | Notification & Reminder Center | Unified internal notifications |
| 19.7 | Automation Audit & Controls | Traceability, retries and kill-switches |
| 19.8 | CRM Data Quality Monitor | Continuous operational data-quality visibility |
| 19.9 | Intelligence Readiness & KPI Registry | Trustworthy KPI and data foundation |
| 19.10 | Phase 19 UAT, Safety & Hardening | Safe production readiness |

# Global Antigravity Control Protocol

Read the Phase 18 completion report before coding.

Inspect existing Customer, Dealer, Account 360, Opportunity, Requirement, Follow-up, Communication, Activity, Today's Work, Tally BI and Demand implementations.

Supabase/PostgreSQL remains central.

Reuse existing entities; never create parallel CRM masters or history stores.

Every automation must have an explicit trigger, condition and action.

Every execution must be auditable and safely disableable.

Duplicate events and retries must be handled safely.

Customer-facing communication must never be silently sent.

Respect Do Not Contact and communication preferences.

Tally remains the financial source of truth.

No AI/ML/predictive scoring in Phase 19.

No automatic Tally/accounting/financial mutation.

No silent customer, dealer, opportunity or requirement status changes.

Respect authentication, authorization and RLS.

One micro-sprint at a time; STOP after each completion report.

# MICRO-SPRINT 19.1 — AUTOMATION RULE FOUNDATION

## Objective

Build the technical foundation for deterministic CRM rules.

## Scope

Define approved event types, conditions and actions.

Create rule active/inactive controls.

Define execution/audit records.

Prevent duplicate execution and recursive loops.

Define failure and retry behavior.

Provide an administrator kill-switch.

## Explicitly Out of Scope

AI agents

Predictive automation

Unrestricted scripting

Financial automation

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.1
AUTOMATION RULE FOUNDATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Build the technical foundation for deterministic CRM rules.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Define approved event types, conditions and actions.
- Create rule active/inactive controls.
- Define execution/audit records.
- Prevent duplicate execution and recursive loops.
- Define failure and retry behavior.
- Provide an administrator kill-switch.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.1_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 19.2 — FOLLOW-UP AUTOMATION RULES

## Objective

Automatically create eligible CRM follow-up work from approved deterministic conditions.

## Scope

Use existing follow-up infrastructure.

Define rules for overdue follow-ups, unresolved requirements and scheduled reviews where appropriate.

Prevent duplicate active follow-ups.

Show automated origin clearly.

Use existing ownership rules.

Allow normal human completion/outcome handling.

## Explicitly Out of Scope

AI prioritization

Auto WhatsApp

Bulk campaigns

Opaque assignment

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.2
FOLLOW-UP AUTOMATION RULES
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Automatically create eligible CRM follow-up work from approved deterministic conditions.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Use existing follow-up infrastructure.
- Define rules for overdue follow-ups, unresolved requirements and scheduled reviews where appropriate.
- Prevent duplicate active follow-ups.
- Show automated origin clearly.
- Use existing ownership rules.
- Allow normal human completion/outcome handling.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.2_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 19.3 — REQUIREMENT & OPPORTUNITY ALERTS

## Objective

Prevent important requirements and opportunities from silently becoming stale.

## Scope

Define explicit stale/overdue conditions.

Create internal alerts or proposed actions.

Show source and evidence.

Allow acknowledgement and follow-up creation.

Do not automatically close or mutate opportunity state.

## Explicitly Out of Scope

Predictive conversion

AI scoring

Automatic closure

Customer-facing automation

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.3
REQUIREMENT & OPPORTUNITY ALERTS
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Prevent important requirements and opportunities from silently becoming stale.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Define explicit stale/overdue conditions.
- Create internal alerts or proposed actions.
- Show source and evidence.
- Allow acknowledgement and follow-up creation.
- Do not automatically close or mutate opportunity state.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.3_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 19.4 — CUSTOMER/DEALER ATTENTION ALERTS

## Objective

Create transparent attention signals from existing account, dealer, payment, demand and health conditions.

## Scope

Define deterministic attention conditions.

Show why attention is required.

Handle insufficient data explicitly.

Create internal action where appropriate.

Do not describe attention signals as predictions or automatically change status.

## Explicitly Out of Scope

AI churn prediction

Predictive scoring

Automatic status changes

Market prediction

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.4
CUSTOMER/DEALER ATTENTION ALERTS
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Create transparent attention signals from existing account, dealer, payment, demand and health conditions.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Define deterministic attention conditions.
- Show why attention is required.
- Handle insufficient data explicitly.
- Create internal action where appropriate.
- Do not describe attention signals as predictions or automatically change status.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.4_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 19.5 — COMMUNICATION PREPARATION LAYER

## Objective

Standardize preparation of customer/dealer communication without uncontrolled sending.

## Scope

Reuse approved WhatsApp templates and communication history.

Prepare suggested message/context from an approved rule.

Show recipient, template and reason before sending.

Require human confirmation.

Respect DNC and preferred channel.

Log the final outcome.

## Explicitly Out of Scope

Auto-send WhatsApp

Bulk campaign engine

AI-generated outbound messaging

DNC bypass

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.5
COMMUNICATION PREPARATION LAYER
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Standardize preparation of customer/dealer communication without uncontrolled sending.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Reuse approved WhatsApp templates and communication history.
- Prepare suggested message/context from an approved rule.
- Show recipient, template and reason before sending.
- Require human confirmation.
- Respect DNC and preferred channel.
- Log the final outcome.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.5_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 19.6 — NOTIFICATION & REMINDER CENTER

## Objective

Create a unified internal notification experience.

## Scope

Define notification types.

Show unread/read state.

Link notifications to source records.

Support acknowledgement/dismissal.

Prevent duplicates.

Navigate directly to the required action.

Keep notification volume controlled by explicit rules.

## Explicitly Out of Scope

Marketing notification engine

Opaque notification ranking

Unnecessary external infrastructure

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.6
NOTIFICATION & REMINDER CENTER
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Create a unified internal notification experience.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Define notification types.
- Show unread/read state.
- Link notifications to source records.
- Support acknowledgement/dismissal.
- Prevent duplicates.
- Navigate directly to the required action.
- Keep notification volume controlled by explicit rules.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.6_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 19.7 — AUTOMATION AUDIT & CONTROLS

## Objective

Make automation inspectable, safe and reversible.

## Scope

Record execution attempts, results and source identifiers.

Provide rule enable/disable controls.

Protect against recursive loops.

Define retry limits.

Expose failures to authorized administrators.

Ensure automation cannot mutate Tally financial truth.

## Explicitly Out of Scope

Hidden automation

Unlimited retries

Destructive automatic recovery

Direct Tally mutation

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.7
AUTOMATION AUDIT & CONTROLS
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Make automation inspectable, safe and reversible.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Record execution attempts, results and source identifiers.
- Provide rule enable/disable controls.
- Protect against recursive loops.
- Define retry limits.
- Expose failures to authorized administrators.
- Ensure automation cannot mutate Tally financial truth.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.7_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 19.8 — CRM DATA QUALITY MONITOR

## Objective

Surface operational data-quality problems that could damage automation.

## Scope

Check missing owners, stale actions, duplicate active follow-ups, incomplete customer/dealer links, invalid product links and stale requirements/opportunities.

Show severity and source record.

Allow controlled resolution.

Never silently delete or merge records.

## Explicitly Out of Scope

Silent cleanup

Automatic identity merge

AI correction

Destructive auto-fix

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.8
CRM DATA QUALITY MONITOR
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Surface operational data-quality problems that could damage automation.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Check missing owners, stale actions, duplicate active follow-ups, incomplete customer/dealer links, invalid product links and stale requirements/opportunities.
- Show severity and source record.
- Allow controlled resolution.
- Never silently delete or merge records.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.8_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 19.9 — INTELLIGENCE READINESS & KPI REGISTRY

## Objective

Prepare trustworthy data definitions for future analytics without implementing AI.

## Scope

Define important CRM KPIs with formula and source.

Document freshness expectations and limitations.

Identify data gaps.

Validate Customer, Dealer, Sales, Requirement, Follow-up, Demand and Tally-derived metrics.

Separate observed metrics from estimates.

Document future AI candidates only; do not implement them.

## Explicitly Out of Scope

AI deployment

Predictive scoring

Black-box KPIs

Unvalidated forecasts

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.9
INTELLIGENCE READINESS & KPI REGISTRY
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Prepare trustworthy data definitions for future analytics without implementing AI.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Define important CRM KPIs with formula and source.
- Document freshness expectations and limitations.
- Identify data gaps.
- Validate Customer, Dealer, Sales, Requirement, Follow-up, Demand and Tally-derived metrics.
- Separate observed metrics from estimates.
- Document future AI candidates only; do not implement them.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.9_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 19.10 — PHASE 19 UAT, SAFETY & HARDENING

## Objective

Validate that automation reduces work without creating uncontrolled customer or financial actions.

## Scope

Test triggers, duplicates, retries and failures.

Test kill-switches.

Test notifications.

Test communication preparation and mandatory human confirmation.

Test DNC and permissions.

Test data-quality monitoring and KPI definitions.

Run regression across Phases 1–18.

Review logs, performance and responsive UX.

## Explicitly Out of Scope

AI rollout

Auto-send campaigns

Predictive decisions

Automatic financial actions

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 19.10
PHASE 19 UAT, SAFETY & HARDENING
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM Automation Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 18 completion report and inspect the existing
implementation before coding.

OBJECTIVE:
Validate that automation reduces work without creating uncontrolled customer or financial actions.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring.
No automatic customer-facing messages.
No bulk WhatsApp campaigns.
No automatic financial/accounting/Tally mutations.
No silent Customer, Dealer, Party Identity, Opportunity or
Requirement status changes.
No parallel CRM entities.
Every automation must be deterministic, auditable and disableable.

SCOPE:
- Test triggers, duplicates, retries and failures.
- Test kill-switches.
- Test notifications.
- Test communication preparation and mandatory human confirmation.
- Test DNC and permissions.
- Test data-quality monitoring and KPI definitions.
- Run regression across Phases 1–18.
- Review logs, performance and responsive UX.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing CRM entities and workflows.
- Every rule has an explicit trigger, condition and action.
- Every execution has an audit trail.
- Duplicate events and retries are safely handled.
- Customer-facing communication requires human confirmation.
- DNC and communication preferences are mandatory controls.
- Tally remains the financial source of truth.
- Respect authentication and RLS.

TESTING:
Test happy path, duplicate events, retries, failures, disabled rules,
permissions/RLS, stale/missing data, communication safeguards and
regression impacts.

DOCUMENTATION:
Create /docs/MICRO_SPRINT_19.10_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Rules/triggers/actions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Automation audit evidence
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

☐ Scope implemented

☐ Tests passed

☐ Regression passed

☐ Security/RLS verified

☐ Completion report reviewed

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# Phase 19 Governance

Phase 19 is deliberately an automation-readiness phase, not an AI phase. Its purpose is to make repetitive CRM work safer and more consistent while creating the data quality, KPI definitions and auditability required before any future intelligent layer.

One micro-sprint at a time.

Every automation is deterministic, documented, auditable and disableable.

Customer-facing communication requires human confirmation.

DNC and communication preferences are never bypassed.

Tally remains authoritative for financial truth.

No AI/predictive scoring.

No automatic financial actions.

No silent status changes.

No uncontrolled WhatsApp automation.

Every sprint ends with a completion report and Product Owner gate.

# Execution Order

19.1 → APPROVE → 19.2 → APPROVE → 19.3 → APPROVE → 19.4 → APPROVE → 19.5 → APPROVE → 19.6 → APPROVE → 19.7 → APPROVE → 19.8 → APPROVE → 19.9 → APPROVE → 19.10

# Product Owner Rule

Give Antigravity ONE micro-sprint at a time. Review the completion report, test the result, and explicitly authorize the next sprint. Never provide the entire phase as one coding instruction.