SHUBH LABH CRM
PHASE 14 — CUSTOMER ENGAGEMENT & CONTROLLED AUTOMATION
CONTROLLED ANTIGRAVITY MICRO-SPRINT IMPLEMENTATION PLAN

# Phase 14 Objective

Turn validated Phase 13 opportunities into structured customer-engagement workflows while keeping the salesperson in control. Improve communication history, WhatsApp workflows, follow-up sequences, requirement engagement and communication analytics before considering broader automation.

# Operating Principle

CUSTOMER → OPPORTUNITY → COMMUNICATION → RESPONSE → REQUIREMENT/OUTCOME → FOLLOW-UP → RESULT

No automated action should be enabled unless the same action can first be performed, recorded and validated manually.

# Sprint Map

| Sprint | Focus | Outcome | Gate |
| --- | --- | --- | --- |
| 14.1 | Communication Center Foundation | Reliable communication history | Communication Foundation Approved |
| 14.2 | WhatsApp Template Engine | Reusable controlled templates | Template System Approved |
| 14.3 | Personalized Message Preparation | Customer-specific message preparation | Message Preparation Approved |
| 14.4 | Follow-up Sequence Engine | Controlled multi-step follow-ups | Sequence Rules Approved |
| 14.5 | Response & Outcome Capture | Fast structured response capture | Outcome Flow Approved |
| 14.6 | Requirement Follow-up Automation | Structured requirement engagement | Requirement Flow Approved |
| 14.7 | Opportunity Engagement | Connect opportunities to actions | Opportunity Engagement Approved |
| 14.8 | Salesperson Communication Queue | Actionable communication queue | Communication Queue Approved |
| 14.9 | Management Engagement Analytics | Communication/outcome analytics | Analytics Approved |
| 14.10 | Automation Safety & Validation | End-to-end validation | Phase 14 Approved |

# Global Antigravity Control Protocol

Read Phase 13 completion report before coding.

Inspect existing Customer, Opportunity, Today's Work, WhatsAppAction, Follow-up, Activity and Requirement implementations.

Supabase/PostgreSQL remains central.

Reuse existing communication/activity/follow-up structures; never create parallel histories.

Every communication must be traceable to its customer and relevant CRM context.

No automatic WhatsApp sending in Phase 14 unless a later sprint explicitly authorizes it.

No AI-generated messages or predictive response scoring.

Human users must review/control outbound communication.

Respect authentication and RLS.

One micro-sprint at a time; produce a completion report and STOP for approval.

# MICRO-SPRINT 14.1 — COMMUNICATION CENTER FOUNDATION

## Objective

Create reliable communication history and action recording using existing Activity/Follow-up architecture.

## Scope

Audit current WhatsAppAction, Activity and Follow-up records.

Define a communication event model without duplicating interaction history.

Record customer, user, channel, purpose, timestamp, direction and linked CRM object.

Support existing/manual channels.

Show communication history on customer profile.

Allow salesperson to record action/outcome.

Link opportunity/requirement/follow-up to communication.

Preserve historical records.

## Explicitly Out of Scope

WhatsApp API

Automatic sending

AI messages

Bulk campaigns

Parallel communication history

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.1
COMMUNICATION CENTER FOUNDATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Create reliable communication history and action recording using existing Activity/Follow-up architecture.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Audit current WhatsAppAction, Activity and Follow-up records.
- Define a communication event model without duplicating interaction history.
- Record customer, user, channel, purpose, timestamp, direction and linked CRM object.
- Support existing/manual channels.
- Show communication history on customer profile.
- Allow salesperson to record action/outcome.
- Link opportunity/requirement/follow-up to communication.
- Preserve historical records.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.1_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Model approved
[ ] Records preserved
[ ] Customer history works
[ ] Linked objects work
[ ] RLS verified
[ ] Regression passes
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Model approved

Records preserved

Customer history works

Linked objects work

RLS verified

Regression passes

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 14.2 — WHATSAPP TEMPLATE ENGINE

## Objective

Create controlled reusable WhatsApp templates.

## Scope

Define template name, purpose, body, active/inactive state and variables.

Support safe CRM variables such as customer, salesperson, product/requirement and follow-up context.

Validate missing variables.

Authorized create/edit/deactivate.

Integrate with existing deep link.

## Explicitly Out of Scope

WhatsApp Business API

Automatic sending

AI-generated templates

Campaign manager

Marketing automation

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.2
WHATSAPP TEMPLATE ENGINE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Create controlled reusable WhatsApp templates.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Define template name, purpose, body, active/inactive state and variables.
- Support safe CRM variables such as customer, salesperson, product/requirement and follow-up context.
- Validate missing variables.
- Authorized create/edit/deactivate.
- Integrate with existing deep link.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.2_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Templates reusable
[ ] Variables validated
[ ] Inactive templates blocked
[ ] RLS verified
[ ] Existing flow preserved
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Templates reusable

Variables validated

Inactive templates blocked

RLS verified

Existing flow preserved

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 14.3 — PERSONALIZED MESSAGE PREPARATION

## Objective

Prepare customer-specific messages from approved templates and current CRM context.

## Scope

Resolve approved variables.

Show preview before opening WhatsApp.

Allow salesperson editing.

Block unresolved placeholders.

Preserve deep-link mechanism.

Record action after confirmation.

Human controls final sending.

## Explicitly Out of Scope

AI copy

Automatic sending

Bulk personalization

Predictive response scoring

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.3
PERSONALIZED MESSAGE PREPARATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Prepare customer-specific messages from approved templates and current CRM context.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Resolve approved variables.
- Show preview before opening WhatsApp.
- Allow salesperson editing.
- Block unresolved placeholders.
- Preserve deep-link mechanism.
- Record action after confirmation.
- Human controls final sending.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.3_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Preview correct
[ ] Variables resolved
[ ] Human edit works
[ ] No unresolved placeholders
[ ] Action recorded
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Preview correct

Variables resolved

Human edit works

No unresolved placeholders

Action recorded

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 14.4 — FOLLOW-UP SEQUENCE ENGINE

## Objective

Create a lightweight controlled multi-step follow-up model.

## Scope

Define sequence and steps.

Use existing Follow-up infrastructure.

Support simple timing/action types.

Show upcoming/overdue steps in Today's Work.

Allow skip/complete/reschedule.

Prevent duplicate follow-ups.

Keep history auditable.

## Explicitly Out of Scope

Complex workflow builder

Marketing automation

Automatic WhatsApp

AI sequencing

Campaign scheduler

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.4
FOLLOW-UP SEQUENCE ENGINE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Create a lightweight controlled multi-step follow-up model.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Define sequence and steps.
- Use existing Follow-up infrastructure.
- Support simple timing/action types.
- Show upcoming/overdue steps in Today's Work.
- Allow skip/complete/reschedule.
- Prevent duplicate follow-ups.
- Keep history auditable.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.4_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Sequence documented
[ ] Existing Follow-up reused
[ ] Duplicates prevented
[ ] Today's Work works
[ ] Manual control retained
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Sequence documented

Existing Follow-up reused

Duplicates prevented

Today's Work works

Manual control retained

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 14.5 — RESPONSE & OUTCOME CAPTURE

## Objective

Make post-contact feedback fast and structured.

## Scope

Review existing quick-feedback flow.

Define small objective outcomes.

Capture immediately after communication.

Prompt for requirement or next follow-up when relevant.

Allow optional notes.

Store outcome against correct context.

Do not falsely record failed/cancelled actions as successful.

Verify responsive UX.

## Explicitly Out of Scope

AI sentiment

Long questionnaires

Automatic status changes

Complex survey engine

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.5
RESPONSE & OUTCOME CAPTURE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Make post-contact feedback fast and structured.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Review existing quick-feedback flow.
- Define small objective outcomes.
- Capture immediately after communication.
- Prompt for requirement or next follow-up when relevant.
- Allow optional notes.
- Store outcome against correct context.
- Do not falsely record failed/cancelled actions as successful.
- Verify responsive UX.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.5_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Quick options work
[ ] Correct linkage
[ ] No false success
[ ] Next-action prompt works
[ ] Responsive UX
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Quick options work

Correct linkage

No false success

Next-action prompt works

Responsive UX

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 14.6 — REQUIREMENT FOLLOW-UP AUTOMATION

## Objective

Connect open feed-grade requirements to controlled engagement.

## Scope

Review Requirement lifecycle.

Identify requirements needing contact.

Show product/category, age, customer, owner and latest communication.

Prepare approved communication action.

Create/schedule follow-up using existing structures.

Record outcome and next action.

Never silently close a requirement from communication alone.

## Explicitly Out of Scope

Automatic quotations

Production planning

AI recommendation

Automatic closure

Bulk messaging

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.6
REQUIREMENT FOLLOW-UP AUTOMATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Connect open feed-grade requirements to controlled engagement.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Review Requirement lifecycle.
- Identify requirements needing contact.
- Show product/category, age, customer, owner and latest communication.
- Prepare approved communication action.
- Create/schedule follow-up using existing structures.
- Record outcome and next action.
- Never silently close a requirement from communication alone.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.6_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Context preserved
[ ] Communication linked
[ ] Follow-up linked
[ ] Outcome recorded
[ ] No silent closure
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Context preserved

Communication linked

Follow-up linked

Outcome recorded

No silent closure

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 14.7 — OPPORTUNITY ENGAGEMENT

## Objective

Connect Phase 13 opportunities to practical communication actions.

## Scope

Review opportunity types/evidence.

Show available action per type.

Initiate communication from opportunity.

Prepare relevant context.

Record communication/outcome back to opportunity.

Human controls status/outcome changes.

Prevent duplicate engagement.

## Explicitly Out of Scope

AI prioritization

Automatic outreach

Predictive response

Automatic closure

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.7
OPPORTUNITY ENGAGEMENT
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Connect Phase 13 opportunities to practical communication actions.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Review opportunity types/evidence.
- Show available action per type.
- Initiate communication from opportunity.
- Prepare relevant context.
- Record communication/outcome back to opportunity.
- Human controls status/outcome changes.
- Prevent duplicate engagement.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.7_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Linkage works
[ ] Communication recorded
[ ] Outcome recorded
[ ] Human control
[ ] Duplicates prevented
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Linkage works

Communication recorded

Outcome recorded

Human control

Duplicates prevented

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 14.8 — SALESPERSON COMMUNICATION QUEUE

## Objective

Extend Today's Work into a focused communication queue.

## Scope

Combine due communications, approved opportunity actions and requirement follow-ups.

Show customer, reason, action and evidence.

One-tap customer/message/WhatsApp access.

Complete/skip/reschedule.

Prevent duplicates.

Respect RLS.

Keep screen lightweight.

## Explicitly Out of Scope

Complex workforce scheduling

AI ranking

Automatic assignment

Bulk campaigns

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.8
SALESPERSON COMMUNICATION QUEUE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Extend Today's Work into a focused communication queue.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Combine due communications, approved opportunity actions and requirement follow-ups.
- Show customer, reason, action and evidence.
- One-tap customer/message/WhatsApp access.
- Complete/skip/reschedule.
- Prevent duplicates.
- Respect RLS.
- Keep screen lightweight.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.8_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Queue actionable
[ ] Evidence visible
[ ] One-tap works
[ ] Duplicates prevented
[ ] RLS verified
[ ] Responsive UX
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Queue actionable

Evidence visible

One-tap works

Duplicates prevented

RLS verified

Responsive UX

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 14.9 — MANAGEMENT ENGAGEMENT ANALYTICS

## Objective

Measure communication activity and outcomes using validated records.

## Scope

Communication volume by channel where supported.

Completed/overdue follow-ups.

Contact/response outcomes where captured.

Requirement/opportunity outcomes linked to communication.

Salesperson activity where permitted.

Trends only where data coverage is sufficient.

Every KPI drills to source records.

Distinguish attempts from confirmed responses.

## Explicitly Out of Scope

Predictive engagement score

AI sentiment

Unsupported conversion rates

Marketing attribution

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.9
MANAGEMENT ENGAGEMENT ANALYTICS
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Measure communication activity and outcomes using validated records.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Communication volume by channel where supported.
- Completed/overdue follow-ups.
- Contact/response outcomes where captured.
- Requirement/opportunity outcomes linked to communication.
- Salesperson activity where permitted.
- Trends only where data coverage is sufficient.
- Every KPI drills to source records.
- Distinguish attempts from confirmed responses.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.9_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] KPI definitions
[ ] Source linkage
[ ] Drill-down
[ ] RLS verified
[ ] Freshness shown
[ ] Completion report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

KPI definitions

Source linkage

Drill-down

RLS verified

Freshness shown

Completion report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 14.10 — AUTOMATION SAFETY & VALIDATION

## Objective

Validate Phase 14 end-to-end before broader automation.

## Scope

Test Customer→Opportunity/Requirement→Communication→Response→Follow-up.

Test WhatsApp deep link.

Test missing template variables.

Test duplicates.

Test cancelled/failed communication.

Test RLS.

Test responsive workflow.

Verify human control.

Document low-risk future automation candidates.

Freeze validated workflows/limitations.

## Explicitly Out of Scope

Broad automation

AI implementation

Automatic WhatsApp campaigns

Unvalidated automation

Major redesign

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 14.10
AUTOMATION SAFETY & VALIDATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + CRM/Customer Engagement Engineer +
controlled sprint executor.

PRECONDITION:
Read Phase 13 completion report and previous sprint report. Inspect
existing implementation before coding.

OBJECTIVE:
Validate Phase 14 end-to-end before broader automation.

CONTROL:
Implement ONLY this sprint. No scope expansion. No AI/ML/predictive
scoring/opaque automation. No automatic WhatsApp sending. No silent
Customer, Tally, Party Identity, Opportunity or Requirement status
changes. No parallel Activity/Communication/Follow-up systems.

SCOPE:
- Test Customer→Opportunity/Requirement→Communication→Response→Follow-up.
- Test WhatsApp deep link.
- Test missing template variables.
- Test duplicates.
- Test cancelled/failed communication.
- Test RLS.
- Test responsive workflow.
- Verify human control.
- Document low-risk future automation candidates.
- Freeze validated workflows/limitations.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Activity,
  Follow-up, Today's Work and WhatsApp deep-link components.
- Every communication event is traceable.
- Every recommendation/rule is explicit.
- Human users control outbound communication.
- Preserve historical records.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/invalid data, missing variables, duplicates,
cancel/failure cases, permissions/RLS and responsive UX where relevant.
Run regression tests for touched modules.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_14.10_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Workflow/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. RLS/security checks
9. Known limitations
10. Deferred requests
11. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] End-to-end validation
[ ] Critical defects resolved/documented
[ ] Security validated
[ ] Manual workflow proven
[ ] Future candidates documented
[ ] Phase 14 report

FINAL CONTROL:
Run tests → create completion report → list changed files/DB objects →
report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

End-to-end validation

Critical defects resolved/documented

Security validated

Manual workflow proven

Future candidates documented

Phase 14 report

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# Phase 14 Governance

Phase 14 is controlled customer engagement, not uncontrolled automation. Communication may be prepared, organized and recorded, but outbound actions remain human-controlled until the workflow is validated.

Reliable communication history first.

Templates must be variable-safe.

Messages must be previewable.

Feedback must be fast and objective.

Sequences reuse existing Follow-up infrastructure.

Opportunity/requirement engagement is traceable.

Today's Work remains the primary action center.

No automatic WhatsApp campaigns.

No AI-generated communication.

No automatic CRM status changes.

# Execution Order

14.1 → APPROVE → 14.2 → APPROVE → 14.3 → APPROVE → 14.4 → APPROVE → 14.5 → APPROVE → 14.6 → APPROVE → 14.7 → APPROVE → 14.8 → APPROVE → 14.9 → APPROVE → 14.10

# Product Owner Rule

Give Antigravity ONE micro-sprint at a time. Review the completion report, test the result, then explicitly authorize the next sprint.