SHUBH LABH CRM
PHASE 15 — SALES EXECUTION & CUSTOMER RETENTION
CONTROLLED ANTIGRAVITY MICRO-SPRINT IMPLEMENTATION PLAN

# Phase 15 Objective

Build the next operational layer after Phase 14: convert validated opportunities and customer-engagement activity into disciplined sales execution and retention workflows. Phase 15 focuses on sales ownership, commercial follow-through, customer reactivation, repeat-buy follow-up and management visibility while remaining lightweight, explainable and human-controlled.

# Operating Principle

OPPORTUNITY → OWNER → ACTION → COMMERCIAL INTENT → FOLLOW-UP → OUTCOME → RETENTION

Tally remains the financial source of truth. CRM manages relationships, opportunities, intent, follow-through and human sales actions. CRM does not become an ERP or accounting replacement.

# Sprint Map

| Sprint | Focus | Primary Outcome | Gate |
| --- | --- | --- | --- |
| 15.1 | Sales Ownership & Opportunity Assignment | Every actionable opportunity has clear ownership | Ownership Approved |
| 15.2 | Sales Pipeline Foundation | Simple, explainable opportunity lifecycle | Pipeline Approved |
| 15.3 | Commercial Intent Capture | Capture quote/order/interest intent without becoming ERP | Intent Approved |
| 15.4 | Order Follow-through | Track sales follow-through against commercial intent | Follow-through Approved |
| 15.5 | Customer Reactivation Workflow | Structured dormant-customer reactivation | Reactivation Approved |
| 15.6 | Retention & Repeat-Buy Workflow | Manage repeat-buy follow-ups with transparent rules | Retention Approved |
| 15.7 | Salesperson Performance View | Action and outcome visibility | Sales View Approved |
| 15.8 | Management Sales Control Tower | Management view of pipeline and execution | Control Tower Approved |
| 15.9 | Sales Data Quality & Reconciliation | Validate CRM sales data against source systems | Reconciliation Approved |
| 15.10 | Phase 15 UAT & Production Readiness | Validate complete sales-execution workflow | Phase 15 Approved |

# Global Antigravity Control Protocol

Read the Phase 14 completion report and previous sprint report before coding.

Inspect existing Customer, Opportunity, Requirement, Communication, Follow-up, Activity, Today's Work and Tally BI implementations.

Supabase/PostgreSQL remains the central CRM database.

Reuse existing entities; do not create parallel customer, opportunity, requirement or activity systems.

Tally remains the financial source of truth.

Voucher-level financial metrics require validated voucher-level Tally data.

Every sales state and KPI must have an explicit definition.

No AI/ML/predictive scoring or opaque prioritization.

No automatic WhatsApp sending or bulk campaigns.

No silent CRM status changes.

Respect authentication, permissions and RLS.

Each micro-sprint must be independently testable and produce a completion report.

STOP after each sprint and wait for explicit Product Owner approval.

# MICRO-SPRINT 15.1 — SALES OWNERSHIP & OPPORTUNITY ASSIGNMENT

## Objective

Give each actionable opportunity a clear human owner without creating complex workforce management.

## Scope

Review current opportunity ownership and salesperson/user structure.

Define a simple owner model for opportunities, requirements and relevant follow-ups.

Allow authorized assignment/reassignment.

Show owner on Today's Work and opportunity views.

Record ownership changes where audit support exists.

Prevent orphaned actionable opportunities where an owner is required.

Respect RLS.

## Explicitly Out of Scope

Automatic territory allocation

AI assignment

Workforce planning

Commission engine

Bulk campaign assignment

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.1
SALES OWNERSHIP & OPPORTUNITY ASSIGNMENT
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Give each actionable opportunity a clear human owner without creating complex workforce management.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Review current opportunity ownership and salesperson/user structure.
- Define a simple owner model for opportunities, requirements and relevant follow-ups.
- Allow authorized assignment/reassignment.
- Show owner on Today's Work and opportunity views.
- Record ownership changes where audit support exists.
- Prevent orphaned actionable opportunities where an owner is required.
- Respect RLS.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.1_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Owner visible
[ ] Assignment works
[ ] Reassignment works
[ ] Permissions verified
[ ] No required-owner orphans
[ ] Regression passes
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Owner visible

Assignment works

Reassignment works

Permissions verified

No required-owner orphans

Regression passes

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 15.2 — SALES PIPELINE FOUNDATION

## Objective

Create a lightweight, explainable sales-opportunity lifecycle using the existing opportunity architecture.

## Scope

Define a small lifecycle: Identified, Engaged, Qualified, Commercial Intent, Won, Lost and On Hold where appropriate.

Document every state.

Allow authorized human state changes.

Require evidence for important transitions.

Show current state and next action.

Prevent invalid transitions.

Keep CRM state separate from Tally financial status.

## Explicitly Out of Scope

ERP sales order system

Predictive probability

AI pipeline scoring

Automatic state transitions

Accounting replacement

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.2
SALES PIPELINE FOUNDATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Create a lightweight, explainable sales-opportunity lifecycle using the existing opportunity architecture.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Define a small lifecycle: Identified, Engaged, Qualified, Commercial Intent, Won, Lost and On Hold where appropriate.
- Document every state.
- Allow authorized human state changes.
- Require evidence for important transitions.
- Show current state and next action.
- Prevent invalid transitions.
- Keep CRM state separate from Tally financial status.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.2_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Lifecycle documented
[ ] Transitions validated
[ ] Invalid transitions blocked
[ ] Evidence available
[ ] Tally separation preserved
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Lifecycle documented

Transitions validated

Invalid transitions blocked

Evidence available

Tally separation preserved

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 15.3 — COMMERCIAL INTENT CAPTURE

## Objective

Capture customer commercial intent without becoming an accounting/order-management replacement.

## Scope

Define lightweight intent types: quotation requested, price discussion, product interest, order intention or requirement confirmed.

Link intent to customer and opportunity/requirement.

Capture product/category and optional quantity/value only when explicitly provided.

Record source and date.

Allow update/close by salesperson.

Clearly label user-entered estimates versus Tally-confirmed financial data.

## Explicitly Out of Scope

Invoice creation

Stock ledger

Accounting entries

Automatic revenue recognition

Unsupported financial inference

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.3
COMMERCIAL INTENT CAPTURE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Capture customer commercial intent without becoming an accounting/order-management replacement.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Define lightweight intent types: quotation requested, price discussion, product interest, order intention or requirement confirmed.
- Link intent to customer and opportunity/requirement.
- Capture product/category and optional quantity/value only when explicitly provided.
- Record source and date.
- Allow update/close by salesperson.
- Clearly label user-entered estimates versus Tally-confirmed financial data.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.3_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Intent types approved
[ ] Source recorded
[ ] Estimated fields labeled
[ ] Tally separation preserved
[ ] Lifecycle works
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Intent types approved

Source recorded

Estimated fields labeled

Tally separation preserved

Lifecycle works

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 15.4 — ORDER FOLLOW-THROUGH

## Objective

Track whether commercial intent progressed, using CRM follow-through and Tally confirmation where available.

## Scope

Connect commercial intent to follow-up actions.

Show pending commercial actions in Today's Work.

Record quotation/order-related outcomes without replacing Tally.

Where voucher-level Tally data exists, link confirmed transaction evidence.

Distinguish order intention from Tally-confirmed transaction.

Support delayed, lost, no-response and completed outcomes.

Prevent duplicate follow-ups.

## Explicitly Out of Scope

ERP order entry

Automatic order creation

Invoice generation

Financial reconciliation engine

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.4
ORDER FOLLOW-THROUGH
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Track whether commercial intent progressed, using CRM follow-through and Tally confirmation where available.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Connect commercial intent to follow-up actions.
- Show pending commercial actions in Today's Work.
- Record quotation/order-related outcomes without replacing Tally.
- Where voucher-level Tally data exists, link confirmed transaction evidence.
- Distinguish order intention from Tally-confirmed transaction.
- Support delayed, lost, no-response and completed outcomes.
- Prevent duplicate follow-ups.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.4_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Intent-to-action linkage
[ ] Tally confirmation distinguished
[ ] Outcomes recorded
[ ] Duplicates prevented
[ ] Today's Work integrated
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Intent-to-action linkage

Tally confirmation distinguished

Outcomes recorded

Duplicates prevented

Today's Work integrated

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 15.5 — CUSTOMER REACTIVATION WORKFLOW

## Objective

Operationalize dormant-customer opportunities identified earlier.

## Scope

Use existing dormant definitions and Phase 13 evidence.

Create structured reactivation workflow.

Show last relevant purchase/activity evidence where available.

Prepare controlled communication using Phase 14.

Capture response and next follow-up.

Track reactivation outcome.

Do not automatically change customer status because outreach occurs.

## Explicitly Out of Scope

AI churn prediction

Automatic reactivation

Bulk WhatsApp campaigns

Automatic status changes

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.5
CUSTOMER REACTIVATION WORKFLOW
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Operationalize dormant-customer opportunities identified earlier.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Use existing dormant definitions and Phase 13 evidence.
- Create structured reactivation workflow.
- Show last relevant purchase/activity evidence where available.
- Prepare controlled communication using Phase 14.
- Capture response and next follow-up.
- Track reactivation outcome.
- Do not automatically change customer status because outreach occurs.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.5_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Workflow works
[ ] Evidence visible
[ ] Communication linked
[ ] Outcome recorded
[ ] Status controlled
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Workflow works

Evidence visible

Communication linked

Outcome recorded

Status controlled

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 15.6 — RETENTION & REPEAT-BUY WORKFLOW

## Objective

Help salespeople manage repeat-buy customers using transparent historical patterns.

## Scope

Use validated purchase history where available.

Identify customers for human review using explicit repeat-buy rules.

Handle insufficient history separately.

Show evidence behind reminders.

Create communication/follow-up using Phase 14.

Record outcome.

Do not claim a customer is definitely due to buy without sufficient evidence.

## Explicitly Out of Scope

Predictive churn

AI demand forecasting

Automatic customer messages

Unsupported purchase predictions

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.6
RETENTION & REPEAT-BUY WORKFLOW
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Help salespeople manage repeat-buy customers using transparent historical patterns.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Use validated purchase history where available.
- Identify customers for human review using explicit repeat-buy rules.
- Handle insufficient history separately.
- Show evidence behind reminders.
- Create communication/follow-up using Phase 14.
- Record outcome.
- Do not claim a customer is definitely due to buy without sufficient evidence.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.6_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Rules documented
[ ] Evidence visible
[ ] Insufficient history handled
[ ] Action created
[ ] Outcome recorded
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Rules documented

Evidence visible

Insufficient history handled

Action created

Outcome recorded

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 15.7 — SALESPERSON PERFORMANCE VIEW

## Objective

Give salespeople a practical view of assigned execution workload and outcomes.

## Scope

Show assigned opportunities, requirements and follow-ups.

Show overdue/upcoming actions.

Show completed actions and outcomes.

Show commercial-intent counts where reliable.

Provide direct navigation to customer/action.

Focus on controllable activity and captured outcomes.

Respect permissions.

## Explicitly Out of Scope

Employee surveillance

AI performance score

Complex HR module

Unsupported revenue attribution

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.7
SALESPERSON PERFORMANCE VIEW
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Give salespeople a practical view of assigned execution workload and outcomes.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Show assigned opportunities, requirements and follow-ups.
- Show overdue/upcoming actions.
- Show completed actions and outcomes.
- Show commercial-intent counts where reliable.
- Provide direct navigation to customer/action.
- Focus on controllable activity and captured outcomes.
- Respect permissions.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.7_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Workload visible
[ ] Outcome counts reliable
[ ] Drill-down works
[ ] Permissions verified
[ ] Responsive UX
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Workload visible

Outcome counts reliable

Drill-down works

Permissions verified

Responsive UX

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 15.8 — MANAGEMENT SALES CONTROL TOWER

## Objective

Provide management with a compact operational view of sales execution.

## Scope

Show pipeline by approved state.

Show open opportunities by owner.

Show overdue actions.

Show commercial intent and follow-through outcomes.

Show reactivation and retention outcomes.

Use only defined, reliable KPIs.

Drill down to source CRM records.

Display data freshness and Tally dependency where applicable.

## Explicitly Out of Scope

Predictive revenue forecast

AI sales score

Unsupported conversion claims

Decorative dashboard

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.8
MANAGEMENT SALES CONTROL TOWER
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Provide management with a compact operational view of sales execution.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Show pipeline by approved state.
- Show open opportunities by owner.
- Show overdue actions.
- Show commercial intent and follow-through outcomes.
- Show reactivation and retention outcomes.
- Use only defined, reliable KPIs.
- Drill down to source CRM records.
- Display data freshness and Tally dependency where applicable.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.8_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] KPIs traceable
[ ] Drill-down works
[ ] Owner data correct
[ ] Freshness shown
[ ] RLS verified
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

KPIs traceable

Drill-down works

Owner data correct

Freshness shown

RLS verified

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 15.9 — SALES DATA QUALITY & RECONCILIATION

## Objective

Validate sales-execution data integrity before UAT.

## Scope

Check orphaned opportunities/requirements.

Check missing required owners.

Check duplicate follow-ups and communication events.

Check invalid opportunity transitions.

Check commercial intents missing context.

Reconcile Tally transaction references against imported voucher data where used.

Identify stale/incomplete records.

Create a documented data-quality report.

## Explicitly Out of Scope

Automatic cleanup without approval

Silent merges

Financial correction in CRM

Unsupported transaction inference

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.9
SALES DATA QUALITY & RECONCILIATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Validate sales-execution data integrity before UAT.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Check orphaned opportunities/requirements.
- Check missing required owners.
- Check duplicate follow-ups and communication events.
- Check invalid opportunity transitions.
- Check commercial intents missing context.
- Reconcile Tally transaction references against imported voucher data where used.
- Identify stale/incomplete records.
- Create a documented data-quality report.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.9_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Queries run
[ ] Exceptions categorized
[ ] Critical issues resolved/documented
[ ] Tally references reconciled
[ ] No silent mutation
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

Queries run

Exceptions categorized

Critical issues resolved/documented

Tally references reconciled

No silent mutation

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 15.10 — PHASE 15 UAT & PRODUCTION READINESS

## Objective

Validate the complete sales-execution and retention workflow before production use.

## Scope

Test Customer → Opportunity → Owner → Engagement → Commercial Intent → Follow-up → Outcome.

Test dormant reactivation.

Test repeat-buy workflow.

Test Tally-confirmed transaction linkage where implemented.

Test salesperson/management permissions and RLS.

Test responsive workflows.

Run regression across earlier phases.

Review performance for realistic small-scale data volumes.

Document final limitations and deferred enhancements.

## Explicitly Out of Scope

AI rollout

Predictive scoring

Bulk automation

Major new modules

Unvalidated financial claims

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 15.10
PHASE 15 UAT & PRODUCTION READINESS
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Principal Software Architect + Senior CRM/Sales Operations Engineer +
controlled sprint executor.

PRECONDITION:
Read the Phase 14 completion report and previous sprint report.
Inspect existing implementation before coding.

OBJECTIVE:
Validate the complete sales-execution and retention workflow before production use.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive scoring/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No silent Customer, Tally, Party Identity, Opportunity or Requirement
status changes.
Do not build an ERP/accounting/order-ledger replacement.
Do not create parallel CRM entities or history systems.

SCOPE:
- Test Customer → Opportunity → Owner → Engagement → Commercial Intent → Follow-up → Outcome.
- Test dormant reactivation.
- Test repeat-buy workflow.
- Test Tally-confirmed transaction linkage where implemented.
- Test salesperson/management permissions and RLS.
- Test responsive workflows.
- Run regression across earlier phases.
- Review performance for realistic small-scale data volumes.
- Document final limitations and deferred enhancements.

ARCHITECTURE:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer, Opportunity, Requirement, Communication,
  Follow-up, Activity, Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level financial metrics require validated voucher-level Tally data.
- User-entered estimates must be clearly distinguished from Tally-confirmed data.
- Every state and KPI must have an explicit definition.
- Human users control sales actions.
- Respect authentication and RLS.

TESTING:
Test happy path, empty/insufficient data, invalid transitions,
duplicates, permissions/RLS, responsive UX and regression impacts.
Where Tally data is involved, reconcile important references to source data.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_15.10_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. State/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally reconciliation evidence where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] End-to-end UAT complete
[ ] Critical defects resolved/documented
[ ] RLS/security validated
[ ] Regression passes
[ ] Performance acceptable
[ ] Limitations documented
[ ] Phase 15 report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.
============================================================
END
============================================================

## Product Owner Gate

End-to-end UAT complete

Critical defects resolved/documented

RLS/security validated

Regression passes

Performance acceptable

Limitations documented

Phase 15 report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# Phase 15 Governance

Phase 15 turns intelligence into disciplined sales execution. It remains lightweight and domain-specific. Tally remains the accounting and financial source of truth; CRM manages relationships, opportunities, commercial intent, follow-through and human sales actions.

One micro-sprint at a time.

Every sales state must be explainable.

Every KPI must be traceable.

Human ownership is explicit.

CRM commercial intent is not a Tally transaction.

Tally-confirmed transactions require validated voucher-level data.

No silent financial inference.

No AI/predictive scoring in Phase 15.

No uncontrolled WhatsApp automation.

No ERP replacement.

Every sprint ends with a completion report and Product Owner gate.

# Execution Order

15.1 → APPROVE → 15.2 → APPROVE → 15.3 → APPROVE → 15.4 → APPROVE → 15.5 → APPROVE → 15.6 → APPROVE → 15.7 → APPROVE → 15.8 → APPROVE → 15.9 → APPROVE → 15.10

# Product Owner Rule

Give Antigravity ONE micro-sprint at a time. Review the completion report, test the result, and explicitly authorize the next sprint. Never provide the entire phase as one coding instruction.