SHUBH LABH CRM
PHASE 18 — SALES PLANNING, DEMAND & REPLENISHMENT OPERATIONS
CONTROLLED ANTIGRAVITY MICRO-SPRINT IMPLEMENTATION PLAN

# Phase 18 Objective

Build the next operational layer after Dealer & Distribution Operations: convert validated customer/dealer requirements, opportunities, purchase history and channel activity into practical sales planning and demand follow-up. Phase 18 should help the team decide what needs attention, what products are being requested, where repeat demand is emerging and which commercial actions require human follow-through—without becoming an inventory ERP, production-planning system or predictive AI engine.

# Operating Principle

DEMAND SIGNAL → VALIDATION → SALES PLAN → ACTION → OUTCOME → LEARNING

CRM captures demand signals and sales actions. Tally remains the financial source of truth. Actual stock and production remain outside this phase unless an authoritative integration already exists.

# Phase 18 Sprint Map

| Sprint | Focus | Primary Outcome | Gate |
| --- | --- | --- | --- |
| 18.1 | Demand Signal Foundation | Unified, source-labelled demand signals | Demand Foundation Approved |
| 18.2 | Product Demand View | Product/category demand visibility | Demand View Approved |
| 18.3 | Repeat-Buy Planning | Transparent repeat-buy follow-up | Repeat-Buy Approved |
| 18.4 | Dealer Replenishment Signals | Dealer-level replenishment actions without stock ERP | Replenishment Approved |
| 18.5 | Sales Plan & Action Queue | Convert signals into human-owned plans | Sales Plan Approved |
| 18.6 | Demand vs Opportunity Alignment | Connect demand to pipeline and requirements | Alignment Approved |
| 18.7 | Territory Demand Planning | Territory-wise demand/action visibility | Territory Plan Approved |
| 18.8 | Management Demand Control Tower | Management view of demand execution | Demand Control Approved |
| 18.9 | Data Quality & Signal Validation | Validate signal reliability and source freshness | Validation Approved |
| 18.10 | Phase 18 UAT & Hardening | Validate complete planning workflow | Phase 18 Approved |

# Global Antigravity Control Protocol

Read the Phase 17 completion report and immediately previous sprint completion report before coding.

Inspect existing Customer Account 360, Dealer, Territory, Product, Requirement, Opportunity, Commercial Intent, Follow-up, Activity, Today's Work and Tally BI implementations.

Supabase/PostgreSQL remains the central CRM database.

Reuse existing Customer, Dealer, Product, Requirement, Opportunity, Follow-up and Activity entities.

Do not create a second product master, customer master or dealer master.

Every demand signal must have a source, timestamp and confidence/data-quality state where applicable.

CRM demand signals are not automatically treated as sales orders, stock requirements or production requirements.

Tally remains the financial source of truth.

Do not infer inventory, production capacity, margin or outstanding amounts without authoritative source data.

No AI/ML demand forecasting or opaque demand scores in Phase 18.

No automatic order creation.

No automatic WhatsApp/bulk campaign sending.

No automatic production planning or purchase planning.

Human users approve commercial actions.

Respect authentication, authorization and RLS.

Each micro-sprint must be independently testable and produce a completion report.

STOP after every micro-sprint and wait for explicit Product Owner approval.

# MICRO-SPRINT 18.1 — DEMAND SIGNAL FOUNDATION

## Objective

Create a unified demand-signal layer using existing requirements, opportunities, interactions and validated transaction evidence.

## Scope

Audit existing Requirement, Opportunity, Commercial Intent, Tally voucher and Activity structures.

Define approved demand-signal types.

Record source and date for every signal.

Link signals to existing Customer/Dealer and Product records.

Distinguish stated requirement, commercial intent, repeat purchase evidence and Tally-confirmed transaction.

Support signal status such as Open, Validated, Actioned and Closed where appropriate.

Do not duplicate source events unnecessarily.

## Explicitly Out of Scope

AI demand score

Predictive forecasting

Inventory reservation

Automatic order creation

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.1
DEMAND SIGNAL FOUNDATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create a unified demand-signal layer using existing requirements, opportunities, interactions and validated transaction evidence.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Audit existing Requirement, Opportunity, Commercial Intent, Tally voucher and Activity structures.
- Define approved demand-signal types.
- Record source and date for every signal.
- Link signals to existing Customer/Dealer and Product records.
- Distinguish stated requirement, commercial intent, repeat purchase evidence and Tally-confirmed transaction.
- Support signal status such as Open, Validated, Actioned and Closed where appropriate.
- Do not duplicate source events unnecessarily.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.1_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Signal types documented
[ ] Source visible
[ ] Links work
[ ] Duplicate sources avoided
[ ] RLS verified
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Signal types documented

Source visible

Links work

Duplicate sources avoided

RLS verified

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 18.2 — PRODUCT DEMAND VIEW

## Objective

Create a practical product/category demand view from validated CRM demand signals.

## Scope

Reuse existing Product/Product Category master.

Show open requirements by product/category.

Show commercial intents by product/category.

Show recent demand signals with source and date.

Allow filtering by customer/dealer/territory/status where existing structures support it.

Show insufficient-data states clearly.

Provide drill-down to source records.

## Explicitly Out of Scope

AI product forecast

Production planning

Stock availability claims

New product master

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.2
PRODUCT DEMAND VIEW
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create a practical product/category demand view from validated CRM demand signals.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Reuse existing Product/Product Category master.
- Show open requirements by product/category.
- Show commercial intents by product/category.
- Show recent demand signals with source and date.
- Allow filtering by customer/dealer/territory/status where existing structures support it.
- Show insufficient-data states clearly.
- Provide drill-down to source records.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.2_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Demand view works
[ ] Filters work
[ ] Source drill-down works
[ ] No unsupported stock claims
[ ] Performance acceptable
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Demand view works

Filters work

Source drill-down works

No unsupported stock claims

Performance acceptable

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 18.3 — REPEAT-BUY PLANNING

## Objective

Turn validated historical purchase patterns into transparent human follow-up opportunities.

## Scope

Use voucher-level Tally data where available.

Define simple repeat-buy rules based on observed historical intervals/transactions.

Handle customers with insufficient history separately.

Show evidence behind each suggested follow-up.

Create a human-owned follow-up action.

Allow outcome capture.

Never state that a purchase is guaranteed or definitely due.

## Explicitly Out of Scope

AI demand prediction

Automatic order

Predictive churn

Unsupported purchase frequency

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.3
REPEAT-BUY PLANNING
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Turn validated historical purchase patterns into transparent human follow-up opportunities.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Use voucher-level Tally data where available.
- Define simple repeat-buy rules based on observed historical intervals/transactions.
- Handle customers with insufficient history separately.
- Show evidence behind each suggested follow-up.
- Create a human-owned follow-up action.
- Allow outcome capture.
- Never state that a purchase is guaranteed or definitely due.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.3_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Rules documented
[ ] Evidence visible
[ ] Insufficient history handled
[ ] Action created
[ ] Outcome recorded
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Rules documented

Evidence visible

Insufficient history handled

Action created

Outcome recorded

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 18.4 — DEALER REPLENISHMENT SIGNALS

## Objective

Create dealer-level replenishment follow-up based on available demand/purchase signals without managing inventory.

## Scope

Use existing Dealer, Product, Requirement and Tally voucher structures.

Identify transparent replenishment signals from validated purchase history or explicit dealer requirement.

Show source and date.

Allow salesperson to create a replenishment follow-up.

Capture dealer response.

Clearly label signal versus confirmed order.

Do not calculate stock-on-hand without authoritative inventory data.

## Explicitly Out of Scope

Inventory ERP

Automatic reorder

Stock ledger

AI replenishment prediction

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.4
DEALER REPLENISHMENT SIGNALS
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create dealer-level replenishment follow-up based on available demand/purchase signals without managing inventory.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Use existing Dealer, Product, Requirement and Tally voucher structures.
- Identify transparent replenishment signals from validated purchase history or explicit dealer requirement.
- Show source and date.
- Allow salesperson to create a replenishment follow-up.
- Capture dealer response.
- Clearly label signal versus confirmed order.
- Do not calculate stock-on-hand without authoritative inventory data.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.4_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Signal source visible
[ ] Dealer action works
[ ] Order intent distinguished
[ ] No unsupported stock claim
[ ] Today's Work integration
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Signal source visible

Dealer action works

Order intent distinguished

No unsupported stock claim

Today's Work integration

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 18.5 — SALES PLAN & ACTION QUEUE

## Objective

Convert validated demand signals into prioritized human-owned sales actions.

## Scope

Reuse Today's Work and Follow-up systems.

Allow authorized users to convert a demand signal into an action.

Support owner, due date, action type and next step.

Prevent duplicate active actions for the same signal where appropriate.

Show overdue and upcoming demand actions.

Capture outcome and next action.

Keep priority rules explicit and editable.

## Explicitly Out of Scope

AI prioritization

Automatic salesperson assignment

Bulk campaigns

Opaque scoring

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.5
SALES PLAN & ACTION QUEUE
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Convert validated demand signals into prioritized human-owned sales actions.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Reuse Today's Work and Follow-up systems.
- Allow authorized users to convert a demand signal into an action.
- Support owner, due date, action type and next step.
- Prevent duplicate active actions for the same signal where appropriate.
- Show overdue and upcoming demand actions.
- Capture outcome and next action.
- Keep priority rules explicit and editable.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.5_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Signal-to-action works
[ ] Ownership works
[ ] Duplicate prevention works
[ ] Today's Work integrated
[ ] Outcome captured
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Signal-to-action works

Ownership works

Duplicate prevention works

Today's Work integrated

Outcome captured

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 18.6 — DEMAND VS OPPORTUNITY ALIGNMENT

## Objective

Connect demand signals with existing opportunities and requirements.

## Scope

Link related demand signals to existing opportunities/requirements.

Avoid duplicate opportunities for the same commercial context.

Allow authorized users to associate or disassociate records.

Show relationship on Customer/Dealer Account 360.

Keep Opportunity lifecycle authoritative for opportunity state.

Provide source traceability.

## Explicitly Out of Scope

Automatic opportunity creation

Silent merging

AI opportunity scoring

Parallel pipeline

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.6
DEMAND VS OPPORTUNITY ALIGNMENT
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Connect demand signals with existing opportunities and requirements.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Link related demand signals to existing opportunities/requirements.
- Avoid duplicate opportunities for the same commercial context.
- Allow authorized users to associate or disassociate records.
- Show relationship on Customer/Dealer Account 360.
- Keep Opportunity lifecycle authoritative for opportunity state.
- Provide source traceability.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.6_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Links work
[ ] Duplicate prevention tested
[ ] Account 360 integration works
[ ] Lifecycle preserved
[ ] Audit/permissions verified
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Links work

Duplicate prevention tested

Account 360 integration works

Lifecycle preserved

Audit/permissions verified

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 18.7 — TERRITORY DEMAND PLANNING

## Objective

Provide territory-level demand and action visibility using Phase 17 territory structures.

## Scope

Aggregate approved demand signals by territory.

Show product/category concentration where supported.

Show open demand actions and ownership.

Show dealer/customer coverage context.

Distinguish observed demand from estimated market potential.

Allow drill-down to underlying records.

Do not infer territory market size.

## Explicitly Out of Scope

Market-size prediction

AI territory forecast

Automatic territory decisions

External market data platform

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.7
TERRITORY DEMAND PLANNING
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Provide territory-level demand and action visibility using Phase 17 territory structures.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Aggregate approved demand signals by territory.
- Show product/category concentration where supported.
- Show open demand actions and ownership.
- Show dealer/customer coverage context.
- Distinguish observed demand from estimated market potential.
- Allow drill-down to underlying records.
- Do not infer territory market size.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.7_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Territory aggregation correct
[ ] Source drill-down works
[ ] Ownership visible
[ ] Observed vs estimated separated
[ ] RLS verified
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Territory aggregation correct

Source drill-down works

Ownership visible

Observed vs estimated separated

RLS verified

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 18.8 — MANAGEMENT DEMAND CONTROL TOWER

## Objective

Create a compact management view of demand execution and commercial follow-through.

## Scope

Show open demand signals.

Show demand by product/category and territory.

Show unresolved high-priority actions using explicit rules.

Show demand-to-opportunity conversion where data supports it.

Show repeat-buy and dealer replenishment action workload.

Every KPI must have a definition, source and freshness context.

Allow drill-down to source CRM records.

## Explicitly Out of Scope

AI forecast

Predictive revenue

Unsupported production forecast

Decorative dashboard

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.8
MANAGEMENT DEMAND CONTROL TOWER
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Create a compact management view of demand execution and commercial follow-through.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Show open demand signals.
- Show demand by product/category and territory.
- Show unresolved high-priority actions using explicit rules.
- Show demand-to-opportunity conversion where data supports it.
- Show repeat-buy and dealer replenishment action workload.
- Every KPI must have a definition, source and freshness context.
- Allow drill-down to source CRM records.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.8_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] KPIs defined
[ ] Source links work
[ ] Freshness visible
[ ] Drill-down works
[ ] RLS verified
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

KPIs defined

Source links work

Freshness visible

Drill-down works

RLS verified

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 18.9 — DATA QUALITY & SIGNAL VALIDATION

## Objective

Validate whether demand signals are complete, duplicated, stale or unsupported.

## Scope

Check missing source/date/product/customer links.

Check duplicate or overlapping signals.

Check signals created from insufficient evidence.

Check stale open signals.

Check orphaned actions.

Check Tally-linked evidence where used.

Create a categorized data-quality report.

Do not silently delete or merge records.

## Explicitly Out of Scope

Automatic cleanup without approval

Silent merges

Unsupported inference

Financial correction in CRM

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.9
DATA QUALITY & SIGNAL VALIDATION
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Validate whether demand signals are complete, duplicated, stale or unsupported.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Check missing source/date/product/customer links.
- Check duplicate or overlapping signals.
- Check signals created from insufficient evidence.
- Check stale open signals.
- Check orphaned actions.
- Check Tally-linked evidence where used.
- Create a categorized data-quality report.
- Do not silently delete or merge records.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.9_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] Validation queries run
[ ] Exceptions categorized
[ ] Critical issues resolved/documented
[ ] Source integrity checked
[ ] No silent mutation
[ ] Completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

Validation queries run

Exceptions categorized

Critical issues resolved/documented

Source integrity checked

No silent mutation

Completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# MICRO-SPRINT 18.10 — PHASE 18 UAT & HARDENING

## Objective

Validate the complete demand-planning workflow before production use.

## Scope

Test demand signal creation and source attribution.

Test product demand view.

Test repeat-buy planning.

Test dealer replenishment signals.

Test sales action queue and Today's Work.

Test opportunity/requirement alignment.

Test territory planning.

Test management control tower.

Test permissions/RLS.

Run regression across Phases 1–17.

Review performance and responsive UX.

Document limitations and deferred enhancements.

## Explicitly Out of Scope

AI rollout

Predictive forecasting

Automatic orders

Production planning

Bulk automation

## ANTIGRAVITY PROMPT — COPY THIS ENTIRE SECTION

============================================================
ANTIGRAVITY MICRO-SPRINT 18.10
PHASE 18 UAT & HARDENING
============================================================
PROJECT: Shubh Labh CRM

ROLE:
Act as Principal Software Architect, Senior CRM/Demand Operations
Engineer and controlled sprint executor.

PRECONDITION:
Read the Phase 17 completion report and previous sprint completion
report. Inspect the existing implementation before coding.

OBJECTIVE:
Validate the complete demand-planning workflow before production use.

MANDATORY CONTROL:
Implement ONLY this micro-sprint. No scope expansion.
No AI/ML/predictive forecasting/opaque ranking.
No automatic WhatsApp sending or bulk campaigns.
No automatic order creation.
No automatic production or purchase planning.
No silent Customer, Dealer, Party Identity, Tally, Opportunity or
Requirement status changes.
Do not build an ERP/accounting/inventory replacement.
Do not create parallel Product, Customer, Dealer, Opportunity,
Requirement, Activity or Follow-up systems.

SCOPE:
- Test demand signal creation and source attribution.
- Test product demand view.
- Test repeat-buy planning.
- Test dealer replenishment signals.
- Test sales action queue and Today's Work.
- Test opportunity/requirement alignment.
- Test territory planning.
- Test management control tower.
- Test permissions/RLS.
- Run regression across Phases 1–17.
- Review performance and responsive UX.
- Document limitations and deferred enhancements.

ARCHITECTURE RULES:
- Supabase/PostgreSQL remains central.
- Reuse existing Customer Account 360, Dealer, Territory, Product,
  Requirement, Opportunity, Commercial Intent, Follow-up, Activity,
  Today's Work and Tally BI components.
- Tally remains the financial source of truth.
- Voucher-level purchase evidence requires validated voucher-level Tally data.
- Demand signal is not an order.
- Demand signal is not inventory.
- Demand signal is not a production requirement.
- Every signal/KPI/rule must have an explicit definition and source.
- Human users approve commercial actions.
- Respect authentication and RLS.

TESTING:
Test happy path, missing/insufficient data, duplicate signals,
stale signals, invalid links, permissions/RLS, responsive UX and
regression impacts. Where Tally data is used, verify source linkage.

DOCUMENTATION:
Create:
/docs/MICRO_SPRINT_18.10_COMPLETION_REPORT.md

Include:
1. Objective and scope completed
2. Demand-signal/rule definitions
3. Source tables/fields
4. Files changed
5. Database objects changed
6. Tests/results
7. Regression results
8. Tally/source validation where relevant
9. RLS/security checks
10. Known limitations
11. Deferred requests
12. PASS / FAIL / BLOCKED

DEFINITION OF DONE:
[ ] End-to-end UAT complete
[ ] Critical defects resolved/documented
[ ] RLS/security validated
[ ] Regression passes
[ ] Performance acceptable
[ ] Limitations documented
[ ] Phase 18 completion report created

FINAL CONTROL:
Run tests → create completion report → list changed files and DB
objects → report PASS/FAIL/BLOCKED → STOP.
DO NOT START THE NEXT MICRO-SPRINT.
WAIT FOR EXPLICIT PRODUCT OWNER APPROVAL.

============================================================
END
============================================================

## Product Owner Gate

End-to-end UAT complete

Critical defects resolved/documented

RLS/security validated

Regression passes

Performance acceptable

Limitations documented

Phase 18 completion report created

☐ PASS — Authorize next sprint

☐ FAIL — Fix and re-test

☐ BLOCKED — Product Owner decision required

# Phase 18 Governance

Phase 18 converts observed demand into disciplined sales planning and follow-through. It does not attempt to predict the future or replace inventory/production/accounting systems.

One micro-sprint at a time.

Every demand signal must have a source and date.

Demand is not an order.

Demand is not inventory.

Demand is not production planning.

Tally remains authoritative for financial and voucher-derived purchase evidence.

No AI/predictive forecasting in Phase 18.

No automatic order or production actions.

No uncontrolled WhatsApp automation.

Every KPI must be traceable.

Every sprint ends with a completion report and Product Owner gate.

# Execution Order

18.1 → APPROVE → 18.2 → APPROVE → 18.3 → APPROVE → 18.4 → APPROVE → 18.5 → APPROVE → 18.6 → APPROVE → 18.7 → APPROVE → 18.8 → APPROVE → 18.9 → APPROVE → 18.10

# Product Owner Rule

Give Antigravity ONE micro-sprint at a time. Review the completion report, test the result, and explicitly authorize the next sprint. Never provide the entire phase as one coding instruction.